CyberArk Privileged Access Security

Azure Connector Estate · Post-Migration Test Cases

Version 1.0  ·  29 September 2026  ·  Draft for GEHA review

| Program | Data Center Migration | Author | Saikat Majumdar, Azure Solution Architect |
| --- | --- | --- | --- |
| Application | CyberArk PAS, Privilege Cloud connectors | Application owner | Eric Ullmann, GEHA Security |
| Scope | Azure connector pair in non-production (CIP-DEV) first, then production (CIP-PRD) | Peer reviewer | To be assigned |
| Test cases | 16 cases in four phases | Status | Draft |

Summary

What is being tested. The CyberArk Privilege Cloud connectors that now run in Azure. Each environment has two connector servers, one in availability zone 1 and one in zone 2, sitting behind an Azure internal load balancer. Users reach them through a single name: cyberark-npd.geha.com in non-production and cyberark-prd.geha.com in production. The vault, the portal and account discovery stay in the CyberArk tenant and are not changed by this migration.

How the testing is organized. Sixteen cases in four phases, run in order. Phase 1 checks the Azure platform around the connectors: the load balancer sees both servers, the DNS name resolves, the firewall lets the approved traffic through and blocks everything else, and the connectors can reach the CyberArk tenant. Phase 2 checks the connectors themselves: they show as healthy in the CyberArk portal, the hardening policy is applied, and endpoint protection is set up so it does not get in CyberArk's way. Phase 3 is the working test: real RDP and SSH sessions, session recordings, a password change and audit events arriving in Splunk. Phase 4 proves resilience: one connector is taken away to confirm sessions and password changes carry on, and a non-production connector is deleted and rebuilt from the pipeline.

Where the tests run. Every case runs in non-production first. When all non-production cases pass and the results are signed off, the same cases run in production before the production cutover is requested. TC-HA-03 runs in non-production only, because it deletes a server.

The tests that matter most. TC-INF-03 proves that an Azure connector cannot reach an on-premises server that has not migrated yet. If that connection ever succeeds, testing stops until GEHA Network corrects the firewall rule and the case is rerun clean. TC-HA-01 and TC-HA-02 prove that users and scheduled password changes are not affected when one connector goes down.

How a case passes. Each case lists the steps, the evidence to save, the expected result, who runs it and roughly how long it takes. A case passes only when its evidence is saved in the evidence folder and matches the expected result. A case without evidence is recorded as not run, never as passed.

Who is involved. A build engineer runs the infrastructure cases and collects the evidence. GEHA's CyberArk administrator owns everything in the CyberArk portal. GEHA Network pulls the firewall log lines. A GEHA test user opens the sessions. The Splunk, endpoint protection and DNS owners confirm their services see the new servers. Allow about 7.3 hours of hands-on work in non-production and about 5.3 hours in production, plus waiting time for policy refresh, password manager cycles and pipeline runs.

Purpose and scope

This document gives the test cases used to confirm that the CyberArk connectors in Azure are built correctly, are secure, and can carry GEHA's privileged access work without interruption. It is written so that each case can be picked up and run by the named role without further explanation, and so that the evidence it produces can be handed to GEHA Security and Enterprise Architecture for acceptance.

| In scope | Out of scope |
| --- | --- |
| Both Azure connector servers in each environment and the CyberArk components on them: the session manager (PSM) and the password manager (CPM). The internal load balancer, its health probes and the DNS name users connect to. The hub firewall paths the connectors use, including the rule that blocks traffic to on-premises servers that have not migrated. The CyberArk hardening Group Policy and the endpoint protection exclusions. Privileged RDP and SSH sessions, session recording, automatic password changes and audit forwarding to Splunk. Failover between the two connectors, and a full rebuild of one non-production connector from the Bicep pipeline. | The CyberArk vault, portal and account discovery, which are hosted by CyberArk and do not change. Performance testing under full production load. Disaster recovery to a second Azure region. The cutover and rollback steps themselves, and the ServiceNow change record. Applications and servers that have not yet migrated to Azure, other than the one on-premises server used to prove the block in TC-INF-03. |

Test environments

The same cases run in both environments. Where a step names a resource, use the name for the environment being tested. Production values are the planned values and are confirmed by the Cloud Platform Team before testing starts. The build engineer fills in the non-production values at the start of the non-production cycle.

| Item | Non-production | Production |
| --- | --- | --- |
| Azure subscription | CIP-DEV | CIP-PRD |
| Connector servers | Connector 01 (zone 1) and connector 02 (zone 2) | vm-sec-cyberark-cus-prd-01 and 02 (computer names AZPASPCCPRD101 and AZPASPCCPRD102), zones 1 and 2 |
| Resource group | Recorded before testing | rg-sec-cyberark-prd |
| Internal load balancer | Recorded before testing | lbi-sec-cyberark-cus-prd-01 |
| Connection name | cyberark-npd.geha.com | cyberark-prd.geha.com |
| Load balancer front-end address | Recorded before testing | 10.9.250.7 |
| Connector subnet | Recorded before testing | snet-sec-cyberark-cus-prd-01 (10.9.250.0/27) |
| Password manager | Running on connector 01; installed and stopped on connector 02 | AZ-CPM-PRD-01, running on connector 01; installed and stopped on connector 02 |
| Rebuild test (TC-HA-03) | Yes | No |

Test environments.

Roles

| Code | Role | Responsibility |
| --- | --- | --- |
| BE | Build engineer | GEHA Cloud Platform and CHC Azure build team. Runs the infrastructure cases, runs the Bicep pipelines, and collects the evidence for every case. |
| CA | CyberArk administrator | GEHA Security. Owns the Privilege Cloud tenant: Connector Management, session manager configuration, platforms, safes, test accounts and the password manager. |
| NW | GEHA Network | Owns the hub firewall policy. Pulls the firewall log lines that prove a connection was allowed or blocked. |
| ID | GEHA Identity | Owns the connector organizational unit, the CyberArk hardening GPO and the connector computer accounts in Active Directory. |
| TU | Test user | A GEHA privileged user working from the administrative ranges, with access to the test safes. Opens the test sessions. |
| SO | Service owner | GEHA owner of the service under test: Splunk, endpoint protection or DNS. Confirms the connectors appear correctly in that service. |
| SR | Security and EA reviewers | GEHA Security and Enterprise Architecture. Review the evidence and sign off each environment. |

Roles used in the case tables.

Entry criteria

Testing in an environment starts only when every entry criterion below is true. Each one names who confirms it. EC-11 applies to production only.

| Ref | Criterion | Detail | Confirmed by |
| --- | --- | --- | --- |
| EC-01 | Build complete | Both connector servers, their network interfaces and the internal load balancer have been deployed through the Bicep pipeline, and the pipeline run finished without errors. | BE |
| EC-02 | Domain and hardening | Both servers are joined to GEHA.com in the connector organizational unit. The CyberArk hardening GPO is linked to that unit, and no other hardening policy applies to it. | ID, BE |
| EC-03 | Firewall rules | The CyberArk rule set is applied to the hub firewall: the approved ports are open, and the rule that blocks connector traffic to unmigrated on-premises servers is in place. | NW |
| EC-04 | DNS record | The connection name for the environment exists in GEHA DNS and points at the load balancer front-end address. | SO |
| EC-05 | Connector software | The connector software is installed on both servers through Connector Management, both are on the same version, and both have been restarted after installation. | BE, CA |
| EC-06 | Endpoint protection | The endpoint protection agent is installed on both servers with the CyberArk exclusions applied. | BE, SO |
| EC-07 | Tenant configuration | The Azure session manager entry exists in the tenant with the load balancer name as its address. A Windows and a Linux test platform send sessions to the Azure connectors. The hub firewall public address is on the tenant IP allowlist. | CA, NW |
| EC-08 | Test targets | One migrated Windows server and one migrated Linux server in Azure, each with a test account in a test safe. One on-premises server that has not migrated, for the blocked-connection test. | CA, SO |
| EC-09 | Test users | A test user with Use Accounts, List Accounts and Initiate CPM account management rights on the test safes, and a reviewer with Monitor and View Audit rights. | CA |
| EC-10 | Evidence folder | A folder for this test cycle in the program workspace, one per environment, with a subfolder for each case. | BE |
| EC-11 | Non-production signed off | Every non-production case has passed and the non-production results have been signed off by the reviewers. | SR |

Entry criteria.

Test cases

Run the phases in order. Within a phase, run the cases in the order listed unless a case says otherwise. Durations are for one environment and do not include time spent waiting on other teams.

Phase 1: Azure infrastructure and network connectivity

Day 1, morning. Confirms the Azure platform around the connectors works before CyberArk itself is tested. Most checks only read settings. TC-INF-03 and TC-INF-05 include connection attempts that are expected to be blocked.

| Ref | Case | Steps | Evidence | Expected result | Role | Min |
| --- | --- | --- | --- | --- | --- | --- |
| TC-INF-01 | Load balancer health probes | 1. In the Azure portal, open the internal load balancer for the environment. 2. Open Backend pools and confirm both connector network interfaces are members. 3. Open Monitoring, Metrics, choose Health Probe Status and split by backend IP address. Record the result for each server on both probes: RDP on TCP 3389 and the session manager health check on HTTPS 443 (/psm/api/health). 4. Open Load balancing rules and record the RDP rule and its idle timeout. | Portal screenshots of the backend pool, probes, health chart and rule | Both connectors are in the backend pool. Both show 100% healthy on both probes. The RDP rule forwards TCP 3389 to 3389. | BE | 15 |
| TC-INF-02 | Internal DNS resolution | 1. From an administrative workstation on the GEHA network, run nslookup cyberark-npd.geha.com (non-production) or nslookup cyberark-prd.geha.com (production). 2. Run the same lookup from connector 01. 3. Compare the address returned with the load balancer front-end address shown in the portal. 4. From the workstation, browse to https://<connection name>/psm/api/health. | Command output from both machines; front-end address screenshot; browser capture | The name resolves to the load balancer private front-end address from both machines (10.9.250.7 in production). No public address is returned. The health page returns HTTP 200 with a trusted certificate. | BE | 10 |
| TC-INF-03 | Firewall paths: approved traffic allowed, on-premises blocked | 1. Sign in to connector 01 through the approved administrative path and open PowerShell. 2. Run Test-NetConnection to a GEHA.com domain controller on ports 389 and 3268. 3. Run Test-NetConnection to the Splunk indexer on port 9998. 4. Run Test-NetConnection to the migrated Windows test server on port 3389 and to the migrated Linux test server on port 22. 5. Run Test-NetConnection to the CyberArk portal address on port 443. 6. Run Test-NetConnection on port 3389 to the on-premises test server that has not migrated. 7. Repeat steps 2 to 6 from connector 02. 8. GEHA Network pulls the hub firewall log lines for every connection attempt. | PowerShell output from both connectors; firewall log extract | Steps 2 to 5 return TcpTestSucceeded True on both connectors, and the firewall log shows an allow rule for each. Step 6 fails on both connectors, and the firewall log shows the connection denied. If step 6 succeeds, stop testing and raise it with GEHA Network before going further. | BE, NW | 30 |
| TC-INF-04 | Outbound connection to the CyberArk tenant (ports 443 and 1858) | 1. Ask the CyberArk administrator for the vault address and portal address of the tenant. 2. On connector 01, run Test-NetConnection <vault address> -Port 1858. 3. Run Test-NetConnection <portal address> -Port 443. 4. Repeat steps 2 and 3 on connector 02. 5. GEHA Network confirms from the firewall log which rule allowed port 1858, and that the traffic was not sent through TLS or IDS/IPS inspection. 6. In Connector Management, check the last communication time for both connectors. | Command output; firewall log line; Connector Management screenshot | Both ports succeed from both connectors. Port 1858 matches the vault rule and passes without inspection; no resets or drops are logged against it. Both connectors show current communication with the vault. | BE, NW | 20 |
| TC-INF-05 | Administrative access restricted to the approved path | 1. In the Azure portal, confirm neither connector network interface has a public IP address. 2. From outside the GEHA network (for example, a home internet connection without VPN), try to open RDP to each connector. 3. From an on-premises workstation outside the GEHA administrative ranges, try to open RDP to each connector. 4. From a workstation in the administrative ranges (or through Azure Bastion, if GEHA provides it for this subscription), open RDP to each connector. 5. GEHA Network pulls the firewall log lines for steps 3 and 4. | Portal screenshot; connection results; firewall log lines | No public address exists on either connector. Steps 2 and 3 are refused; the firewall log shows step 3 blocked. Step 4 succeeds on both connectors. | BE, TU, NW | 20 |

Phase 1, 5 cases, about 1.6 hours of execution per environment.

Phase 2: Connector health and service hardening

Day 1, afternoon. Confirms both connectors are registered and healthy in the CyberArk portal, and that the security hardening is in place without stopping anything from working.

| Ref | Case | Steps | Evidence | Expected result | Role | Min |
| --- | --- | --- | --- | --- | --- | --- |
| TC-CON-01 | Connector and component status | 1. Sign in to the CyberArk Privilege Cloud portal as the CyberArk administrator. 2. Go to Connector Management, Connectors. 3. Open each Azure connector and record the status and version of every component on it. 4. Open the Configured PSM Servers settings and record the Azure session manager entry and its address. 5. Confirm the on-premises connectors are still listed and active. | Screenshots of each connector's component list and the session manager entry | Every component on both Azure connectors shows Active with no failed component, and both are on the same version. The session manager runs on both connectors. The password manager runs on connector 01 and is installed but stopped on connector 02. The Azure session manager address is the load balancer name. The on-premises connectors are unchanged. | CA | 15 |
| TC-CON-02 | Hardening Group Policy applied | 1. On each connector, open PowerShell as Administrator and run gpupdate /force. 2. Run gpresult /r /scope computer and record the organizational unit and the applied policies. 3. Open Event Viewer, System log, and check for Group Policy errors since the update. 4. Open Local Security Policy and record the user rights assignments and the AppLocker rules set by the policy. 5. In the Azure portal, check the load balancer health probes are still healthy after the refresh. | Command output; Event Viewer and Local Security Policy screenshots; probe health screenshot | The policy refresh completes without errors. The CyberArk hardening GPO is applied and no other hardening policy is. User rights and AppLocker rules match the CyberArk baseline. Both probes stay healthy. If a probe fails, add a Windows firewall exception for the Azure probe address 168.63.129.16 and record it as a policy customization. | BE, ID | 20 |
| TC-CON-03 | Endpoint protection exclusions | 1. On each connector, confirm the endpoint protection agent is running and up to date. 2. In the agent console, confirm both connectors are checking in. 3. Review the exclusion list and confirm it covers the CyberArk folders (C:\Program Files (x86)\CyberArk\PSM and C:\Program Files (x86)\CyberArk\Password Manager) and the CyberArk processes. 4. Check the agent event history on each connector for any CyberArk file that was blocked or quarantined. | Agent and console screenshots; exclusion list export | The agent is installed, enabled and reporting on both connectors. The CyberArk folder and process exclusions are in place. No CyberArk file has been blocked or quarantined. | BE, SO | 15 |

Phase 2, 3 cases, about 50 minutes of execution per environment.

Phase 3: Privileged sessions and credential management

Day 2. Puts real work through the Azure connectors: sessions to migrated servers, session recordings, a password change and audit events to Splunk. Uses the test accounts and test servers from EC-08.

| Ref | Case | Steps | Evidence | Expected result | Role | Min |
| --- | --- | --- | --- | --- | --- | --- |
| TC-FUN-01 | Privileged RDP session | 1. The test user signs in to the CyberArk portal from an administrative workstation. 2. Open the Windows test account and click Connect. 3. On the target server, create a text file named with the date and the case reference. 4. Confirm the password was never shown on screen at any point. 5. Sign out of the target to end the session. 6. The reviewer opens the session in Monitoring and records which connector handled it. | Session record showing the connector name; screenshot of the file on the target | The session opens without asking the user for a password, and the password is never shown. The session is handled by one of the two Azure connectors. The file exists on the target server. | TU, CA | 20 |
| TC-FUN-02 | Privileged SSH session | 1. The test user signs in to the CyberArk portal. 2. Open the Linux test account and click Connect. 3. On the target server, run touch /tmp/<date>-TC-FUN-02.txt and then ls -l /tmp to confirm the file. 4. Type exit to end the session. 5. The reviewer opens the session in Monitoring and records which connector handled it. | Session record showing the connector name; screenshot of the command output | The SSH session opens on TCP 22 without asking for a password. The session is handled by one of the Azure connectors. The file exists on the target server. | TU, CA | 15 |
| TC-FUN-03 | Session recording and playback | 1. The reviewer opens Monitoring, Recordings in the portal. 2. Find the sessions from TC-FUN-01 and TC-FUN-02 by account name and time. 3. Play each recording from start to finish. 4. Check that each recording shows the action taken on the target and the end of the session. | Playback screenshots at the start, the action and the end | Both recordings are listed against the right account and time. Both play to the end without error. The action on the target and the session end are both visible. | CA | 15 |
| TC-FUN-04 | Automatic password change | 1. The CyberArk administrator confirms the test safe is managed by the Azure password manager (AZ-CPM-PRD-01 in production). 2. Open the Windows test account and note the Last modified date. 3. Click Change and choose to have the password manager change the password immediately. 4. Wait for the password manager to pick up the request, refresh the account and record the new Last modified date and status. 5. Click Verify and wait for the result. 6. Open a session to the account as in TC-FUN-01 to prove the new password works. 7. Repeat steps 2 to 6 for the Linux test account. | Account screenshots before and after; verify result; session record | The password is changed by the Azure password manager with no error on both accounts. Last modified is updated and Verify succeeds. Sessions open normally with the new password. | CA, TU | 30 |
| TC-FUN-05 | Audit forwarding to Splunk | 1. On each connector, run splunk list forward-server from the Splunk forwarder bin folder. 2. Note the times of the activity in TC-FUN-01 to TC-FUN-04. 3. In Splunk, search index=* host=<connector name> earliest=-60m and confirm events from both connectors. 4. Search for the CyberArk audit events for that activity: portal sign-in, session start and end, and the password change. 5. In the Splunk deployment server console, confirm both connectors are listed. | Command output; Splunk search results; deployment server screenshot | The forwarder on each connector is connected to an indexer on port 9998. Events from both connectors are present. The sign-in, session and password change events arrive within a few minutes of the activity. Both connectors are listed on the deployment server (port 8089). | BE, SO | 20 |

Phase 3, 5 cases, about 1.7 hours of execution per environment.

Phase 4: High availability, failover and recovery

Day 3. Proves the service keeps working when one connector goes down, and that a connector can be rebuilt from the pipeline. In production, TC-HA-01 and TC-HA-02 run in an agreed test window with the CyberArk administrator present. TC-HA-03 runs in non-production only.

| Ref | Case | Steps | Evidence | Expected result | Role | Min |
| --- | --- | --- | --- | --- | --- | --- |
| TC-HA-01 | Session manager failover | 1. The test user opens a session and the reviewer records which connector is handling it. Repeat until a session is running on connector 02, and keep that session open. 2. On connector 01, stop the CyberArk Privileged Session Manager service and note the time. 3. Watch the load balancer health until connector 01 shows unhealthy on the session manager probe, and note the time. 4. While connector 01 is down, open three new sessions. 5. Check the session opened in step 1 is still working. 6. Start the service on connector 01 and watch its health return to healthy. 7. Open one more session and confirm connector 01 can take sessions again. | Timestamps; load balancer health screenshots; session records | Connector 01 is marked unhealthy within about 90 seconds. All three new sessions go to connector 02 without any error for the user. The session on connector 02 carries on without interruption. Connector 01 returns to healthy and takes sessions again. Sessions running on connector 01 when it stops will disconnect; this is expected. | BE, TU, CA | 30 |
| TC-HA-02 | Password manager failover | 1. Confirm the password manager service is running on connector 01 and stopped on connector 02. 2. Stop the password manager services on connector 01 to simulate the loss of that connector. 3. On connector 02, start the password manager services. Only one password manager may run at any time. 4. In Connector Management, confirm the password manager is now active from connector 02. 5. Trigger an immediate password change on the Windows test account, then Verify it. 6. Open a session with the account to prove the new password works. 7. Stop the services on connector 02, start them again on connector 01, and confirm connector 01 is active again. | Service screenshots on both connectors; Connector Management screenshots; account and session records | The password manager on connector 02 takes over under the same name and completes the change and verification. The session opens with the new password. Afterwards connector 01 is active and connector 02 is stopped. The switch is manual (step 3); record the time it took from step 2 to step 4. | CA | 40 |
| TC-HA-03 | Rebuild a connector from the pipeline (non-production only) | 1. Record the current state of non-production connector 02: name, IP address, zone, size, tags and component versions. 2. Delete connector 02 (virtual machine, disk and network interface) using the destroy pipeline in the CyberArk repository in Azure DevOps. 3. Open one session to confirm connector 01 carries on alone. 4. Remove the old connector 02 entry from Connector Management, and ask GEHA Identity to reset its computer account. 5. Run the Bicep deployment pipeline to deploy connector 02 again. 6. Confirm the server has joined GEHA.com in the connector organizational unit and the hardening GPO is applied. 7. Install the connector software through Connector Management using the standard install runbook, then restart the server. 8. Repeat TC-INF-01, TC-CON-01 and TC-FUN-01 against the rebuilt connector. | Pipeline run records; before and after comparison; screenshots from the repeated cases | Both pipelines complete without errors. The rebuilt server has the same name, address, zone, size and tags as before. It registers cleanly, all components show Active, and it is healthy in the load balancer. A session is handled by the rebuilt connector. Record the total rebuild time. | BE, CA, ID | 120 |

Phase 4, 3 cases, about 3.2 hours of execution in non-production and about 70 minutes in production.

Schedule

| Day | Non-production | Production |
| --- | --- | --- |
| Day 1 | Phase 1 in the morning, Phase 2 in the afternoon | Phase 1 in the morning, Phase 2 in the afternoon |
| Day 2 | Phase 3 | Phase 3 |
| Day 3 | Phase 4, including the rebuild in TC-HA-03; evidence review | Phase 4 (TC-HA-01 and TC-HA-02) in the agreed test window; evidence review |
| Sign-off | Reviewers sign off non-production before production testing starts | Reviewers sign off production before the cutover request goes to CAB |

Test schedule.

Hands-on work totals about 7.3 hours in non-production and about 5.3 hours in production. Waiting time is extra: up to ten minutes each time a platform setting changes, the password manager cycle in TC-FUN-04 and TC-HA-02, the pipeline runs in TC-HA-03, and any time needed from the service owners.

When a case fails

Save the evidence of the failure in the case folder, record the result as failed in the execution record, and raise it with the owning team with a named owner and a target fix date.

Once the fix is in, rerun the whole case, not only the failed step. If the fix touched the firewall, the load balancer or the connector software, also rerun TC-INF-01 and TC-CON-01 to confirm nothing else changed.

Testing stops in that environment if TC-INF-03 step 6 succeeds (an Azure connector can reach an unmigrated on-premises server), or if a production connector shows a failed component that cannot be cleared within the test window.

Exit criteria

| Ref | Criterion |
| --- | --- |
| XC-01 | All sixteen cases pass in non-production, or each failure has a named owner and fix date and has been retested before production testing starts. |
| XC-02 | TC-INF-03 passes in both environments with no exception: the blocked connection to the unmigrated on-premises server is refused and logged. |
| XC-03 | TC-HA-01 and TC-HA-02 pass in both environments. |
| XC-04 | All fifteen production cases pass before the cutover request goes to CAB. |
| XC-05 | The evidence folder for each environment is complete, with one subfolder per case holding the evidence named in the case. |
| XC-06 | The execution record is complete and both environments are signed off by the reviewers. |

Exit criteria.

Test execution record

Fill in one line per case as it closes. Record Pass, Fail or Not run. Notes should explain any failure, retest or deviation from the steps.

| Ref | Case | Non-production result | Production result | Tested by | Date | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| TC-INF-01 | Load balancer health probes |  |  |  |  |  |
| TC-INF-02 | Internal DNS resolution |  |  |  |  |  |
| TC-INF-03 | Firewall paths: approved traffic allowed, on-premises blocked |  |  |  |  |  |
| TC-INF-04 | Outbound connection to the CyberArk tenant |  |  |  |  |  |
| TC-INF-05 | Administrative access restricted |  |  |  |  |  |
| TC-CON-01 | Connector and component status |  |  |  |  |  |
| TC-CON-02 | Hardening Group Policy applied |  |  |  |  |  |
| TC-CON-03 | Endpoint protection exclusions |  |  |  |  |  |
| TC-FUN-01 | Privileged RDP session |  |  |  |  |  |
| TC-FUN-02 | Privileged SSH session |  |  |  |  |  |
| TC-FUN-03 | Session recording and playback |  |  |  |  |  |
| TC-FUN-04 | Automatic password change |  |  |  |  |  |
| TC-FUN-05 | Audit forwarding to Splunk |  |  |  |  |  |
| TC-HA-01 | Session manager failover |  |  |  |  |  |
| TC-HA-02 | Password manager failover |  |  |  |  |  |
| TC-HA-03 | Rebuild a connector from the pipeline |  | Not applicable |  |  |  |

Test execution record.

Sign-off

Signed once when non-production testing closes and again when production testing closes.

| Role | Name | Non-production (signature and date) | Production (signature and date) |
| --- | --- | --- | --- |
| Application owner | Eric Ullmann |  |  |
| GEHA Security |  |  |  |
| Enterprise Architecture |  |  |  |
| CyberArk administrator |  |  |  |
| Build engineer |  |  |  |

Sign-off.

Revision history

| Version | Date | Change |
| --- | --- | --- |
| v1.0 | 29-Sep-2026 | First issue. Sixteen test cases in four phases, with test environments, roles, entry and exit criteria, schedule, failure handling, execution record and sign-off. |

Revision history.