EXECUTION WORKFLOW

IBM Turbonomic
On-Premises Appliance to Existing Azure AKS Cluster
Version 1.1 | Implementation Runbook

Prepared for architecture, platform, application, security, network, CAB and operations review

# Document Control

| Document Attribute | Value |
| --- | --- |
| Document reference | Execution Workflow - IBM Turbonomic AKS Migration (v1.1) |
| Source | On-premises VMware-hosted Turbonomic appliance |
| Target | Existing production AKS cluster; isolated non-production Turbonomic workload |
| Deployment pattern | IBM-supported Kubernetes Operator and Custom Resource; Bicep for Azure/AKS dependencies and governance |
| Data approach | Fresh deployment; no historical database migration |
| Status | DRAFT - values marked TBD require approval before execution |
| Prepared by | Amitendra / Saikat |
| Date | 2026-10-14 |

## Revision History

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | 2026-10-14 | Cloud Architecture Team | Initial enterprise execution workflow for shared AKS deployment |

## Approvals

| Role | Name | Approval/Date |
| --- | --- | --- |
| Application Owner | TBD |  |
| AKS Platform Owner | TBD |  |
| Cloud Architect | TBD |  |
| Security Architect | TBD |  |
| Network/DNS Owner | TBD |  |
| Change Manager | TBD |  |

# 1. Executive Summary

This workflow defines the controlled migration of IBM Turbonomic from its on-premises VMware appliance to an existing Azure Kubernetes Service (AKS) cluster. The application will run as an isolated non-production workload inside a production-grade shared cluster. Historical database content will not be migrated. Existing targets and integrations will be re-created and validated before controlled cutover.

Turbonomic is a containerized microservices platform and IBM supports installation on Kubernetes through an Operator. Therefore, the application must not be represented as a single manually created Pod. The IBM Operator deploys and manages multiple application components from a Turbonomic Custom Resource.

## Key design decision

| Decision | Approved direction | Control required |
| --- | --- | --- |
| Cluster model | Use existing production AKS cluster | Explicit approval to host a non-production workload in a production cluster |
| Isolation | Dedicated namespace, identities, secrets, quotas, policies, storage and ingress | No access to unrelated production namespaces |
| Deployment | IBM Operator + Custom Resource | Use IBM-supported version pair and installation package |
| Data | Clean start | No historical DB restore; recreate required configuration and integrations |

# 2. Scope, Assumptions and Guardrails

## 2.1 In Scope

Shared-cluster readiness validation and capacity review

Dedicated Turbonomic namespace and namespace-scoped controls

IBM Operator and Turbonomic Custom Resource deployment

Persistent storage, secrets, certificates, internal ingress and DNS

Recreation of Azure, vCenter and approved enterprise integrations

Functional, security, resilience, performance and user-acceptance testing

Cutover, rollback, hypercare and operational handover

## 2.2 Out of Scope

Creation of a new dedicated AKS cluster

Historical database migration

Unapproved upgrade of the source appliance

Decommissioning of vCenter before all dependent workloads are retired

## 2.3 Mandatory Guardrails

No production deployment until IBM confirms the product, Operator and AKS/Kubernetes version compatibility.

No default-namespace deployment.

No cluster-admin access for routine Turbonomic operations.

No secrets in Git, Bicep parameter files, Helm values, screenshots or command history.

No application cutover until rollback remains viable, and success criteria are signed off.

Non-production data, users and targets must remain isolated from unrelated production workloads.

# 3. Future-State Specification

| Configuration parameter | Specification / decision |
| --- | --- |
| AKS cluster | Existing production AKS cluster: <AKS_CLUSTER> |
| Resource group | <AKS_RESOURCE_GROUP> |
| Subscription | <SUBSCRIPTION_ID_OR_NAME> |
| Kubernetes namespace | turbonomic-nonprod (final name subject to standards) |
| Workload classification | Non-production application workload |
| Node placement | Approved user node pool using nodeSelector/affinity; dedicated taint/toleration if required |
| Availability | Operator-managed application components; topology spread/PDB where IBM supports them |
| Storage | IBM-supported Azure Disk / Azure Files storage classes, sized from IBM requirements |
| Ingress | Existing internal ingress/application gateway pattern; private corporate/VPN access only |
| DNS | <TURBONOMIC_NP_FQDN> |
| TLS | Enterprise-issued certificate, stored through approved secret/certificate process |
| Identity | Entra-integrated AKS access; workload identity/managed identity where supported |
| Observability | Azure Monitor / Container Insights plus Turbonomic health checks |
| Historical data | Not migrated; clean start |
| Legacy appliance | Retained through rollback and agreed observation period |

# 4. Prerequisites and Governance

## 4.1 Access Requirements

| Access scope | Purpose | Granting authority |
| --- | --- | --- |
| AKS namespace admin or approved deployment identity | Deploy Operator, CRDs/CR, services, PVCs and policies | AKS Platform Team |
| Cluster-level change approval | Install required CRDs/operator components if cluster-scoped | AKS Platform Owner/CAB |
| Azure DevOps repository and pipeline | Store Kubernetes artifacts; execute controlled deployment | DevOps Platform Team |
| Azure resource read access | Validate AKS, subnet, identities, monitoring and DNS integration | Azure Platform Team |
| Key Vault secrets/certificate access | Populate approved secrets without exposing values | Security/Key Vault Owner |
| IBM entitlement and registry access | Obtain supported package and pull entitled images | Turbonomic/IBM Owner |
| Turbonomic admin | Create targets, policies, users and integration settings | Application Owner |

## 4.2 Shared Production Cluster Exception

Before implementation, record approval for the non-production workload to run on a production cluster. The approval must address support ownership, backup, maintenance windows, incident priority, data classification and whether the production cluster SLA applies to the non-production application.

## 4.3 Required Inputs Checklist

☐ Exact Turbonomic target version

☐ Matching IBM Operator version

☐ Existing AKS Kubernetes version

IBM compatibility confirmation

IBM registry URLs and pull method

CPU/memory requests and limits for every component

Storage classes, capacities and access modes

Required CRDs and cluster-wide RBAC

Namespace name and labels

Node pool/placement policy

Ingress controller class and internal IP pattern

FQDN and TLS certificate

Outbound FQDNs/ports and proxy requirements

vCenter/Azure/ServiceNow/SMTP/identity target details

Rollback observation period

Named owners and escalation contacts

# 5. Network, Security and Isolation Design

## 5.1 Connectivity Matrix

| Source | Destination | Port | Purpose | Status |
| --- | --- | --- | --- | --- |
| Corporate/VPN users | Internal ingress endpoint | TCP 443 | Turbonomic UI/API | TBD |
| Turbonomic namespace | IBM Container Registry (*.icr.io) | TCP 443 | Pull Operator/application images | TBD |
| Turbonomic namespace | Azure Resource Manager / approved Azure APIs | TCP 443 | Azure target discovery | TBD |
| Turbonomic namespace | vCenter FQDN(s) | TCP 443 | VMware discovery/actions as approved | TBD |
| Turbonomic namespace | ServiceNow endpoint | TCP 443 | Workflow integration if retained | TBD |
| Turbonomic namespace | SMTP relay | TCP 25/587 as approved | Notifications | TBD |
| Turbonomic namespace | DNS resolvers | UDP/TCP 53 | Name resolution | TBD |
| Turbonomic namespace | NTP path | UDP 123 or platform-managed | Time synchronization | TBD |
| Turbonomic namespace | Identity/LDAP endpoint | Per approved design | Authentication if used | TBD |

## 5.2 Isolation Controls

Namespace labels aligned to enterprise policy and workload classification.

ResourceQuota and LimitRange to prevent uncontrolled consumption.

Default-deny ingress and egress NetworkPolicies, followed by explicit allows.

Dedicated Kubernetes service accounts; automountServiceAccountToken disabled where unnecessary.

Pod Security Admission labels set to the enterprise-approved level.

Image digest/version pinning and vulnerability scanning before deployment.

Node placement controls to prevent scheduling on restricted system pools.

Secrets sourced from the approved secret store; rotation owner documented.

Namespace-scoped RBAC for operators; cluster-scoped rights limited to installation identity.

# 6. Implementation Roadmap

| Phase | Steps | Outcome |
| --- | --- | --- |
| Preparation and approval | 1-3 | Version compatibility, shared-cluster approval and deployment repository ready |
| Platform readiness | 4-7 | Capacity, namespace, identity, storage, network and ingress controls ready |
| Application deployment | 8-10 | IBM Operator and Turbonomic instance deployed and healthy |
| Configuration and validation | 11-14 | Targets, identity, monitoring and end-to-end tests complete |
| Cutover and handover | 15-17 | Controlled go-live, hypercare and decommission decision |

## Step 1: Confirm IBM-Supported Version and Installation Method

| Field | Details |
| --- | --- |
| Owner | Application Owner / IBM Support |
| Dependencies | Discovery complete |
| Objective | Freeze the exact product and Operator build before cluster change. |

### Execution activities

Capture source Turbonomic version and license model.

Capture AKS Kubernetes version and upgrade schedule.

Obtain IBM confirmation for AKS compatibility, required Operator version, CRDs, image repositories, sizing and storage.

Download the version-specific IBM installation package/manifests into the controlled repository.

Confirm whether internet-based image pulls are permitted or whether images must be mirrored to the enterprise registry.

### Command-level validation

kubectl version --output=yaml

az aks show -g <AKS_RESOURCE_GROUP> -n <AKS_CLUSTER> --query '{kubernetesVersion:kubernetesVersion,nodeResourceGroup:nodeResourceGroup,privateFqdn:privateFqdn}' -o yaml

kubectl get crd | grep -i -E 'turbo|t8c' || true

### Acceptance criteria

Written IBM compatibility confirmation is attached to the change record.

Product, Operator and Kubernetes versions are recorded and mutually supported.

No placeholder/latest image tags remain.

### Evidence to retain

Version matrix

IBM case/email reference

Approved installation package checksum

## Step 2: Approve Shared-Cluster Hosting and Change Governance

| Field | Details |
| --- | --- |
| Owner | Cloud Architect / AKS Platform Owner / CAB |
| Dependencies | Step 1 |
| Objective | Approve the risk and operating model for non-production Turbonomic in a production cluster. |

### Execution activities

Complete architecture, security and operational reviews.

Document namespace ownership, support hours, incident severity, maintenance windows, cost allocation and decommission responsibility.

Confirm if cluster-scoped Operator/CRDs are permitted and whether they could affect other namespaces.

Raise change records for platform preparation, application deployment and cutover.

### Acceptance criteria

All approvers sign the document.

CAB/change IDs are recorded.

Named rollback decision authority is assigned.

### Evidence to retain

Architecture decision record

Security approval

CAB/change references

## Step 3: Create and Validate Source Repository and Pipelines

| Field | Details |
| --- | --- |
| Owner | DevOps / Cloud Engineering |
| Dependencies | Steps 1-2 |
| Objective | Create auditable infrastructure and application delivery paths. |

### Execution activities

Create separate folders for Bicep, operator, custom resource, namespace policies, ingress and validation scripts.

Use environment-specific parameter/values files without secrets.

Add lint, validation, what-if, manifest-diff and approval gates.

Protect main branch and require peer review.

Record checksums for vendor artifacts.

### Command-level validation

az bicep build --file main.bicep

az deployment group what-if -g <RESOURCE_GROUP> -f main.bicep -p @nonprod.parameters.json

kubectl apply --dry-run=server -f manifests/ -n turbonomic-nonprod

### Acceptance criteria

Pipeline validates without mutation.

Artifacts are versioned and peer reviewed.

Secrets are absent from repository history.

### Evidence to retain

Pipeline run

Pull request approval

Dry-run output

## Step 4: Validate Shared AKS Capacity and Health

| Field | Details |
| --- | --- |
| Owner | AKS Platform Team |
| Dependencies | Steps 1-2 |
| Objective | Ensure the production cluster can safely host Turbonomic. |

### Execution activities

Review allocatable CPU/memory, current requests/limits, node count, maxPods, storage quotas and IP availability.

Confirm Turbonomic requirements against spare capacity plus agreed headroom.

Confirm autoscaler behavior and whether a dedicated user node pool or reserved capacity is required.

Verify no existing critical alerts or unhealthy nodes.

### Command-level validation

kubectl get nodes -o wide

kubectl describe nodes | egrep 'Name:|Allocatable:|cpu:|memory:|pods:'

kubectl top nodes

kubectl get pods -A -o wide

kubectl get events -A --sort-by=.lastTimestamp | tail -100

az aks nodepool list -g <AKS_RESOURCE_GROUP> --cluster-name <AKS_CLUSTER> -o table

### Acceptance criteria

All nodes Ready.

No unresolved cluster health issue.

Capacity report confirms requested Turbonomic footprint and headroom.

Required pod/IP capacity is available.

### Evidence to retain

Capacity worksheet

Node health output

Platform owner approval

## Step 5: Provision Azure-Side Dependencies with Bicep

| Field | Details |
| --- | --- |
| Owner | Cloud Engineering |
| Dependencies | Step 4 |
| Objective | Create or update only approved Azure resources required by the workload. |

### Execution activities

Use Bicep for managed identities, federated identity credentials, Key Vault permissions, DNS records/zones where managed in Azure, monitoring settings, storage resources if external, and any approved private endpoints.

Reference the existing AKS cluster; do not redeploy or replace it.

Run what-if and peer review before deployment.

Deploy through the approved service connection.

### Command-level validation

az deployment group what-if -g <RESOURCE_GROUP> -f main.bicep -p @nonprod.parameters.json

az deployment group create -g <RESOURCE_GROUP> -f main.bicep -p @nonprod.parameters.json --name turbo-np-$(date +%Y%m%d%H%M)

az deployment group show -g <RESOURCE_GROUP> -n <DEPLOYMENT_NAME> --query properties.provisioningState -o tsv

### Acceptance criteria

Bicep deployment state is Succeeded.

Existing AKS resources are not replaced.

Outputs are stored in the change record.

### Evidence to retain

What-if output

Deployment output

Resource IDs

## Step 6: Create Namespace, RBAC, Quotas and Security Policies

| Field | Details |
| --- | --- |
| Owner | AKS Platform Team |
| Dependencies | Steps 2,4 |
| Objective | Create an isolated landing area for the application. |

### Execution activities

Create namespace with ownership, environment and Pod Security labels.

Create namespace-scoped admin, deployer, operator and read-only role bindings.

Apply ResourceQuota and LimitRange based on IBM-approved sizing.

Apply default-deny NetworkPolicies and explicit policy templates.

Apply nodeSelector/affinity/tolerations only after platform approval.

### Command-level validation

kubectl apply -f 01-namespace.yaml

kubectl apply -f 02-rbac.yaml -f 03-resourcequota.yaml -f 04-limitrange.yaml

kubectl apply -f 05-networkpolicy-default-deny.yaml

kubectl get ns turbonomic-nonprod --show-labels

kubectl auth can-i --list -n turbonomic-nonprod --as=<DEPLOYMENT_IDENTITY>

kubectl get resourcequota,limitrange,networkpolicy -n turbonomic-nonprod -o wide

### Acceptance criteria

Namespace exists with approved labels.

Deployment identity has necessary but not excessive permissions.

Quotas and limits are active.

Default-deny policies exist before application deployment.

### Evidence to retain

Namespace YAML/output

RBAC review

Quota and policy output

### Step-level rollback / recovery

Delete only resources created by this step if application deployment has not started.

## Step 7: Prepare Registry, Secrets, Storage, TLS and Ingress Inputs

| Field | Details |
| --- | --- |
| Owner | Platform / Security / Network Teams |
| Dependencies | Steps 5-6 |
| Objective | Prepare installation dependencies without exposing credentials. |

### Execution activities

Validate image access to IBM Container Registry or mirror signed images to the approved private registry.

Create image pull secret only if required; never place it in Git.

Populate integration credentials through the approved secret workflow.

Confirm IBM-supported StorageClass, reclaim policy, access mode and capacity.

Issue and validate the non-production TLS certificate.

Reserve internal FQDN and ingress route; do not switch user DNS yet.

### Command-level validation

kubectl get storageclass

kubectl auth can-i create secrets -n turbonomic-nonprod --as=<DEPLOYMENT_IDENTITY>

kubectl get secret -n turbonomic-nonprod

openssl s_client -connect <INGRESS_IP_OR_FQDN>:443 -servername <TURBONOMIC_NP_FQDN> </dev/null 2>/dev/null | openssl x509 -noout -subject -issuer -dates

### Acceptance criteria

Images can be resolved/pulled by the cluster.

Secrets exist only in the approved namespace/store.

Storage and TLS inputs match the approved design.

FQDN is reserved.

### Evidence to retain

Registry test

Secret inventory without values

Storage approval

Certificate details

## Step 8: Install the IBM Turbonomic Operator

| Field | Details |
| --- | --- |
| Owner | Application Engineering / AKS Platform |
| Dependencies | Steps 1,6,7 |
| Objective | Install the exact IBM-supported Operator and required CRDs. |

### Execution activities

Review vendor manifests for cluster-scoped objects, RBAC and image references.

Replace only documented parameters; retain vendor resource structure.

Apply CRDs first if the IBM package separates them.

Install Operator into the approved namespace or IBM-required operator namespace.

Wait for rollout and inspect events/logs before creating the Turbonomic Custom Resource.

### Command-level validation

kubectl apply -f ibm/crds/

kubectl apply -f ibm/operator.yaml -n turbonomic-nonprod

kubectl rollout status deployment/t8c-operator -n turbonomic-nonprod --timeout=10m

kubectl get crd | grep -i -E 'turbo|t8c'

kubectl get deployment,pods -n turbonomic-nonprod -o wide

kubectl logs deployment/t8c-operator -n turbonomic-nonprod --tail=200

### Acceptance criteria

Operator deployment is Available.

Operator pod is Ready with no crash/restart loop.

Required CRDs are Established.

No unauthorized cluster-wide resource was created.

### Evidence to retain

Applied manifests/checksums

Operator rollout output

Operator logs

### Step-level rollback / recovery

Delete the Operator deployment and newly introduced CRDs only after confirming no other namespace uses them.

## Step 9: Create the Turbonomic Custom Resource

| Field | Details |
| --- | --- |
| Owner | Application Engineering |
| Dependencies | Step 8 |
| Objective | Request the Operator to deploy the Turbonomic microservices. |

### Execution activities

Populate the vendor Custom Resource with exact product version, registry, domain, storage and IBM-approved sizing.

Apply resource requests and limits according to IBM guidance and shared-cluster capacity approval.

Configure node placement, tolerations and topology settings only where supported.

Apply the Custom Resource and monitor reconciliation.

Do not manually create or modify individual application Pods.

### Command-level validation

kubectl apply -f ibm/turbonomic-cr.yaml -n turbonomic-nonprod

kubectl get customresourcedefinitions | grep -i -E 'turbo|xl'

kubectl get deploy,statefulset,daemonset,service,pvc,pods -n turbonomic-nonprod -o wide

kubectl get events -n turbonomic-nonprod --sort-by=.lastTimestamp

kubectl logs deployment/t8c-operator -n turbonomic-nonprod --tail=300

### Acceptance criteria

Operator reconciliation completes without persistent errors.

All required PVCs are Bound.

All expected workloads reach Ready/Available state.

No Pod is Pending because of quota, affinity, capacity or unbound storage.

### Evidence to retain

Final CR YAML without secrets

Resource inventory

Events and operator logs

## Step 10: Configure Service, Internal Ingress, DNS and TLS

| Field | Details |
| --- | --- |
| Owner | Network / Platform / Application Teams |
| Dependencies | Step 9 |
| Objective | Provide private, encrypted access to the Turbonomic UI/API. |

### Execution activities

Confirm the service selected by the ingress and backend port.

Apply the enterprise ingress resource using the existing internal ingress class.

Apply TLS secret/reference through the approved pattern.

Validate ingress health before creating/switching the corporate DNS name.

Create DNS record only after application health succeeds.

### Command-level validation

kubectl get svc,endpoints,endpointslices -n turbonomic-nonprod

kubectl apply -f ingress/turbonomic-ingress.yaml -n turbonomic-nonprod

kubectl describe ingress -n turbonomic-nonprod

nslookup <TURBONOMIC_NP_FQDN>

curl -kIv https://<TURBONOMIC_NP_FQDN>/

openssl s_client -connect <TURBONOMIC_NP_FQDN>:443 -servername <TURBONOMIC_NP_FQDN> </dev/null 2>/dev/null | openssl x509 -noout -subject -issuer -dates

### Acceptance criteria

Internal users/VPN can establish HTTPS connection.

Certificate chain, SAN and validity are correct.

No public exposure exists.

Ingress backend reports healthy.

### Evidence to retain

Ingress description

DNS resolution

TLS output

UI screenshot

### Step-level rollback / recovery

Remove the new DNS record/ingress; keep application internal for investigation.

## Step 11: Configure Authentication, Authorization and Secrets

| Field | Details |
| --- | --- |
| Owner | Security / Application Owner |
| Dependencies | Step 10 |
| Objective | Establish approved user access and least privilege. |

### Execution activities

Configure supported SSO/directory integration using enterprise identity settings.

Map admin, operator and read-only roles to approved groups.

Create break-glass access according to policy and store credentials securely.

Validate secret rotation ownership and expiry monitoring.

Remove temporary installation access.

### Command-level validation

kubectl auth can-i --list -n turbonomic-nonprod --as=<AKS_OPERATOR_IDENTITY>

kubectl get role,rolebinding,serviceaccount -n turbonomic-nonprod -o wide

kubectl get secret -n turbonomic-nonprod -o custom-columns=NAME:.metadata.name,TYPE:.type,AGE:.metadata.creationTimestamp

### Acceptance criteria

Approved user groups can sign in with correct Turbonomic roles.

Unauthorized users are denied.

Temporary elevated rights are removed.

No secret values appear in logs or repository.

### Evidence to retain

Role test results

Access review

Secret inventory

## Step 12: Recreate Targets and Integrations

| Field | Details |
| --- | --- |
| Owner | Turbonomic Application Team |
| Dependencies | Step 11 |
| Objective | Rebuild required configuration in the clean instance. |

### Execution activities

Create Azure management group/subscription targets with the approved identity and permissions.

Create vCenter target(s) while vCenter remains operational.

Configure ServiceNow, SMTP and other retained integrations only after network rules are active.

Recreate policies, groups, schedules and dashboards from the approved configuration inventory.

Keep action execution/manual automation setting aligned to current governance; do not enable automation by default.

### Command-level validation

kubectl exec -n turbonomic-nonprod <DIAGNOSTIC_POD> -- nslookup <VCENTER_FQDN>

kubectl exec -n turbonomic-nonprod <DIAGNOSTIC_POD> -- curl -vk --connect-timeout 10 https://<VCENTER_FQDN>/sdk

kubectl exec -n turbonomic-nonprod <DIAGNOSTIC_POD> -- curl -vk --connect-timeout 10 https://<SERVICENOW_FQDN>/

kubectl get networkpolicy -n turbonomic-nonprod

### Acceptance criteria

Every target validates successfully.

Expected entity counts are within agreed variance from source.

No unapproved automated actions are enabled.

Integration credentials work and are stored securely.

### Evidence to retain

Target validation screenshots

Entity-count reconciliation

Integration test results

## Step 13: Configure Monitoring, Alerts, Backup and Operational Controls

| Field | Details |
| --- | --- |
| Owner | AKS Platform / Operations |
| Dependencies | Steps 9-12 |
| Objective | Make the workload supportable before cutover. |

### Execution activities

Confirm Container Insights/approved logging captures namespace events and container logs.

Create alerts for unavailable workloads, crash loops, high CPU/memory, PVC capacity, failed ingress, certificate expiry and discovery failure.

Define backup/restore scope for Kubernetes manifests, secrets handling and persistent data, even when historical source data is not migrated.

Document restart, scale, log collection, certificate renewal and upgrade procedures.

Agree IBM support case ownership.

### Command-level validation

kubectl get pods -n turbonomic-nonprod -o custom-columns=NAME:.metadata.name,READY:.status.containerStatuses[*].ready,RESTARTS:.status.containerStatuses[*].restartCount,STATUS:.status.phase

kubectl top pods -n turbonomic-nonprod --containers

kubectl get pvc -n turbonomic-nonprod -o wide

kubectl get events -n turbonomic-nonprod --sort-by=.lastTimestamp | tail -100

### Acceptance criteria

Dashboards and alerts display current data.

Operations can retrieve logs without cluster-admin.

Backup/recovery responsibilities are documented.

Runbook and escalation contacts are approved.

### Evidence to retain

Alert test evidence

Monitoring screenshots

Operations runbook

## Step 14: Execute End-to-End Validation and UAT

| Field | Details |
| --- | --- |
| Owner | Application Owner / Test Team |
| Dependencies | Step 13 |
| Objective | Prove functionality, security and resilience before cutover. |

### Execution activities

Execute the test matrix in Section 8.

Reconcile source and target entity counts.

Observe application resource usage during discovery cycles.

Test one Pod restart and, with platform approval, one controlled node-drain scenario.

Record defects and retest evidence.

Obtain formal UAT and production-readiness sign-off.

### Command-level validation

kubectl get pods -n turbonomic-nonprod -o wide

kubectl top pods -n turbonomic-nonprod --containers

kubectl delete pod <NON_CRITICAL_TEST_POD> -n turbonomic-nonprod

kubectl wait --for=condition=Ready pod -l <IBM_APPROVED_LABEL_SELECTOR> -n turbonomic-nonprod --timeout=10m

kubectl get events -n turbonomic-nonprod --sort-by=.lastTimestamp

### Acceptance criteria

All critical tests pass.

No Sev-1 or Sev-2 open defect.

User and application owner sign-off is recorded.

Observed resource usage remains within approved quota/headroom.

### Evidence to retain

Completed test matrix

Resource baseline

UAT sign-off

## Step 15: Execute Production Cutover

| Field | Details |
| --- | --- |
| Owner | Change Manager / Application Owner |
| Dependencies | Step 14 |
| Objective | Move operational use from the appliance to the AKS instance without losing rollback. |

### Execution activities

Open the approved change bridge and confirm all owners.

Freeze configuration changes on the legacy appliance.

Capture final configuration, target inventory and screenshots.

Confirm AKS, Operator, workloads, storage, ingress, DNS and integrations are healthy.

Activate the approved user-facing DNS/URL or communication change.

Enable target discovery in the new instance; prevent duplicate automated action execution.

Execute smoke tests and obtain go/no-go decision.

Keep the legacy appliance powered and unchanged for rollback.

### Command-level validation

kubectl get nodes

kubectl get deploy,statefulset,pods,svc,ingress,pvc -n turbonomic-nonprod -o wide

kubectl get events -n turbonomic-nonprod --sort-by=.lastTimestamp | tail -50

nslookup <TURBONOMIC_NP_FQDN>

curl -kIs https://<TURBONOMIC_NP_FQDN>/ | head

### Acceptance criteria

UI/SSO works from approved networks.

All required targets validate and discovery starts.

Entity counts and recommendations are visible.

ServiceNow/SMTP tests pass if in scope.

Application owner approves go-live.

### Evidence to retain

Timestamped cutover log

Smoke-test results

Go-live approval

### Step-level rollback / recovery

Invoke Section 10 when a rollback trigger occurs.

## Step 16: Hypercare and Stabilization

| Field | Details |
| --- | --- |
| Owner | Application / Platform Operations |
| Dependencies | Step 15 |
| Objective | Stabilize the workload and validate operational ownership. |

### Execution activities

Monitor workload health, restarts, resource saturation, PVC use, ingress health, target validation and discovery.

Review alerts and events at the agreed daily cadence.

Track defects with owner, priority and workaround.

Review actual usage against quotas and shared-cluster headroom.

Do not enable automation or perform version upgrades during hypercare unless separately approved.

### Command-level validation

kubectl get pods -n turbonomic-nonprod -o wide

kubectl top pods -n turbonomic-nonprod --containers

kubectl get pvc -n turbonomic-nonprod

kubectl get events -n turbonomic-nonprod --sort-by=.lastTimestamp | tail -100

kubectl logs deployment/t8c-operator -n turbonomic-nonprod --since=24h | tail -300

### Acceptance criteria

No recurring crash loops or unplanned downtime.

Discovery completes consistently.

No adverse impact to other production-cluster workloads.

Operations accepts service ownership.

### Evidence to retain

Daily health report

Issue log

Resource trend

Handover acceptance

## Step 17: Legacy Appliance Retirement Decision

| Field | Details |
| --- | --- |
| Owner | Application Owner / Infrastructure Owner |
| Dependencies | Step 16 |
| Objective | Retire the source only after rollback and retention requirements expire. |

### Execution activities

Confirm agreed observation/rollback period has completed.

Confirm no historical data or configuration is required from the appliance.

Export final audit/configuration evidence required by policy.

Remove obsolete DNS, firewall, monitoring and service accounts through separate approved changes.

Power off first; delete only after final approval and retention period.

### Acceptance criteria

Formal decommission approval is recorded.

No dependency points to the legacy appliance.

Asset, CMDB and license records are updated.

### Evidence to retain

Decommission approval

CMDB update

Firewall/DNS cleanup evidence

# 8. End-to-End Test Matrix

| ID | Category | Execution | Acceptance criteria |
| --- | --- | --- | --- |
| T01 | Cluster health | Validate nodes, system pods and events. | Nodes Ready; no unresolved platform failure. |
| T02 | Namespace isolation | Attempt access from approved and unapproved identities/namespaces. | Only approved identities and flows succeed. |
| T03 | Operator health | Review deployment readiness and logs. | Operator Available; no continuous reconciliation error. |
| T04 | Application health | Inspect deployments/statefulsets/Pods/PVCs. | All required workloads Ready; PVCs Bound. |
| T05 | UI/TLS/DNS | Resolve FQDN and browse from corporate/VPN endpoint. | Correct private endpoint and trusted TLS chain. |
| T06 | Authentication/RBAC | Login as admin, operator, reader and unauthorized user. | Each receives only assigned access. |
| T07 | Azure targets | Validate subscriptions/management groups and resource discovery. | Approved scope discovered; counts reconciled. |
| T08 | vCenter target | Validate vCenter connectivity and entity discovery. | Expected clusters/hosts/VMs/datastores appear. |
| T09 | ServiceNow | Run approved test workflow. | Test item/ticket is created or updated. |
| T10 | SMTP | Send test notification. | Message received by approved recipient. |
| T11 | Network policy | Test denied and approved flows. | Default deny works; explicit allows succeed. |
| T12 | Pod recovery | Delete approved non-critical Pod. | Controller recreates Pod and service recovers. |
| T13 | Node maintenance | Cordon/drain only with platform approval. | Workload reschedules within agreed objective. |
| T14 | Resource usage | Observe discovery cycle CPU/memory/storage. | Usage remains within limits and cluster headroom. |
| T15 | Monitoring/alert | Generate an approved test condition. | Alert reaches support channel with runbook link. |
| T16 | Rollback rehearsal | Reverse test DNS/access without deleting target. | Legacy access restoration steps are proven. |

# 9. Rollback Protocol

## 9.1 Rollback Triggers

Turbonomic UI or SSO unavailable beyond the agreed tolerance.

Critical targets cannot validate or discovery does not start.

AKS resource saturation or impact to other production workloads.

Persistent Operator/application crash loops.

Security control failure, unintended exposure or unauthorized access.

Data/configuration defect that blocks agreed operational use.

## 9.2 Rollback Steps

| Seq | Action |
| --- | --- |
| 1 | Declare rollback and record decision/time; stop further change. |
| 2 | Disable new user access by reversing DNS/ingress route as approved. |
| 3 | Disable or pause target/action processing on the AKS instance to prevent duplicates. |
| 4 | Restore the legacy appliance URL/DNS/access path. |
| 5 | Validate legacy login, targets, dashboards and integrations. |
| 6 | Notify stakeholders and update the change record. |
| 7 | Keep the AKS namespace intact for investigation unless Security requires isolation. |
| 8 | Collect Operator/application logs and Kubernetes events. |
| 9 | Open IBM support case if product deployment behavior is involved. |
| 10 | Schedule corrective change; do not destroy rollback evidence. |

## Rollback validation commands

kubectl scale deployment/<IBM_APPROVED_DEPLOYMENT> --replicas=0 -n turbonomic-nonprod  # only if IBM/rollback plan approves

kubectl get all,pvc,ingress -n turbonomic-nonprod

nslookup <LEGACY_TURBONOMIC_FQDN>

curl -kIs https://<LEGACY_TURBONOMIC_FQDN>/ | head

kubectl logs deployment/t8c-operator -n turbonomic-nonprod --since=2h > operator-rollback.log

# 10. RACI Matrix

| Activity | App Owner | AKS Platform | Cloud/DevOps | Security/Network | IBM Support | Change Manager |
| --- | --- | --- | --- | --- | --- | --- |
| Version compatibility | A/R | C | C | I | C | I |
| Shared-cluster approval | C | A/R | C | C | I | I |
| Bicep dependencies | I | C | A/R | C | I | I |
| Namespace/platform controls | I | A/R | R | C | I | I |
| Operator/application deploy | A/R | C | R | I | C | I |
| Targets/integrations | A/R | I | C | C | C | I |
| Testing/UAT | A/R | R | C | C | C | I |
| Cutover | A/R | R | R | R | C | A |
| Rollback | A/R | R | R | R | C | A |
| Operations handover | A | R | C | C | C | I |

Legend: R = Responsible | A = Accountable | C = Consulted | I = Informed

# 12. Readiness and Sign-Off Checklist

IBM version compatibility confirmed

Shared production-cluster exception approved

AKS capacity and IP/pod capacity approved

Bicep what-if approved and dependency deployment successful

Namespace/RBAC/quota/network policy validated

Operator and application healthy

Storage, ingress, DNS and TLS validated

Targets and integrations validated

Security and UAT passed

Rollback rehearsed/validated

CAB go-live approval recorded

Operations handover accepted

| Approval | Name | Decision | Date/Signature |
| --- | --- | --- | --- |
| Application Owner |  |  |  |
| AKS Platform Owner |  |  |  |
| Security/Network |  |  |  |
| Cloud Architect |  |  |  |
| Change Manager |  |  |  |
| Operations Owner |  |  |  |

# 13. Indicative Execution Schedule

The schedule below assumes the existing AKS cluster is healthy, IBM artifacts are available, required approvals are obtained, and no history/database migration is required. Approval lead time should be tracked separately from hands-on execution.

| Workstream | Indicative duration | Scope |
| --- | --- | --- |
| Readiness and approvals | 2 working days | IBM compatibility, shared-cluster exception, capacity, network, access and change approvals |
| Repository and Azure dependencies | 1 working day | Kubernetes deployment manifests file etc. |
| Namespace and cluster controls | 1 working day | RBAC, quotas, limits, policies, storage/registry validation |
| Operator and Turbonomic deployment | 1-2 working days | Operator, Custom Resource, reconciliation and initial health validation |
| Integrations and configuration | 1-2 working days | Azure, vCenter, SSO, ServiceNow, SMTP, policies and dashboards |
| Testing and UAT | 2-3 working days | Functional, security, resilience, capacity, monitoring and business validation |
| Cutover | One approved change window | Relative runbook in Section 9; target 2-4 hours including observation |
| Hypercare | 5 working days | Daily application and shared-cluster health review |

# 14. Environment Values to Complete Before Execution

AKS subscription, resource group and cluster name

AKS Kubernetes version and approved node pool

Namespace and Pod Security labels

Turbonomic and Operator versions

IBM image registry/mirror and image digests

CPU/memory requests, limits and namespace quota

StorageClass names, access modes and capacities

Ingress class, private IP, FQDN and TLS certificate reference

Managed identity/service principal and Azure target scope

vCenter FQDN(s), account and role

ServiceNow, SMTP and identity endpoints

Firewall/proxy rules and outbound NAT identity

Monitoring workspace and alert recipients

Change/CAB number, cutover date and rollback authority

Application, platform, security, network and IBM escalation contacts