# Comprehensive CyberArk PAS Azure Migration Validation Plan

Purpose: Validate the successful migration and operational readiness of the CyberArk

## 1. Executive Summary & Verification Objectives

This document defines the technical test cases required to validate the successful migration and operational readiness of the CyberArk Privileged Access Security (PAS) connectors in Microsoft Azure.

To ensure a seamless transition without disrupting existing business operations, every test case must be executed in the non-production environment (CIP-DEV) first, documented with supporting evidence, and signed off prior to production cutover.

## 2. Comprehensive Test Verification Matrix

### Phase 1: Azure Infrastructure & Network Connectivity Validation

| Test Case ID | Operational Objective & Scope | Detailed Execution Steps |  | Expected Acceptance Criteria | Environment | Pass / Fail Status |
| --- | --- | --- | --- | --- | --- | --- |
| TC-INF-01 | Internal Load Balancer (ILB) Health Check | 1. Access Azure Portal and navigate to the ILB instance. 2. Inspect the backend pool health probe status on TCP port 3389. |  | Both connector virtual machines report Healthy on the port 3389 probe. | Dev / Prod | [ Pass / Fail ] |
| TC-INF-02 | Internal DNS Resolution Verification | From an administrative machine, execute: nslookup cyberark-npd.geha.com |  | The domain name resolves correctly to the static Private Virtual IP (VIP) of the Azure Internal Load Balancer. | Dev / Prod | [ Pass / Fail ] |
| TC-INF-03 | Network Isolation & Firewall Routing | 1. Log in to an Azure CyberArk Connector VM. 2. Attempt outbound connections to Active Directory, SIEM, and target VMs. 3. Attempt direct outbound connection to an un-migrated on-premises host. |  | Traffic to approved ports (389, 3268, 9998, 443, 3389, 22) succeeds. Connection to un-migrated on-premises targets is explicitly Blocked by Azure Firewall. | Dev / Prod | [ Pass / Fail ] |
| TC-INF-04 | CyberArk Tenant Outbound Connectivity (Port 1858 Inspection Bypass) | From the Azure Connector VM, execute a network trace/telnet to the CyberArk Cloud Tenant on outbound ports 443 and 1858. |  | Connection succeeds on both ports. Vault traffic on port 1858 passes cleanly without packet corruption (confirming IDS/IPS bypass rule is active). | Dev / Prod | [ Pass / Fail ] |
| TC-INF-05 | Zero Trust Administrative Access Control | 1. Attempt direct public RDP/SSH access to the Azure Connector VMs from an external network. 2. Connect via Azure Bastion host. |  | Direct external management connection is completely blocked. RDP session opens successfully only via Azure Bastion. | Dev / Prod | [ Pass / Fail ] |

### Phase 2: CyberArk Connector Health & Service Hardening Validation

| Test Case ID | Operational Objective & Scope | Detailed Execution Steps | Expected Acceptance Criteria | Environment | Pass / Fail Status |
| --- | --- | --- | --- | --- | --- |
| TC-CON-01 | Connector & Component Active Status | 1. Log into the CyberArk Privilege Cloud Portal. 2. Navigate to Connector Management → Connectors. | Both Azure Connectors and all sub-components (PSM, CPM) display a Green / Active health status. | Dev / Prod | [ Pass / Fail ] |
| TC-CON-02 | Domain Hardening GPO Enforcement | On the Azure Connector VM, open PowerShell as Administrator and run: gpupdate /force Then inspect applied local security policies. | The CyberArk hardened Group Policy Object applies without errors. Strict security baseline configurations and user rights assignments are enforced. | Dev / Prod | [ Pass / Fail ] |
| TC-CON-03 | Endpoint Protection Exclusions Verification | Inspect the active endpoint security software configuration on the Azure Connector VM. | Mandatory CyberArk installation directory and binary exclusions are actively configured. | Dev / Prod | [ Pass / Fail ] |

### Phase 3: Core Functional Privileged Session & Credential Validation

| Test Case ID | Operational Objective & Scope | Detailed Execution Steps | Expected Acceptance Criteria | Environment | Pass / Fail Status |
| --- | --- | --- | --- | --- | --- |
| TC-FUN-01 | Brokered Privileged RDP Session | 1. Log into CyberArk Portal as a privileged user. 2. Initiate a Connect (RDP) session to an Azure-hosted Windows target server. | Remote session launches successfully through the Azure PSM connector without displaying target credentials to the end user. | Dev / Prod | [ Pass / Fail ] |
| TC-FUN-02 | Brokered Privileged SSH Session | Initiate a Connect (SSH) session through CyberArk Portal to an Azure-hosted Linux target server. | Secure SSH session launches successfully through the CyberArk connector endpoint. | Dev / Prod | [ Pass / Fail ] |
| TC-FUN-03 | End-to-End Session Recording & Playback | 1. Execute an administrative session (TC-FUN-01 or 02). 2. Open Privilege Cloud Audit in CyberArk Portal and locate the session. 3. Trigger video playback. | Video recording streams directly from the CyberArk tenant and plays back completely without corruption. | Dev / Prod | [ Pass / Fail ] |
| TC-FUN-04 | Automated Credential Rotation (CPM) | 1. Select a test account bound to an Azure-hosted target. 2. Click Change / Rotate Password Immediately in CyberArk Portal. 3. Validate target system login with new password. | Password changes successfully both in the CyberArk Vault and on the target system. Target application continues to authenticate normally. | Dev / Prod | [ Pass / Fail ] |
| TC-FUN-05 | SIEM & Centralized Audit Log Forwarding | Perform privileged activities in CyberArk, then query the Enterprise Log Platform (SIEM) indexers. | Audit events (logins, session launches, password rotations) arrive at SIEM indexers over ports 9998/8089 in near real-time. | Dev / Prod | [ Pass / Fail ] |

### Phase 4: High Availability, Failover & Operational Recovery Validation

| Test Case ID | Operational Objective & Scope | Detailed Execution Steps | Expected Acceptance Criteria | Environment | Pass / Fail Status |
| --- | --- | --- | --- | --- | --- |
| TC-HA-01 | Load Balancer Connector Failover | 1. Establish an active privileged session. 2. Gracefully shut down or stop services on Primary Connector Node 1. 3. Open a new privileged session. | Active session remains unaffected. New sessions automatically route to Connector Node 2 via the Internal Load Balancer. | Dev / Prod | [ Pass / Fail ] |
| TC-HA-02 | Credential Rotation Engine (CPM) Failover | With Connector Node 1 offline, trigger an immediate password rotation on a test safe. | Password rotation automatically shifts to the secondary connector in the pool and completes successfully. | Dev / Prod | [ Pass / Fail ] |
| TC-HA-03 | Automated Infrastructure Rebuild Verification | 1. Completely delete a non-production Connector VM. 2. Re-deploy via the Bicep CI/CD pipeline. 3. Re-register with CyberArk using standard runbooks. | Virtual machine provisions automatically, registers cleanly with CyberArk, and returns to Green / Active service status. | Dev Only | [ Pass / Fail ] |