FEASIBILITY ASSESSMENT

Using Bicep to Deploy the Turbonomic Helm Chart
Non-Production Instance on the Existing Production AKS Cluster
Version 1.0 | Technical Assessment

Prepared for architecture, platform, security, DevOps and CAB review

# Document Control

| Document Attribute | Value |
| --- | --- |
| Document reference | Feasibility Assessment - Bicep and Helm for IBM Turbonomic on AKS (v1.0) |
| Question assessed | Is it feasible to use Bicep to call a Helm chart that deploys a non-production IBM Turbonomic instance into the existing production AKS cluster (namespace turbonomic-nonprod)? |
| Related document | Execution Workflow - IBM Turbonomic AKS Migration (v1.2), Helm-based |
| Product baseline | IBM Turbonomic 8.21.x; IBM t8c-operator (42.114 documented for 8.21.0); GEHA wrapper charts turbonomic-platform, turbonomic-operator, turbonomic-instance |
| Status | DRAFT - recommendation requires architecture and platform approval |
| Prepared by | Amitendra / Saikat |
| Date | 2026-10-14 |

## Revision History

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | 2026-10-14 | Amitendra / Saikat | Initial feasibility assessment |

## Approvals

| Role | Name | Approval/Date |
| --- | --- | --- |
| Cloud Architect | TBD |  |
| AKS Platform Owner | TBD |  |
| Security Architect | TBD |  |
| DevOps Platform Owner | TBD |  |

# 1. Executive Summary

Short answer: yes, it is feasible, but not natively. Bicep describes Azure Resource Manager (ARM) resources. A Helm release is a set of Kubernetes objects inside the cluster, and ARM has no resource type for one. Bicep can therefore only start a Helm deployment indirectly. Three mechanisms make that possible, and a fourth design keeps Bicep and Helm side by side in the same pipeline.

There is a second point that applies whichever option is chosen. IBM does not publish a Helm chart for the Turbonomic platform. IBM's supported AKS method is kubectl plus the Turbonomic Operator and an Xl Custom Resource. Any option in this document deploys the GEHA wrapper charts described in Execution Workflow v1.2, which package IBM's unchanged operator manifests and Xl resource.

| Option | How Bicep reaches Helm | Feasible? | Recommendation |
| --- | --- | --- | --- |
| 1. Deployment script + command invoke | Bicep runs an Azure CLI deployment script that calls az aks command invoke, which runs helm inside the cluster | Yes, with conditions | Fallback only. Microsoft states command invoke is not intended for automation. |
| 2. AKS GitOps (Flux v2) extension | Bicep installs the Flux extension and a Flux configuration; Flux applies a HelmRelease from Git | Yes | Preferred if Bicep must own the deployment end to end, and the platform team accepts Flux on the production cluster |
| 3. Bicep Kubernetes extension | Bicep declares Kubernetes objects directly | No | Rejected: preview feature, no Helm support, no private clusters, needs cluster-admin kubeconfig |
| 4. Bicep + pipeline Helm stage | Bicep deploys Azure resources; the next stage of the same Azure DevOps pipeline runs helm upgrade | Yes | Recommended for this deployment |

Recommendation. Use Option 4. Bicep owns the Azure layer, and Helm owns the Kubernetes layer. Both run from one Azure DevOps pipeline with one approval flow, so operationally it is still a single deployment. Option 4 keeps Helm's own diff, history and rollback, and it adds nothing new to the production cluster. If the programme requires that a Bicep deployment alone results in the running Helm release, use Option 2.

# 2. Context and Assumptions

## 2.1 What Has to Be Deployed

| Item | Type | Owner / tool in Workflow v1.2 |
| --- | --- | --- |
| Node pool turbonp, managed identities, role assignments, Key Vault secrets, DNS record, ACR access | Azure resources | Bicep |
| Xl CustomResourceDefinition (xls.charts.helm.k8s.io) | Cluster-scoped Kubernetes object | AKS Platform, kubectl, one-time |
| Namespace turbonomic-nonprod | Kubernetes object | AKS Platform, kubectl |
| turbo-np-platform: quota, limit range, network policies, StorageClass, operator ClusterRole/Binding | Helm release (includes cluster-scoped objects) | AKS Platform, Helm |
| master-key-secret (32-byte Turbonomic main key) | Kubernetes Secret | Pipeline step from Key Vault |
| turbo-np-operator: IBM operator ServiceAccount, Role, RoleBinding, Deployment | Helm release | Application Engineering, Helm |
| turbo-np-instance: Xl resource (tag, repository, storage, internal LB, probes) | Helm release | Application Engineering, Helm |

## 2.2 Assumptions About the Production Cluster

The cluster already exists and must not be redeployed or reconfigured by this work.

The API server may be private. Anything that runs helm needs a private network path to it, or must run inside the cluster.

The cluster uses Microsoft Entra ID integration. Local accounts may be disabled, in which case cluster-admin kubeconfig files cannot be issued.

Landing-zone Azure Policy may restrict Azure Container Instances, storage account key access and public endpoints.

A network policy engine enforces default-deny in the Turbonomic namespace.

## 2.3 Items No Option Removes

IBM written confirmation that a Helm-wrapped installation of the operator and Xl resource is supported.

The CRD and the operator's cluster-scoped RBAC need cluster-admin, once, by the AKS Platform team.

master-key-secret must exist before the Xl resource is created, and must never be stored in Helm values.

The Turbonomic configuration (licence, users, targets) is done in the Turbonomic UI or API, not in Bicep or Helm.

# 3. What Bicep Can and Cannot Do

| Layer | Examples | Can Bicep manage it natively? |
| --- | --- | --- |
| Azure control plane | AKS node pools, managed identities, role assignments, Key Vault, ACR, private DNS, cluster extensions such as Flux | Yes |
| Kubernetes data plane | Namespaces, Deployments, Secrets, CRDs, custom resources | Only through the preview Kubernetes extension or a script |
| Helm releases | Release history stored as Secrets in the namespace; chart rendering; rollback | No. There is no ARM resource type for a Helm release. |

This has two practical effects. ARM what-if cannot show what will change inside the cluster. And the ARM deployment history only records that a script or extension ran; it does not record which Kubernetes objects changed.

# 4. Options Assessed

## 4.1 Option 1: Deployment Script Calling az aks command invoke

### How it works

Bicep declares a Microsoft.Resources/deploymentScripts resource of kind AzureCLI, running under a user-assigned managed identity.

ARM creates a temporary Azure Container Instance and a storage account file share, and runs the script.

The script calls az aks command invoke. AKS starts a short-lived pod in the cluster that has kubectl and helm, copies the attached files into it, and runs the helm command.

Because the command runs inside the cluster through the Azure API, it works with a private API server and needs no VPN or agent.

The chart package and values file are embedded into the Bicep deployment with loadFileAsBase64. This avoids registry credentials inside the command pod.

### Bicep sample

param aksName string

param aksResourceGroup string = resourceGroup().name

param location string = resourceGroup().location

param scriptIdentityId string          // user-assigned managed identity (resource ID)

param scriptSubnetId string            // subnet delegated to Microsoft.ContainerInstance/containerGroups

param scriptStorageAccountName string  // storage account reachable from that subnet

param forceUpdateTag string = utcNow() // forces the script to run on every deployment

var chartB64  = loadFileAsBase64('../dist/turbonomic-instance-1.0.0.tgz')   // limit 96 KB

var valuesB64 = loadFileAsBase64('../env/nonprod/instance-values.yaml')

resource helmInstance 'Microsoft.Resources/deploymentScripts@2023-08-01' = {

name: 'turbo-np-instance-helm'

location: location

kind: 'AzureCLI'

identity: {

type: 'UserAssigned'

userAssignedIdentities: { '${scriptIdentityId}': {} }

}

properties: {

azCliVersion: '2.61.0'

forceUpdateTag: forceUpdateTag

timeout: 'PT30M'

retentionInterval: 'PT4H'

cleanupPreference: 'OnSuccess'

containerSettings: { subnetIds: [ { id: scriptSubnetId } ] }

storageAccountSettings: { storageAccountName: scriptStorageAccountName }

environmentVariables: [

{ name: 'AKS_RG', value: aksResourceGroup }

{ name: 'AKS_NAME', value: aksName }

{ name: 'CHART_B64', value: chartB64 }

{ name: 'VALUES_B64', value: valuesB64 }

]

scriptContent: '''

set -euo pipefail

echo "$CHART_B64"  | base64 -d > turbonomic-instance.tgz

echo "$VALUES_B64" | base64 -d > instance-values.yaml

az aks command invoke -g "$AKS_RG" -n "$AKS_NAME" \

--file turbonomic-instance.tgz --file instance-values.yaml \

--command "helm upgrade --install turbo-np-instance ./turbonomic-instance.tgz -n turbonomic-nonprod -f instance-values.yaml --timeout 5m && helm status turbo-np-instance -n turbonomic-nonprod" \

-o json > result.json

jq -r '.logs' result.json

EXIT=$(jq -r '.exitCode' result.json)

[ "$EXIT" = "0" ] || { echo "helm failed with exit code $EXIT"; exit 1; }

jq -n --arg code "$EXIT" '{exitCode: $code}' > "$AZ_SCRIPTS_OUTPUT_PATH"

'''

}

}

output helmExitCode string = helmInstance.properties.outputs.exitCode

### Strengths

A single Bicep deployment produces the Helm release.

Works with a private API server without a self-hosted agent.

Uses real Helm, so release history and helm rollback still exist in the cluster.

Adds no permanent component to the production cluster.

### Limitations and risks

Microsoft's documentation for command invoke states it is not intended for programmatic access or automation, and recommends Bastion, VPN or ExpressRoute instead.

The command pod is limited to 200m/500Mi requests and 500m/1Gi limits. Scheduling must succeed within 60 seconds, so it fails if nodes are constrained. Output is truncated at 512 kB.

Command invoke must not be disabled on the cluster (apiServerAccessProfile.disableRunCommand).

Each run creates an Azure Container Instance and a storage account. In a private network, this needs a delegated subnet and a storage account reachable from it. Deployment scripts use key-based access to the file share, which landing-zone policies often disable.

Imperative: ARM only knows the script ran. There is no drift detection, and what-if shows nothing about the cluster.

Deployment scripts re-run only when their properties change. forceUpdateTag is needed, so every Bicep deployment calls Helm again.

The managed identity needs runcommand/action and commandResults/read on the cluster. On Entra-integrated clusters it also needs Kubernetes rights in the namespace. Confirm the exact authorization behaviour in a lower environment.

Verdict: feasible. Acceptable only as a fallback, when no agent can reach the private API server and Flux is not approved.

## 4.2 Option 2: AKS GitOps (Flux v2) Extension Driven by Bicep

### How it works

Bicep creates the microsoft.flux cluster extension (Microsoft.KubernetesConfiguration/extensions) on the existing cluster, or reuses it if the platform team already runs Flux.

Bicep creates a Microsoft.KubernetesConfiguration/fluxConfigurations resource scoped to namespace turbonomic-nonprod. It points at the GEHA Azure DevOps Git repository and a path within it.

Flux's source controller pulls the repository. The kustomize controller applies the HelmRelease objects found at that path, and the helm controller installs or upgrades the chart.

Flux keeps reconciling, so manual changes are reverted to what Git declares. Status is visible in the Azure portal GitOps blade.

With a namespace-scoped configuration, Flux objects and its flux-applier service account live in turbonomic-nonprod. Microsoft's multi-tenancy rules block cross-namespace source references.

### Bicep sample

param aksName string

param gitUrl string                  // https://dev.azure.com/<ORG>/<PROJECT>/_git/turbonomic-aks

param gitUser string

@secure()

param gitPat string                  // from Key Vault via getSecret() in the parameters file

resource aks 'Microsoft.ContainerService/managedClusters@2024-05-01' existing = {

name: aksName

}

resource flux 'Microsoft.KubernetesConfiguration/extensions@2023-05-01' = {

name: 'flux'

scope: aks

properties: {

extensionType: 'microsoft.flux'

autoUpgradeMinorVersion: true

releaseTrain: 'Stable'

scope: { cluster: { releaseNamespace: 'flux-system' } }

}

}

resource turboFlux 'Microsoft.KubernetesConfiguration/fluxConfigurations@2023-05-01' = {

name: 'turbonomic-nonprod'

scope: aks

dependsOn: [ flux ]

properties: {

scope: 'namespace'

namespace: 'turbonomic-nonprod'

sourceKind: 'GitRepository'

suspend: false

gitRepository: {

url: gitUrl

repositoryRef: { branch: 'main' }

httpsUser: gitUser

syncIntervalInSeconds: 300

timeoutInSeconds: 600

}

configurationProtectedSettings: {

httpsKey: base64(gitPat)

}

kustomizations: {

turbonomic: {

path: './clusters/aks-prod/turbonomic-nonprod'

prune: true

syncIntervalInSeconds: 600

timeoutInSeconds: 1800

}

}

}

}

### HelmRelease committed to Git (clusters/aks-prod/turbonomic-nonprod/instance.yaml)

apiVersion: helm.toolkit.fluxcd.io/v2

kind: HelmRelease

metadata:

name: turbo-np-instance

namespace: turbonomic-nonprod

spec:

interval: 30m

releaseName: turbo-np-instance

targetNamespace: turbonomic-nonprod

dependsOn:

- name: turbo-np-operator          # operator release reconciles first

chart:

spec:

chart: ./charts/turbonomic-instance

sourceRef:

kind: GitRepository

name: turbonomic-nonprod       # created by the fluxConfiguration above, same namespace

valuesFiles:

- ./env/nonprod/instance-values.yaml

install:

remediation:

retries: 0                       # never loop installs of the platform

upgrade:

remediation:

retries: 0

### Strengths

Fully declarative and supported (generally available). Bicep owns the Azure resources and the GitOps configuration; Git owns the Helm releases.

Works with a private API server, because Flux runs inside the cluster and only needs outbound access to the Git repository.

Continuous drift correction, plus a Git pull request as the approval and audit trail.

Helm history and rollback remain available.

### Limitations and risks

The Flux extension is cluster-wide. It installs controllers in flux-system and adds cluster-scoped CRDs to the production cluster. This is a platform decision, not one this project can make alone.

Git credentials (PAT or SSH key) must be managed and rotated. Secrets for the cluster still need a separate mechanism, such as a pipeline step or the Key Vault CSI driver.

Flux reverts out-of-band fixes. Operations must be trained to change Git, not the cluster.

Pending requests time out if the cluster is disconnected from Azure for more than 48 hours (Microsoft behaviour).

ARM what-if still cannot show what Helm will change. The review happens in the Git pull request.

Verdict: feasible and supportable. Preferred if Bicep must drive the deployment end to end, or if GitOps is already the platform standard.

## 4.3 Option 3: Bicep Kubernetes Extension

### How it works

An experimental Bicep feature, enabled in bicepconfig.json, lets Bicep declare Kubernetes objects directly from manifests.

The extension needs a kubeconfig. Microsoft's example takes it from listClusterAdminCredential, which is the cluster-admin credential.

// bicepconfig.json: { "experimentalFeaturesEnabled": { "extensibility": true } }

@secure()

param kubeConfig string     // aks.listClusterAdminCredential().kubeconfigs[0].value

extension kubernetes with {

namespace: 'turbonomic-nonprod'

kubeConfig: kubeConfig

} as k8s

### Why it is rejected

It is a preview feature.

It applies Kubernetes manifests; it does not run Helm. The charts would have to be rewritten as Bicep resources, losing Helm's release history and rollback.

Microsoft states it is not supported for private clusters.

It relies on the cluster-admin kubeconfig. That is unavailable when local accounts are disabled, and inappropriate for a production cluster even when they are not.

Verdict: not feasible for this cluster.

## 4.4 Option 4: Bicep and Helm as Stages of One Pipeline (Recommended)

### How it works

Stage 1 runs Bicep what-if, waits for approval, then deploys the Azure resources. The Bicep outputs, such as resource IDs and the reserved IP, are saved as pipeline variables.

Stage 2 runs on a self-hosted agent with private access to the API server. It signs in with the pipeline's Entra identity using kubelogin, renders and diffs the charts, waits for environment approval, and runs helm upgrade --install for each release in order.

Helm diff output becomes part of the approval evidence, alongside the Bicep what-if.

### Strengths

Each tool does what it was built for. No new component is added to the production cluster.

Full Helm functionality: diff, history, atomic install and rollback.

Works with private clusters and with local accounts disabled.

Clear audit trail: pipeline run, approvals, Bicep what-if and Helm diff.

### Limitations and risks

Needs a self-hosted agent in a network that can reach the private API server.

Drift is detected by a scheduled diff, not corrected automatically.

Bicep alone does not produce the Helm release; the pipeline does. If that is a hard requirement, use Option 2.

Verdict: feasible and recommended.

# 5. Comparison Matrix

| Criterion | 1. Script + command invoke | 2. Flux GitOps | 3. Kubernetes extension | 4. Pipeline stages |
| --- | --- | --- | --- | --- |
| Microsoft support status | Generally available; command invoke not intended for automation | Generally available | Preview | Generally available |
| Runs real Helm | Yes | Yes (helm controller) | No | Yes |
| Private API server | Yes | Yes | Not supported | Yes, with a self-hosted agent |
| Local accounts disabled | Yes | Yes | No | Yes (kubelogin) |
| Preview of cluster changes | None | Git pull request diff | Limited | helm diff / server-side dry-run |
| Drift correction | No | Yes, continuous | No | Detected by scheduled diff |
| New footprint in production cluster | Temporary command pod per run | Flux controllers and CRDs (cluster-wide) | None | None |
| New Azure resources | Container instance and storage account per run | Flux extension and configuration | None | None |
| Approval and audit | ARM deployment history only | Git pull request and Flux status | ARM deployment history | Pipeline approvals, what-if and Helm diff |
| Fit for this deployment | Fallback only | Good, if Flux is approved | Not suitable | Recommended |

# 6. Recommended Design

## 6.1 Division of Responsibilities

| Component | Tool | Runs as | When |
| --- | --- | --- | --- |
| Node pool, identities, role assignments, Key Vault secret names, DNS record | Bicep (pipeline stage 1) | Pipeline service connection | Every pipeline run (idempotent) |
| CRD, namespace | kubectl | AKS Platform engineer (PIM cluster-admin) | Once |
| turbo-np-platform (guardrails, StorageClass, operator ClusterRole/Binding) | Helm | AKS Platform identity | Platform changes only |
| master-key-secret | Pipeline step from Key Vault | Pipeline identity (namespace scope) | Once, before the instance |
| turbo-np-operator, turbo-np-instance | Helm (pipeline stage 2) | Pipeline identity (namespace scope) | Install, patch, upgrade |
| Licence, users, targets, policies | Turbonomic UI/API | Turbonomic administrator | After install |

## 6.2 Step-by-Step Implementation

## Step 1: Prepare the Self-Hosted Pipeline Agent

| Field | Details |
| --- | --- |
| Owner | DevOps Platform Team |
| Dependencies | Network path to the AKS private endpoint approved |
| Objective | Provide an agent that can reach the private API server and has pinned tool versions. |

### Execution activities

Place the agent (VM scale set agent pool or container agent) in a VNet peered with, or routed to, the AKS API server private endpoint.

Install pinned versions of Azure CLI, kubectl, kubelogin and Helm 3. Record the versions in the agent image definition.

Confirm DNS resolution of the private API server FQDN from the agent.

### Command-level validation

az version -o table

kubectl version --client

kubelogin --version

helm version --short

nslookup <AKS_PRIVATE_FQDN>

### Acceptance criteria

Agent resolves and reaches the API server on TCP 443.

Tool versions match the approved list.

### Evidence to retain

Agent image definition

Connectivity test output

## Step 2: Create the Service Connection and Grant Least-Privilege Access

| Field | Details |
| --- | --- |
| Owner | DevOps / AKS Platform / Security |
| Dependencies | Step 1 |
| Objective | Give the pipeline only the rights it needs in Azure and in the Turbonomic namespace. |

### Execution activities

Create a workload-identity-federation service connection backed by a user-assigned managed identity or app registration.

Azure scope: Contributor (or a custom role) on the resource group that holds the node pool and supporting resources. Add AcrPush on the ACR and Key Vault Secrets User on the Key Vault.

Kubernetes scope: "Azure Kubernetes Service RBAC Admin" on the turbonomic-nonprod namespace only (Azure RBAC clusters), or a RoleBinding to the identity's Entra group.

Keep cluster-admin out of the pipeline. Cluster-scoped objects stay with the AKS Platform team.

### Command-level validation

AKS_ID=$(az aks show -g <AKS_RESOURCE_GROUP> -n <AKS_CLUSTER> --query id -o tsv)

az role assignment create --assignee <PIPELINE_IDENTITY_OBJECT_ID> --role "Azure Kubernetes Service Cluster User Role" --scope $AKS_ID

az role assignment create --assignee <PIPELINE_IDENTITY_OBJECT_ID> --role "Azure Kubernetes Service RBAC Admin" --scope $AKS_ID/namespaces/turbonomic-nonprod

kubectl auth can-i create deployments -n turbonomic-nonprod --as=<PIPELINE_IDENTITY>      # yes

kubectl auth can-i create deployments -n default --as=<PIPELINE_IDENTITY>   # no

### Acceptance criteria

Pipeline identity can deploy in the namespace only.

No cluster-admin rights are held by the pipeline.

### Evidence to retain

Role assignment list

can-i results

## Step 3: Write the Bicep Template and Its Outputs

| Field | Details |
| --- | --- |
| Owner | Cloud Engineering |
| Dependencies | Step 2 |
| Objective | Deploy the Azure layer and expose values Helm needs. |

### Execution activities

Reference the AKS cluster with the "existing" keyword; never declare managedClusters itself.

Declare the turbonp agent pool, identities, role assignments and DNS record (see Workflow v1.2, Step 5).

Output the values the Helm stage consumes, such as the reserved internal load balancer IP and subnet name.

### Command-level validation

output ilbPrivateIp string = ilbPrivateIp

output ilbSubnetName string = ilbSubnetName

output nodePoolName string = turboPool.name

### Acceptance criteria

az bicep build passes.

what-if shows additions only and no change to managedClusters.

### Evidence to retain

what-if output

## Step 4: Build the Two-Stage Pipeline

| Field | Details |
| --- | --- |
| Owner | DevOps / Application Engineering |
| Dependencies | Steps 1-3 |
| Objective | Run Bicep and Helm from one pipeline with approval gates between them. |

### Execution activities

Stage "Azure": Bicep what-if, then deployment, then outputs saved.

Stage "Kubernetes": deployment job bound to the Azure DevOps environment turbonomic-nonprod, which carries the manual approval check.

Inside the Kubernetes stage: sign in with kubelogin, log in to ACR, diff, then upgrade the operator release and, when selected, the instance release.

Keep the instance deployment behind a parameter, so routine pipeline runs cannot change the Turbonomic version by accident.

### Pipeline definition: pipelines/azure-pipelines.yml

trigger: none

parameters:

- name: deployInstance

type: boolean

default: false

variables:

AKS_RG: <AKS_RESOURCE_GROUP>

AKS_NAME: <AKS_CLUSTER>

NS: turbonomic-nonprod

ACR: <ACR_NAME>

CHART_VERSION: 1.0.0

stages:

- stage: Azure

jobs:

- job: Bicep

pool: { name: <SELF_HOSTED_POOL> }

steps:

- task: AzureCLI@2

displayName: Bicep what-if and deploy

inputs:

azureSubscription: <SERVICE_CONNECTION>

scriptType: bash

scriptLocation: inlineScript

inlineScript: |

set -euo pipefail

az deployment group what-if -g $(AKS_RG) -f bicep/main.bicep -p @bicep/nonprod.parameters.json

az deployment group create -g $(AKS_RG) -f bicep/main.bicep -p @bicep/nonprod.parameters.json \

--name turbo-np-$(Build.BuildId) --query properties.outputs -o json > bicep-outputs.json

- stage: Kubernetes

dependsOn: Azure

jobs:

- deployment: Helm

environment: turbonomic-nonprod      # approval check configured on this environment

pool: { name: <SELF_HOSTED_POOL> }

strategy:

runOnce:

deploy:

steps:

- checkout: self

- task: AzureCLI@2

displayName: Helm diff and upgrade (operator, then instance)

inputs:

azureSubscription: <SERVICE_CONNECTION>

scriptType: bash

scriptLocation: inlineScript

inlineScript: |

set -euo pipefail

az aks get-credentials -g $(AKS_RG) -n $(AKS_NAME) --overwrite-existing

kubelogin convert-kubeconfig -l azurecli

TOKEN=$(az acr login -n $(ACR) --expose-token -o tsv --query accessToken)

echo "$TOKEN" | helm registry login $(ACR).azurecr.io -u 00000000-0000-0000-0000-000000000000 --password-stdin

helm template turbo-np-operator oci://$(ACR).azurecr.io/helm/turbonomic-operator --version $(CHART_VERSION) \

-n $(NS) -f env/nonprod/operator-values.yaml | kubectl diff -n $(NS) -f - || true

helm upgrade --install turbo-np-operator oci://$(ACR).azurecr.io/helm/turbonomic-operator \

--version $(CHART_VERSION) -n $(NS) -f env/nonprod/operator-values.yaml --atomic --wait --timeout 10m

if [ "${{ parameters.deployInstance }}" = "True" ]; then

helm upgrade --install turbo-np-instance oci://$(ACR).azurecr.io/helm/turbonomic-instance \

--version $(CHART_VERSION) -n $(NS) -f env/nonprod/instance-values.yaml --timeout 5m

fi

helm list -n $(NS)

### Acceptance criteria

Pipeline validates without mutation when approvals are rejected.

Helm diff output is visible in the run log before approval.

### Evidence to retain

Pipeline YAML in Git

Approval configuration screenshot

## Step 5: Run, Approve and Validate

| Field | Details |
| --- | --- |
| Owner | Application Engineering / AKS Platform |
| Dependencies | Step 4 and Workflow v1.2 Steps 6-9 complete |
| Objective | Deploy the releases and confirm the result. |

### Execution activities

Run the pipeline with deployInstance=false first. Approve after reviewing the what-if and the diff.

Confirm the operator is Running 1/1.

Run again with deployInstance=true. Validate the instance as in Workflow v1.2, Step 11.

### Command-level validation

helm list -n turbonomic-nonprod

helm history turbo-np-operator -n turbonomic-nonprod

kubectl get pods -n turbonomic-nonprod -o wide

kubectl get svc -n turbonomic-nonprod | grep -E "nginx|NAME"

### Acceptance criteria

Both releases show deployed.

All Turbonomic pods Ready; nginx Service has a private IP only.

### Evidence to retain

Pipeline run link

Helm history

Pod and service inventory

## 6.3 If Bicep Must Trigger Helm: Implementing Option 2

| Seq | Action | Owner |
| --- | --- | --- |
| 1 | Confirm with the AKS Platform Owner whether Flux already runs on the cluster. If not, obtain approval to install the microsoft.flux extension (cluster-wide). | AKS Platform Owner |
| 2 | Create the repository path clusters/aks-prod/turbonomic-nonprod/ holding HelmRelease objects for turbo-np-operator and turbo-np-instance (Section 4.2). | Application Engineering |
| 3 | Store a read-only Git PAT or SSH key in Key Vault and reference it from the Bicep parameters file with getSecret. | DevOps / Security |
| 4 | Deploy the Bicep in Section 4.2 (extension and fluxConfiguration) through the pipeline. | Cloud Engineering |
| 5 | Confirm the configuration is compliant and the HelmReleases are Ready. | Application Engineering |
| 6 | Make all later changes by pull request to Git; Flux applies them. | Application Engineering |

az k8s-configuration flux show -g <AKS_RESOURCE_GROUP> -c <AKS_CLUSTER> -t managedClusters -n turbonomic-nonprod --query "{state:complianceState, statuses:statuses}" -o jsonc

kubectl get gitrepositories,kustomizations,helmreleases -n turbonomic-nonprod

helm list -n turbonomic-nonprod

# 7. Identities and Permissions by Option

| Option | Azure permissions | Kubernetes permissions |
| --- | --- | --- |
| 1. Script + command invoke | Deployment principal: create storage accounts, container instances and deployment scripts; Managed Identity Operator on the script identity. Script identity: runcommand/action and commandResults/read on the AKS cluster. | Script identity: namespace-scoped admin (Entra-integrated clusters evaluate the caller) |
| 2. Flux GitOps | Deployment principal: write Microsoft.KubernetesConfiguration extensions and fluxConfigurations on the cluster | Flux flux-applier service account in the namespace; extension controllers are cluster-wide |
| 3. Kubernetes extension | listClusterAdminCredential on the cluster | Cluster-admin (rejected) |
| 4. Pipeline stages | Service connection: resource-group scope for Bicep; AcrPush; Key Vault Secrets User; AKS Cluster User Role | Azure Kubernetes Service RBAC Admin at namespace scope |

# 8. Risks and Mitigations

| Risk | Applies to | Mitigation |
| --- | --- | --- |
| IBM does not support the Helm-wrapped installation | All | Wrapper charts keep IBM files unchanged; written IBM confirmation before deployment |
| Secret values end up in Helm release history or Bicep deployment history | All | master-key-secret and credentials created from Key Vault by a separate step; @secure() parameters only |
| Command pod cannot be scheduled on a busy production cluster | 1 | Run during a change window; check node headroom; prefer Option 4 |
| Landing-zone policy blocks container instances or storage key access | 1 | Policy exemption, or choose Option 4 |
| Flux reverts an emergency fix applied by hand | 2 | Suspend the fluxConfiguration during incidents; commit the fix to Git |
| Cluster-wide Flux controllers change the production cluster footprint | 2 | Platform approval; reuse an existing Flux installation where present |
| Pipeline agent loses access to the private API server | 4 | Agent pool health monitoring; documented fallback to command invoke for break-glass |
| Accidental helm uninstall deletes Turbonomic | All | helm.sh/resource-policy: keep on the Xl resource; uninstall only through the removal procedure in Workflow v1.2 |

# 9. Decision Required

| Decision | Options | Proposed |
| --- | --- | --- |
| Mechanism for Helm deployment | 1, 2, 3 or 4 | Option 4 (pipeline stages) |
| Must a Bicep deployment alone produce the release? | Yes / No | No. If Yes, use Option 2. |
| Is Flux approved on the production cluster? | Yes / No / Already present | To be confirmed by AKS Platform Owner |
| Self-hosted agent with private API access available? | Yes / No | To be confirmed by DevOps Platform Team |

# 10. References

| Reference | Location |
| --- | --- |
| IBM: Installing Turbonomic on an AKS cluster (8.21.0) | https://www.ibm.com/docs/en/tarm/8.21.0?topic=turbonomic-installing-aks-cluster |
| IBM: Azure AKS requirements for Turbonomic (8.21.0) | https://www.ibm.com/docs/en/tarm/8.21.0?topic=cluster-azure-aks-requirements-turbonomic |
| IBM t8c-operator repository | https://github.com/IBM/t8c-operator |
| Microsoft: Use deployment scripts in Bicep | https://learn.microsoft.com/azure/azure-resource-manager/bicep/deployment-script-bicep |
| Microsoft: Access a private AKS cluster (az aks command invoke) | https://learn.microsoft.com/azure/aks/access-private-cluster |
| Microsoft: GitOps Flux v2 configurations on AKS | https://learn.microsoft.com/azure/azure-arc/kubernetes/conceptual-gitops-flux2 |
| Microsoft: Bicep Kubernetes extension (preview) | https://learn.microsoft.com/azure/azure-resource-manager/bicep/bicep-kubernetes-extension |
| Execution Workflow - IBM Turbonomic AKS Migration (v1.2) | Companion document |