Application Migration Playbook CyberArk PAS Datacenter to Azure Migration v0.2 — DRAFT, FOR GEHA REVIEW

CyberArk PAS is GEHA's Privileged Access Management platform and is a foundational dependency for the entire migration program

Prepared for: G.E.H.A.

Eric Ullmann (Application Owner); Eric Ullmann (Director); Phil Costanzo (Admin / Support Manager)

Prepared by: Citius Healthcare Consulting

George Galindo, Cloud Architect

Peer Reviewer:Not yet assigned

Document Status:☒ DRAFT ☐ RELEASE CANDIDATE ☐ PUBLISHED

Date:14-Aug-2026

Everything a reader needs to orient themselves on this application is gathered here in a single view, so that no one has to hunt through later sections for a date, an owner or a target platform. Each field is owned by the section named beside it, and that owning section remains the authoritative source; this table is corrected to match it rather than the other way round. The scheduling fields — wave placement, migration strategy, cliff date, cliff driver and target cutover date — are recorded here in structured form and narrated in the executive summary that follows. Reading this table alone should be enough to understand what is moving, when it must move, and what forces the timing.

| Field | Value |
| --- | --- |
| Playbook Index ID | GEHA-DCM-CYBERARK-PAS-v0.1 |
| Application Version |  |
| Wave Placement | W1 |
| Migration Strategy | Parallel deployment. No migration. |
| Target Cutover Date | 10/01/2026 |
| User Access Method |  |
| Key Dependencies |  |
| Target Subscription & Landing Zone |  |
| Target Region & Paired Region | Central US, primary. East US, paired |
| Application Tier | 24h |
| RTO and RPO | 24h |
| Load Balancer | Internal load balancer. Cyberark.geha.com 10.110.12.39/10/100/12.39 |
| Deployment Pattern | 4 host(s) across 2 environment(s) |

Table 1.0 — Key Information

# 1. Document Control

Document control establishes who has changed this playbook, who has approved it, and the standard of evidence every statement within it must meet

## 1.1 Version History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 0.2 | 14-Aug-2026 | George Galindo, CitiusTech | Prepared for GEHA technical review. Evidenced fields cite their source and as-of date; fields GEHA has not yet supplied are shown as dated requests in Appendix B. Program decisions are not restated in the body — they are cited to Appendix A. |
| 0.3 | 08/15 – 09/15 2026 | Syed Ahmed | Various changes throughout the document. |

Table 1.1 — Version History

## 1.2 Approvers

| Name | Role | Approval Date |
| --- | --- | --- |
| Eric Ullmann | Application Owner |  |
| Phil Costanzo | Application Administrator |  |
| Phil Costanzo | Security Lead |  |
| George Galindo | Cloud Architect — Citius Healthcare Consulting |  |
| Saikat Majumdar | Migration & Platform Lead — Citius Healthcare Consulting |  |
| Scott Schultz | Enterprise Architect G.E.H.A. |  |

Table 1.2 — Approvers

# 2. Executive Summary

G.E.H.A will extend the existing CyberArk on premises configuration boundary  to Microsoft Azure by deploying two CyberArk  Privileged Cloud Connector servers to the Central US Azure region. The deployment will include both production and non-production environments . Each environment will consist of two Windows Server 2022 virtual machines deployed in Azure and placed behind an Azure standard internal load balancer. The solution will use G.E.H.A’s existing Azure landing zone/  landing zone management group pattern .

# 3. Application Overview

## 3.1 Business Purpose

CyberArk PAS is GEHA's enterprise Privileged Access Management (PAM) platform and a foundational dependency for the migration program. All migrated servers must have privileged credentials, service accounts, and application credentials managed through CyberArk. Because of this dependency, CyberArk support for Azure-hosted workloads must be established before the majority of application migrations can occur.

CyberArk is currently delivered as a SaaS-based solution, with cloud-hosted Vault and Central Policy Manager (CPM) services providing privileged access management, secure credential management, credential rotation, and RDP session monitoring and recording. These capabilities are required to satisfy GEHA's operational, security, and audit requirements for both existing and migrated workloads.

To extend CyberArk services to Azure, new CyberArk connector servers will be deployed within Azure to support migrated workloads while existing connectivity continues to support servers that remain in the datacenter. This dual-site operating model allows CyberArk services to be maintained across both environments throughout the migration program.

The Azure connector servers are a prerequisite for workload migration because they provide the communication path between Azure-hosted systems and the CyberArk SaaS platform. Without these connectors, migrated servers would not be able to leverage CyberArk for privileged access management, credential management, or session recording. As a result, the Azure connector deployment must be completed and operational before the associated application and server migrations can proceed.

Although Microsoft Entra Privileged Identity Management (PIM) has been identified as a potential alternative for certain privilege elevation functions, it does not provide equivalent session recording capabilities. Therefore, CyberArk will remain a required component of the target-state architecture to support GEHA's privileged access management, auditing, and compliance requirements.

## 3.2 Ownership & Stakeholders

| Role | Name |
| --- | --- |
| Business / Application Owner | Eric Ullmann |
| On-call / Support (Admin / Support Manager) | Phil Costanzo |

Table 3.2 — Ownership & Stakeholders

## 3.3 Criticality & Service Levels

This section captures the application's service-level and operational requirements, including availability targets, Recovery Time Objectives (RTOs), Recovery Point Objectives (RPOs), peak business operating periods, and migration scheduling constraints. These requirements establish the baseline for evaluating the target-state architecture and developing the migration approach.

| Business Criticality | Tier 2 |
| --- | --- |
| RTO (Recovery Time Objective) | 24 Hours |
| RPO (Recovery Point Objective) | undefined |
| Business Calendar Constraints | Open enrolment / open season — GEHA-wide constraint; Program blackouts: 2026-11, 2027-11 |
| Regulatory / Compliance Scope | Business impact: If the application was unavailable the impact could result in the loss of application certain privileged access management services. |

Table 3.3 — Criticality & Service Levels

# Current State

The current state includes two Windows Server 2022 virtual machines running in an active active load balanced configuration with each server running  CyberArk Privilege  Cloud  Connector . The discovered CyberArk estate differs from the current state due to legacy tech debt as an outcome of Cyberark’s evolution to SaaS.

This section provides a detailed view of the application's current-state including its infrastructure, dependencies, integrations, data stores, service accounts, certificates, scheduled jobs, and supporting services. The information documented here establishes the baseline for target-state design, migration planning, testing, and validation activities.

## Connector Host Inventory

| Host | Role | vCPU | Memory | Disk | Notes |
| --- | --- | --- | --- | --- | --- |
| PASPCCPRD101 | PSM (session broker) | 8 | 8 GB | 80 GB | Load-balanced pair |
| PASPCCPRD102 | PSM (session broker) | 8 | 8 GB | 80 GB | Load-balanced pair |
| PASCCPPRD101 | CCP / AIM | 2 | 4 GB | 80 GB |  |
| PASCCPPRD102 | CCP / AIM | 2 | 4 GB | 80 GB |  |
| PASCCPPRD103 | CCP / AIM | — | — | — | Sizing not supplied (D2) |
| PASCCPPRD104 | CCP / AIM | — | — | — | Sizing not supplied (D2) |

## Primary Connectivity and Data Flows

CyberArk supports two primary access patterns within the GEHA environment: privileged user access and application credential retrieval.

For privileged user access, administrators connect through a load balancer that distributes traffic across the CyberArk Privileged Session Manager (PSM) servers (PASPCCPRD101 and PASPCCPRD102). The PSM servers broker the connection to the target production server, eliminating the need for direct administrative access. All privileged sessions are monitored and recorded, with session recordings stored within the CyberArk cloud recording vault and retained for 180 days in accordance with operational and compliance requirements.

For machine-to-machine authentication, applications retrieve credentials dynamically from CyberArk rather than storing privileged credentials locally. Current consumers include Venafi, Nexpose, UiPath Orchestrator, and ServiceNow, which obtain credentials through the CyberArk Central Credential Provider (CCP) servers (PASCCPPRD101-104). This approach reduces credential exposure and centralizes password management within the CyberArk platform.

CyberArk connector servers and the systems they support reside within the same on-premises production network, eliminating the need for firewall traversal between the connectors and their target systems. The primary controlled network path is the outbound connection from the CyberArk connector servers to the CyberArk Privileged Cloud tenant through the Palo Alto perimeter firewalls. This communication is established over TCP 1858 and TCP 443 and enables connectivity between the on-premises components and the CyberArk SaaS platform.

In addition, CyberArk components communicate with Active Directory to perform directory and identity-related functions using LDAP (TCP 389) and Global Catalog (TCP 3268) services. These directory integrations support authentication, user lookup, and authorization workflows across the CyberArk environment.

| Source | Destination | Data Flow / Purpose | Protocol / Port | Comments |
| --- | --- | --- | --- | --- |
| Administrators | Load Balancer | Initiate privileged administrative access sessions | HTTPS / RDP-related traffic | Entry point for privileged user access. |
| Load Balancer | PSM Servers (PASPCCPRD101, PASPCCPRD102) | Distribute privileged session traffic | Internal Application Traffic | Provides load balancing and high availability for PSM services. |
| PSM Servers | Production Target Servers | Broker privileged access sessions and record administrator activity | RDP | All privileged sessions are recorded and audited. |
| PSM Servers | CyberArk Recording Vault (SaaS) | Transfer and store session recordings | TCP 443 | Session recordings are retained for 180 days. |
| Venafi | CCP Servers (PASCCPPRD101-104) | Runtime credential retrieval | HTTPS | Credentials are retrieved dynamically rather than stored locally. |
| Nexpose | CCP Servers (PASCCPPRD101-104) | Runtime credential retrieval | HTTPS | Credentials are retrieved dynamically rather than stored locally. |
| UiPath Orchestrator | CCP Servers (PASCCPPRD101-104) | Runtime credential retrieval | HTTPS | Credentials are retrieved dynamically rather than stored locally. |
| ServiceNow | CCP Servers (PASCCPPRD101-104) | Runtime credential retrieval | HTTPS | Credentials are retrieved dynamically rather than stored locally. |
| CyberArk Connector Servers | CyberArk Privileged Cloud (SaaS) | Connector-to-cloud communication | TCP 1858, TCP 443 (Outbound) | Required for CyberArk SaaS connectivity and service operations. |
| CyberArk Connector Servers | Active Directory | Authentication, directory lookups, and authorization services | LDAP (TCP 389), Global Catalog (TCP 3268) | Supports Active Directory integration. |
| CyberArk Connector Servers | Managed Target Servers | Privileged access and credential management communications | Internal Network Traffic | Connectors and targets reside in the same production network. No firewall traversal is required. |

# Session recording configuration

| PSM servers defined | PASPCCPRD101, PASPCCPRD102 |
| --- | --- |
| Load balancing | Load-balanced pair |
| Recording retention | 180 days |
| Recording storage | Recordings vault, cloud-hosted |

# CCP application registrations (AIM)

| Consuming applications | Venafi, Nexpose, UiPath_Orchestrator, ServiceNow |
| --- | --- |
| CCP hosts | PASCCPPRD101, 102, 103, 104 |

# Service Accounts

: Svcnexpose, SvcCMDBdc, SvcAutoQA, SVCVenafi.

# Component versions

| Component | Version |
| --- | --- |
| CyberArk Privileged Cloud | 14.9 |
| Management Agent | 3.0 |
| Password Manager | 15 |
| Central Policy Manager (CPM) | 15 |
| Privileged Session Manager (PSM) | 15 |

## 4.1 Host Resource Specifications

### 4.1.1 Sizing & Utilization Baseline

### 4.1.2 Operating System & Platform Readiness

The attributes recorded here determine whether a supported migration path exists at all and whether the machine will boot once it arrives in Azure. Operating system support status, boot type and partition style, architecture, clustering, static addressing, installed agents, licensing entitlement and any special storage are each confirmed against the running system rather than the inventory record. An out-of-support operating system is a decision for the business before it is a task for the migration team, and hardware-bound licensing can stop an application working the moment it moves. Several of these attributes also constrain the migration method chosen later, so they are settled before the method is fixed.

| OS Support Status | a basic Server 2025 image with no customizations is required CyberArk provides a GPO to apply to it with the required settings |
| --- | --- |

Table 4.1.2 — Operating System & Platform Readiness

## 4.2 Application Software & Dependencies

The software layer is documented here in the terms that matter to a migration: exact installed version, whether the vendor supports that version on the target platform, and what else must travel with it. Scheduled jobs, file storage dependencies, license binding and client-side components are each recorded, because every one of them is a thing that silently stops working when the server underneath changes. License binding deserves particular attention: a license tied to a MAC address, host fingerprint or dongle will fail at the moment of cutover, and re-hosting it carries a vendor lead time. An unsupported configuration is a go/no-go item, not a hypercare issue.

| Application Version | Installed software observed on the hosts: ProxyHost.exe; ir_agent.exe; splunkd.exe; rapid7_endpoint_broker.exe; |
| --- | --- |

Table 4.2 — Application Software & Dependencies

## 4.4 Data & Database Tier

Not Applicable

### 4.5.1 Single Sign-On

Not Applicable

Not Applicable

Not Applicable

### 4.5.4 Active Directory Security Group Register

Not Applicable

### 4.5.5 Service & Application Account Register

Service and application accounts are registered here separately from user accounts, because they fail differently: nothing breaks at cutover, and then a scheduled job runs and fails silently hours later. Each account records what it authenticates to, where its credential is held, its expiry or rotation position, the rights it carries, and the job or integration that depends on it. Every account must trace to a scheduled job, an integration or an explicit retirement decision; an account tracing to none of these is recorded as an open item. Where a managed identity can replace an account in the target, that substitution is recorded, and where it cannot, the reason is stated.- to be determined down

| Account Name | Type | What It Authenticates To | Credential Holder / Vault | Password Policy & Expiry | Rights Held | Depends On / Used By | Disposition at Cutover |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Cyberarkpc rec@geha.com | Not yet provided — | Not yet provided — T | To be provided by GEHA | ☐ Expiry date: ☐ Non-expiring | Not yet provided — I | Not yet provided | ☐ Replaced by a target credential or managed identity in §5.7 ☐ Retained for another purpose ☐ Disabled and deleted |

Table 4.5.5 — Service & Application Account Register

4.6 Network Cyberark currently uses an on premises F5 load balancer to provide access through DNS name cyberark.Geha.com The DNS currently resolved to 10.110.12.39 and 10.100.12.39. Because the on-premises F5 environment will be retired, an Azure load balancing solution will be required for the future-state CyberArk environment.The connector servers use outbound TCP 1858 and TCP 443 to the SaaS tenant. The connector servers are in the network as its targets so theres no firewall in-between    timetable.

PASCCPPRD101

PASCCPPRD102

PASCCPPRD103

PASCCPPRD104

Not Applicable

Table 4.6.1a — Remote Access VPN

Table 4.6.2b — Load Balancer Configuration

4.

## 4.10 Environment Inventory

Table 4.10 — Environment Inventory

## 4.11 Availability & Backup Position

Not applicable

-

## Design Overview

CyberArk Privileged Access Security is a software-as-a-service platform. CyberArk hosts and operates the vault, the web portal, the policy engine and the session recording store. None of that moves. What GEHA operates is the connector tier: the servers that broker privileged sessions, rotate the credentials held in the vault, and hold the outbound tunnel to the tenant. The connector tier is what moves to Azure.

CyberArk will be deployed to Azure using a parallel deployment pattern. Two new Microsoft Windows Server 2022 servers are built for production and two for non-production, four in total. All four are deployed from the approved GEHA server image through the Bicep module library. The existing on-premises connectors are not migrated. They stay in service for the whole program, so privileged access never depends on one estate. As each application migrates, its credentials are re-pointed from the on-premises connectors to the Azure connectors. GEHA decommissions the on-premises connectors after the final wave, once no on-premises target remains.

Each environment is a pair of Standard_D8ls_v5 servers, eight virtual processors and sixteen gigabytes of memory, one in availability zone 1 and one in availability zone 2 in the Central US region. They sit behind a standard internal load balancer. The load balancer holds a client to the same server for the life of a session, which the CyberArk brokering handshake requires. Both servers run the Privileged Session Manager and the Secure Tunnel. Credential rotation runs active on the first server and passive on the second, so rotation survives the loss of either. The connector management agent, the identity connector and the dynamic access connector run on both.

The estate lands in the two security landing zone subscriptions, CIP-PRD and CIP-DEV, beneath Landing Zones and Corp. Each takes a /27 subnet inside the landing zone virtual network that already serves its subscription. No dedicated network is built. No connector holds a public address. All traffic transits the Azure Firewall Premium in the Central US secured hub, where it is inspected and, where outbound, translated. That covers administrator sessions inbound, brokered sessions to migrated servers, directory authentication and log forwarding to the data centers over ExpressRoute, and outbound traffic to the CyberArk tenant. Administrative access to the operating systems is through Azure Bastion only.

One firewall rule holds the boundary that makes the parallel pattern safe. The Azure connectors are denied brokered access to on-premises targets that have not yet migrated. Directory authentication and log forwarding to those same networks stay permitted, so the rule works by service, not by address. An application is served by one connector estate at any moment. The change that moves it is a configuration change in the CyberArk platform, not a cutover of a running server.

The design is stateless. The connectors hold no database, no application data and no persistent copy of any credential. Session recordings upload to the tenant and are not kept locally. Recovery from the loss of a server, a zone or the region is a redeployment from the approved image and a re-registration with the tenant, not a restore. This is also what keeps the migration low risk. Nothing is copied. Nothing is transformed. Reversing an application is the same configuration change applied in the opposite direction.

## 5.0  Target State Architecture Diagram

| Field | Value |
| --- | --- |
| Diagram Name | CyberArk PAS Production Cloud Architecture CyberArk PAS Azure Future State CyberArk PAS Azure Subnet Address Allocation |
| Description | The production figure shows every production resource, its containment within subscription, resource group, virtual network and subnet, and the platform services the design consumes. The future state figure shows both environments, the traffic paths between them and the boundary maintained during the parallel run. The subnet figure shows the address allocation within each subnet. |
| Use Case | Design review and sign-off; the Well-Architected review at 5.14; briefing the platform, network and security teams ahead of the build. |
| Source of Truth | CyberArk PAS Azure Future State Design and CyberArk PAS Azure Build Parameters. Every element on the figures corresponds to a row in the build parameters tables. |
| Author & Date | CitiusTech, 10 September 2026 |
| Sign-Off | Client approver Vendor approver |

Table 5.0: Target state architecture diagram

## 5.1  Migration Strategy

| Component | Approach | Target Service | Description |
| --- | --- | --- | --- |
| Connector tier | Build | CyberArk Privilege Cloud connectors on Azure infrastructure | New servers are deployed in Azure and registered as new connectors, extending the connector boundary of the existing platform. The on-premises connectors are not migrated. |
| Vault, web portal and platform services | Retain | CyberArk Privilege Cloud | Hosted and operated by CyberArk. No migration action. |
| On-premises connectors | Decommission in place | Not applicable | Retained in parallel until the final wave, then decommissioned by GEHA under its standard internal process. |
| Credential provider tier | Later phase | Not applicable | Addressed as a separate phase, sequenced with CyberArk. |
| Secure shell proxy tier | Later phase | Not applicable | Addressed as a separate phase. |
| DMZ environment | Later phase | Not applicable | Sequenced with the wider DMZ migration. |
| Privileged Threat Analytics | Retired | Not applicable | Decommissioned. |

Table 5.1: Migration strategy per component

This is a build rather than a move. There is no replication, no cutover of a running server and no data transfer. A target server joins the Azure estate when its safe is re-pointed to the Azure rotation engine and its platform to the Azure session manager farm.

## 5.2  Landing Zone Placement

| Field | Production | Non-production |
| --- | --- | --- |
| Management Group | GEHA › Landing Zones › Corp | GEHA › Landing Zones › Corp |
| Subscription Name and ID | CIP-PRD 87c9e9d1-06a7-4b33-87e0-5f04bcbfbfae | CIP-DEV e657afbe-61e4-4a5f-b6cb-cfbba50fd3a6 |
| Resource Groups | rg-sec-cyberark-prd. Workload lifecycle, created for this deployment. rg-alz-centralus-vnet-cip-cus-prd-01. Platform lifecycle, holds the network. | rg-sec-cyberark-npd. Workload lifecycle, created for this deployment. rg-alz-centralus-vnet-cip-cus-dev-01. Platform lifecycle, holds the network. |
| Primary Region | Central US | Central US |
| Paired Region | None. The connectors hold no state and are rebuilt rather than recovered. | As production. |
| Naming Standard | Security workload resource groups follow rg-sec-workload-environment. Virtual networks and subnets follow the platform convention for the region and environment. | As production. |
| Tagging | Environment, owner, application name, business unit, cost center, criticality, data classification and disaster recovery tier, applied at deployment by the Bicep module. | As production. |
| Inherited Policy Assignments | Corp scope: public IP on a network interface denied; workload gateway resources denied; private DNS zone creation denied; public network access disabled for platform services. Landing Zones scope: management port access from the internet blocked. Tenant root: Allowed locations; Azure Compute Security Baseline compliance auditing. | As production. |
| Policy Exemptions | Two exemptions against the compute security baseline, covering the operating system configuration the product requires at 5.3. Both are scoped to the connector servers and carry an expiry aligned to the platform review cycle. | As production. |
| Role-Based Access Control | The workload team operates within rg-sec-cyberark-prd. Network, subnet and private endpoint provisioning remain with Cloud and Platform Services. Role assignment and privileged identity management remain with Security. | As production. |

Table 5.2: Landing zone placement

## 5.3  Compute

The connector servers are deployed from the approved GEHA Windows Server image through the Bicep module library. Operating system version and edition, hardening, security type, boot configuration, the installed agent set, endpoint protection and the patching mechanism are carried by that image. The table below records the values specific to this workload.

| Field | Production | Non-production |
| --- | --- | --- |
| Source Image | The approved GEHA Windows Server image, deployed by Bicep module. | As production. |
| Virtual Machine Size | Standard_D8ls_v5, 8 virtual processors and 16 GB memory. Two servers. | Standard_D8ls_v5, 8 virtual processors and 16 GB memory. Two servers. |
| Sizing Basis | Eight processors is the CyberArk small tier for the session manager and matches the current connector allocation. Observed utilization on the current connectors is 3.75 to 6 per cent processor and 66 to 68 per cent memory at the ninety-fifth percentile against 8 GB; memory is doubled accordingly. | As production. |
| Availability Design | Availability zones. One server in zone 1, one in zone 2. The physical zone behind each logical number is recorded in the build record. | As production. |
| Disk Configuration | Operating system disk only, 128 GB premium solid state. No data disk. Session recordings are uploaded to the tenant and are not retained on the connector. | As production. |
| Operating System Configuration | The Remote Desktop Services role is enabled; the session manager runs on it. Network level authentication is disabled on the session manager listener, as the product requires. The listener is reachable only from the internal load balancer, which is itself reachable only from the secured hub. Both settings are covered by the exemptions at 5.2. | As production. |
| Client Access Licensing | Remote Desktop Services client access licenses are drawn from the existing GEHA Microsoft agreement and assigned to the Azure connector servers. | As production. |
| Agents and Extensions | Monitoring, endpoint security, log forwarding and domain join are carried by the approved image. The CyberArk components are installed by the vendor connector installer following deployment. | As production. |
| Proximity and Latency | No co-location requirement. The two servers are deliberately separated across zones; session brokering tolerates inter-zone latency and the load balancer holds a client to one node for the life of a session. | As production. |
| Scheduling | No scheduled shutdown. The connectors must be reachable whenever a privileged session is requested. | No scheduled shutdown, on the same basis. |
| Scaling | Fixed size, two servers per environment. A further connector is added by deploying an additional server from the same image into the same subnet and joining it to the farm; the subnet is sized to accommodate this. | As production. |

Table 5.3: Compute

## 5.4  Data Platform

Not applicable. The connectors hold no database and no persistent application data. Credentials, safes, policies, audit records and session recordings are held in the CyberArk Privilege Cloud tenant. A connector that fails is redeployed and re-registered; there is nothing to restore.

## 5.5  Storage and File Services

Not applicable. No file share, object storage or attached data volume is required. The only storage is the operating system disk recorded at 5.3 and the managed storage account used for boot diagnostics. Session recordings transit the connector and are written to the tenant.

## 5.6  Network

| Field | Production | Non-production |
| --- | --- | --- |
| Virtual Network | vnet-cip-cus-prd-01, in rg-alz-centralus-vnet-cip-cus-prd-01. | vnet-cip-cus-dev-01, in rg-alz-centralus-vnet-cip-cus-dev-01. |
| Subnet | snet-cyberark-cus-prd-01, a /27 within the landing zone address space, allocated by Cloud and Platform Services. | snet-cyberark-cus-dev-01, a /27 within the landing zone address space, allocated by Cloud and Platform Services. |
| IP Addressing | Static on all three addresses. The load balancer front end takes the fourth usable address in the subnet, connector 01 the fifth and connector 02 the sixth. Three of twenty-seven usable addresses are consumed. | As production. |
| Connectivity to On-Premises | ExpressRoute. Two redundant circuits at 1 Gbps each, terminating on the Central US secured hub. | As production. |
| Hub Attachment | Both landing zone networks attach to the virtual wide-area network hub. No workload peering is created. | As production. |
| Network Security Group | nsg-cyberark-prd-cus-01, associated to the subnet. Inbound: TCP 3389 from the secured hub only. Outbound: as permitted by the hub firewall rule set. | nsg-cyberark-npd-cus-01, on the same terms. |
| Routing | No user-defined route. Egress is directed through the hub firewall by the platform route. | As production. |
| Firewall and Egress Control | Azure Firewall Premium in the Central US secured hub performs east-west inspection and outbound translation. Seven rules govern this workload: administrator session inbound; connector to Azure target; connector to the CyberArk tenant; connector to directory services; connector to the log platform; connector to endpoint security; and a deny on brokered sessions from the Azure connectors to on-premises targets that have not yet migrated. Intrusion detection bypasses inspection of the vault protocol on TCP 1858. | As production. |
| Private Endpoints and Private DNS | None required. No platform service is consumed privately by this workload. | As production. |
| Load Balancing | lbi-cyberark-prd-cus-01, standard internal, no public address. Session persistence is set to client address; the brokering handshake reconnects mid-session and a second connection arriving at the other node would fail the session. Health probe TCP 3389 at five second intervals, two failures to unhealthy. Idle timeout thirty minutes. TCP reset on idle enabled. The backend pool contains both connector interfaces. | lbi-cyberark-npd-cus-01, on the same terms. |
| Web Application Firewall | Not applicable. No web application is published by this workload. | As production. |
| DNS Records | cyberark-prd.geha.com, an A record resolving to the load balancer front end, placed in the geha.com zone by the platform team. Azure networks resolve through the on-premises domain controllers. | cyberark-npd.geha.com, on the same terms. |
| Certificates | No new certificate is issued. The connectors present the vendor-supplied certificate for the session manager listener and validate the tenant certificate outbound. | As production. |

Table 5.6: Network

## 5.7  Identity and Access

| Field | Production | Non-production |
| --- | --- | --- |
| Directory Model | On-premises Active Directory Domain Services, reached over ExpressRoute. Six domain controllers across the two data centers. The connectors bind domain services directly. | As production. |
| Application Authentication | Unchanged. Administrators authenticate to the CyberArk platform, which brokers the session. No new authentication method is introduced. | As production. |
| Group-to-Role Mapping | Unchanged. The Active Directory groups governing platform access are not affected by the connector build; access is granted at the platform, not at the connector. | As production. |
| Azure Role Assignments | Workload team: Contributor within rg-sec-cyberark-prd. Platform team: Network Contributor at the network resource group. Security team: role assignment and privileged identity management at subscription scope. No standing Owner assignment. | As production. |
| Managed Identities | As required by the approved image and the platform agents. The CyberArk service accounts are not replaced by managed identities; the product authenticates to its own tenant. | As production. |
| Service Accounts | The existing connector service accounts are reused rather than replaced, so safe permissions and audit history remain continuous. Credential custody, rotation owner and rotation interval are unchanged. | As production. |
| Secrets and Certificate Storage | No workload secret is stored in Azure. The connector holds its registration credential locally as the product requires; all other credentials are held in the CyberArk vault. | As production. |
| Privileged Access | Administrative access to the connector operating system is through Azure Bastion only. No connector holds a public address, and direct management port access from the internet is blocked by policy. Elevation follows the existing privileged identity management model. | As production. |
| Break-Glass Access | Covered by the existing conditional access policy. No workload-specific break-glass account is created. | As production. |
| Programmatic Access Paths | The identity connector binds the directory for the platform. The dynamic access connector is carried forward with its existing target inventory and policies. | As production. |

Table 5.7: Identity and access

## 5.8  Security and Compliance

| Field | Production | Non-production |
| --- | --- | --- |
| Cloud Security Posture | Microsoft Defender for Cloud, applied at the tenant root. Aqua cloud security posture management operates estate-wide. | As production. |
| Endpoint Protection | Carried by the approved image. Reports outbound on TCP 443 through the hub firewall. | As production. |
| Encryption at Rest | Platform-managed keys. The connectors hold no persistent sensitive data. | As production. |
| Encryption in Transit | All traffic is encrypted in transit: session brokering on TCP 3389, tenant traffic on TCP 443, vault protocol on TCP 1858 and directory traffic over the standard signed channels. | As production. |
| Security Log Collection | Operating system and application logs are forwarded to the four log platform indexers on TCP 9998, with management on TCP 8089. Platform diagnostics are collected to the platform workspace by policy. Session recordings are held in the CyberArk tenant. | As production. |
| Vulnerability Management | Carried by the approved image, under the existing scanning cadence, remediation ownership and remediation window by severity. | As production. |
| Patching | Carried by the approved image and the platform update mechanism. Maintenance is staggered so that a patch never takes both servers in an environment at once. | As production. |
| Compliance | Data residency within the continental United States. The regional policy assignment restricts deployment to approved United States regions and the design lands in Central US. Compute, disks, diagnostics and the log platform are all within the United States. | As production. |

Table 5.8: Security and compliance

## 5.9  Resilience and Recovery

| Field | Production | Non-production |
| --- | --- | --- |
| Backup | The connector servers are excluded from the native backup service by tag and are protected by the enterprise backup platform, in line with the program backup standard. | As production. |
| Recovery Method | Redeployment from the approved image and re-registration with the tenant. The connectors hold no state, so recovery is a rebuild rather than a restore. | As production. |
| Recovery Objectives | Recovery time is bounded by redeployment and re-registration. A single server failure carries no recovery objective, as the surviving server continues to serve. No recovery point objective applies; no state is held on the connector. | As production. |
| Availability Commitment | Two servers across two availability zones behind a zone-redundant internal load balancer. Loss of a single zone removes one server and sessions continue on the survivor. | As production. |
| Disaster Recovery Design | Redeploy and re-register. No cross-region replication. The design is stateless by intent: the pipeline rebuilds a connector from the approved image, the platform re-registers it, and safes reference the farm rather than a named host. | As production. |
| Disaster Recovery Test | Exercised at build validation by stopping one server and confirming that sessions continue on the survivor within the probe window and that credential rotation resumes on the partner engine. Repeated at the annual failover exercise. | As production. |

Table 5.9: Resilience and recovery

## 5.10  Monitoring and Operations

| Field | Production | Non-production |
| --- | --- | --- |
| Log Analytics Workspace | The platform workspace. No workload workspace is created. | As production. |
| Diagnostic Settings | Applied automatically to every resource by policy assignment. | As production. |
| Platform and Guest Metrics | Platform metrics by default. Guest metrics through the monitoring agent carried by the approved image. | As production. |
| Alert Rules | Six workload alerts in addition to the platform standard: connector unreachable; session manager service stopped; credential rotation engine stopped; secure tunnel disconnected; load balancer probe failure on both servers; operating system disk above eighty-five per cent. | As production, at a lower severity on each. |
| Action Groups and Routing | The existing platform action group, routing to ServiceNow. Escalation follows the existing unacknowledged path. | As production. |
| Application Monitoring | Connector health, component status and tunnel state are reported in the CyberArk tenant, which is the authoritative view of whether a connector is serving. | As production. |
| Dashboards and Reporting | Connector status is read from the CyberArk tenant; platform health from the standard Azure workbooks. No workload dashboard is required. | As production. |
| Update Management | Carried by the approved image and the platform update mechanism, against the staggered maintenance at 5.8. | As production. |

Table 5.10: Monitoring and operations

## 5.11  Cost and Licensing

| Field | Production | Non-production |
| --- | --- | --- |
| Cost Model | Run cost for the connector estate is carried in the program cost model against the sizes at 5.3 and Central US pricing. It is not restated here. | As production. |
| Cost Profile During Migration | Both estates run in parallel until the final wave, so the program carries the on-premises connectors and the Azure connectors concurrently. The reduction is realized at decommission. | As production. |
| Reservations and Commitments | None. The workload runs at on-demand pricing until it reaches steady state and the estate has stopped growing. | As production. |
| Windows Licensing | Azure Hybrid Benefit is applied in line with the approved image and the GEHA Microsoft agreement. | As production. |
| Remote Desktop Services Licensing | Client access licenses are drawn from the existing GEHA Microsoft agreement and assigned to the Azure connector servers. | As production. |
| Cost Controls | No scheduled shutdown applies. The connectors must be reachable whenever a privileged session is requested. | As production. |
| Attribution | Cost is attributed by the tags applied at 5.2, with a budget and threshold alerts set at deployment. | As production. |

Table 5.11: Cost and licensing

## 5.12  Deployment Method

| Field | Production | Non-production |
| --- | --- | --- |
| Deployment Approach | Infrastructure as code. The servers are deployed from the approved GEHA Windows Server image through the Bicep module library and the existing release pipeline. | As production. |
| Tooling and Repository | Bicep modules from the vetted GEHA module library, deployed through Azure DevOps pipelines. | As production. |
| Pipeline and Approvals | The existing release pipeline and its approval gates. Production deployment additionally requires Change Advisory Board approval. | The existing release pipeline and its approval gates. |
| Environment Parity | Both environments are deployed from the same image and one parameterized module. They differ only in subscription, network, name tokens and alert severity. | As production. |
| Configuration Drift | Pipeline redeployment corrects infrastructure drift. Operating system drift is answered by redeployment from the approved image rather than in-place remediation. Connector component versions are managed from the CyberArk tenant by the connector management agent. | As production. |
| State and Secret Handling | Deployment state and pipeline secrets are held in the existing platform key vault under the existing access model. Service principals are used for pipeline authentication. | As production. |

Table 5.12: Deployment method

## 5.13  Configuration Changes at Cutover

No application configuration value is changed, as no application is moving. The changes below are made in the CyberArk platform, once per migrating application rather than once for this workload.

| Change | Where It Lives | Current Value | Target Value | Owner | Pre-Stageable |
| --- | --- | --- | --- | --- | --- |
| Session manager server for a migrating target | Platform definition in the CyberArk tenant | On-premises farm | Azure-PSM-PRD | GEHA CyberArk administration | Yes. The platform is cloned in advance and activated at cutover. |
| Rotation engine for a migrating safe | Safe properties in the CyberArk tenant | On-premises engine name | AZ-CPM-PRD-01 | GEHA CyberArk administration | No. This change is the act of moving the server. |
| Connector address used by administrators | Internal name resolution | On-premises connector name | cyberark-prd.geha.com | GEHA Cloud and Platform Services | Yes. The record is created at build. |
| Firewall rule set for the connector subnets | Central US secured hub firewall policy | Not present | Seven rules per 5.6 | GEHA Network | Yes. Staged before the build, in a change window separate from any application cutover. |

Table 5.13: Configuration changes

## 5.14  Well-Architected Review Record

| Pillar | Key Decisions | Trade-Off Accepted | Accepted By |
| --- | --- | --- | --- |
| Reliability | Two connectors per environment across two availability zones behind a zone-redundant internal load balancer. Stateless by design: recovery is redeployment from the approved image and re-registration. Credential rotation runs active on one server with the partner passive. | No cross-region design. The connectors carry no state and a regional loss is answered by rebuilding, which is faster than replicating. |  |
| Security | Built on the approved GEHA server image. No public address on any connector. Administrative access through Azure Bastion only. All traffic inspected at the hub firewall. A deny rule maintains the parallel-run boundary. Existing service accounts reused so audit history remains continuous. | Two operating system settings the product requires are covered by scoped exemptions against the compute security baseline rather than by varying the image. |  |
| Cost Optimization | Sized to the CyberArk small tier. Fixed size, no scale set, on-demand pricing until steady state. | Both estates run in parallel for the length of the program. The reduction arrives at decommission, which is inherent to the migration model. |  |
| Operational Excellence | Deployed by pipeline from the approved image and one parameterized module for both environments. Operating system drift answered by redeployment. Component lifecycle managed from the CyberArk tenant. | No workload dashboard. Connector status is authoritative in the CyberArk tenant and duplicating it in Azure would create two answers to one question. |  |
| Performance Efficiency | Sized from observed utilization at the ninety-fifth percentile rather than from allocation. Accelerated networking enabled. Client address persistence on the load balancer. | Fixed capacity at the small tier. Capacity is reviewed if concurrent session volume changes materially. |  |

Table 5.14: Well-Architected review record

## 5.15  Scheduled Job and Batch Orchestration

Not applicable. No scheduled job, batch process or enterprise scheduler task runs on a connector. Credential rotation is scheduled by the CyberArk platform against the safe rather than by an operating system scheduler, and it follows the safe rather than the host. No scheduling agent is installed.

## 5.0 Target State Architecture Diagram

The diagram presents the application as it will run in Azure and serves as the visual counterpart to the design decisions recorded in this section. Subscription and resource-group boundaries, compute, data services, network segmentation and identity paths should all be locatable on it, and any component drawn without an owning subsection is undesigned rather than merely undocumented. It is used for design review and sign-off, for briefing the platform and network teams on what to build, and afterwards for verifying that what was built matches what was agreed. Read against the current-state diagram, the delta between the two is the scope of work.

Not yet provided — INSERT TARGET STATE ARCHITECTURE DIAGRAM HERE. To be supplied by GEHA (Appendix B).

Table 5.0 — Diagram Record

## 5.2 Landing Zone Placement

Landing zone placement records where this workload deploys and, just as importantly, what it inherits by deploying there. The management group, subscription, resource groups, region and paired region are captured together with the naming and tagging standards the workload must satisfy. Inherited policy is called out explicitly because it constrains deployments in ways invisible to the application team and is a frequent cause of failures that appear inexplicable at build time. Quota, SKU and zone availability in the target region are confirmed before design sign-off rather than discovered on the day of deployment.

Table 5.2 — Landing Zone Placement

## 5.5 Storage & File Services

The target storage design addresses not only capacity but the two things that most often break at cutover: how identity is presented to file shares, and whether permissions survive the copy. Each source location maps to a target service with a stated redundancy option and lifecycle rule aligned to the retention obligation recorded earlier. Copy duration is taken from the rehearsal rather than estimated, because a file copy that runs longer than the outage window is discovered too late to fix. Permission preservation is verified explicitly and the verification signed, since restored data that nobody can open has not been migrated.

| Target Storage Services | Current on-premises platform |
| --- | --- |

Table 5.5 — Storage & File Services

## 5.6 Network

The target network design records the addressing, segmentation and connectivity the workload requires, together with every change users, integrations and partners must make to reach it. Address space is confirmed as non-overlapping with on-premises and peered ranges before anything is built. Security groups and route tables are derived from the on-premises rules being retired, so that the target reproduces the intended posture rather than inheriting an accumulation of exceptions. Private endpoints, DNS zones and load balancing are specified deliberately, including persistence, health probes and TLS termination, because carrying these across by default is a common source of intermittent failure.

Not yet provided — INSERT TARGET NETWORK TOPOLOGY DIAGRAM HERE. To be supplied by GEHA (Appendix B).

| Virtual Network & Subnets | Geroge |
| --- | --- |
| IP Addressing | Not yet provided |
| Connectivity to On-Premises | Program record — |
| Hub / Spoke Peering | Program target ( |
| Network Security Groups & Application Security Groups | Not yet provide |
| Route Tables & Forced Tunnelling | (Appendix B). |
| Firewall / Egress Control | Program target |
| Private Endpoints & Private DNS | Not yet provided — |
| Load Balancing | Cyberark.geha.com (pool Members) - PASCCPPRD101, PASCCPPRD102, PASCCPPRD103, PASCCPPRD104 — |
| Web Application Firewall | Not yet provided —. |
| DNS Records | GEHA operates 144 DNS zones |
| Certificates | Not yet provided |

Table 5.6 — Network

## 5.7 Identity & Access

The target identity design must account for every entry in the current-state identity registers; unresolved entries are the single most common cause of access failure after cutover. The directory model is stated first, since it determines whether domain-joined authentication remains available or whether the application must move to a federated protocol. Group-to-role mapping is recorded one row per source group, with no group left unmapped, and service accounts resolve either to a managed identity or to a credential with a named rotation owner. Break-glass and privileged access are defined explicitly, including how their use is detected.

## 5.8 Security & Compliance TBD By George

The controls protecting this workload in the target are recorded here, together with the obligations carried forward from the data classification. Posture management, endpoint protection, encryption at rest and in transit, log collection, vulnerability management and patching are each assigned to a named tool and a named owner rather than described in general terms. Where a control is inherited from the platform rather than configured per workload, that inheritance is stated so it is not duplicated or assumed. Data residency is confirmed for the workload, its backups and its logs, since the three do not always land in the same place.

| Cloud Security Posture Tooling | Program target — f |
| --- | --- |
| Endpoint Protection | Not yet provided — |
| Encryption at Rest |  |
| Security Log Collection | Not yet provided — |
| Vulnerability Management | Not yet provided — |
| Patching Approach | Not yet provided — |
| Compliance Obligations | Not yet provided — Obligations carried from §4.8, and the control that satisfies each in the target. To be supplied by GEHA (Appendix B). |
| Data Residency Confirmation | Not yet provided — Confirmed against the region selected in §5.2, including where backups and logs are held. To be supplied by GEHA (Appendix B). |

Table 5.8 — Security & Compliance

## 5.9 Resilience & Recovery

The target backup and recovery design is stated against the current service levels rather than in isolation, so that any regression is visible rather than buried. Backup policy, retention, verification, and restore testing are defined as design decisions with owners, not as operational details to be settled later. A target recovery position weaker than the current state requires the application owner's written acceptance, recorded here rather than assumed. The disaster recovery design names its procedure and its owner, and an untested design is carried as an assumption until it has actually been exercised.

## 5.11 Cost & Licensing TBD

The estimated run cost is recorded here together with the licensing position it depends on, because the two cannot be separated: hybrid benefit eligibility alone can move the figure substantially. The estimate names its date, its source tool and the assumptions behind it, so that it can be validated later rather than merely believed. Reservation and savings commitments are proposed but not made until the workload has run at steady state, since committing early locks in the over-provisioning the migration was meant to remove. Budgets, alert thresholds and chargeback tags are defined so that cost lands with the owner who can act on it.

Table 5.11 — Cost & Licensing

Table 5.12 — Deployment Method & Infrastructure as Code

5sure.

Table 6.3 — Replication Build & Bandwidth

## 6.6 Change Freeze

## 6.7 Readiness Review

The readiness review is held before the go/no-go gate and confirms that every team with a part to play knows its role, holds tested access to the target, and has agreed what proves their step succeeded. It is emphatically not the first review of the plan; teams arriving unfamiliar with the runbook at this point is itself a finding. Access is tested rather than assumed, because credentials that have never been exercised fail at the least convenient moment. Rollback criteria are agreed here so that the decision to abort, if it comes, is a judgment against pre-agreed conditions rather than an argument at three in the morning.

| Review Date | To be provided by GEHA To be Determined |
| --- | --- |
| Teams Represented | Not yet provided to be determined |
| Skills & Capability Confirmed |  |

# 7. Cutover Runbook

7

## 7.2 Cutover Team & Bridge

The cutover team is named here individually, with a designated backup and a reachable telephone number for every role, because a role covered by a team name is a role nobody is holding at two in the morning. Availability is stated as hours rather than as intent. The bridge is live for the whole window, the status update cadence is fixed in advance, and the escalation path states who is woken and in what order. This section exists so that the window is worked by a team that knows its shape before the first step begins. To be determined

| Role | Name | Backup | Phone | Available From / To |
| --- | --- | --- | --- | --- |
| Cutover Lead | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Migration / Replication | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Database | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Identity / Access | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Network / DNS / Firewall | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Integrations | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Application Owner (acceptance) | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Rollback Authority | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |

Table 7.2a — Cutover Team & Bridge

## 7.3 Cutover Schedule

The cutover schedule is the executable document for the window, written to be used by staff who were not present at the design sessions. Absolute clock times with a stated time zone are used rather than relative durations, and every duration is taken from the rehearsal rather than estimated. Each step carries a named owner, a verification that confirms completion before the next step begins, and the condition that would trigger rollback. Cumulative elapsed time is shown so that the total is visible before the window is committed; if the total exceeds the agreed outage, the plan is not ready.

|  |  |  |  |  |  |  | Rollback Trigger |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | — |

Table 7.3 — Cutover Schedule

Table 7.4 — Data Cut-Off

## 7.5 Access Verification

Access is verified in the target account by account and group by group, rather than inferred from the fact that the design was implemented correctly. At least one member of each source group signs in, every service account authenticates and its dependent job is confirmed running, and every programmatic access path is shown to be replaced, retained or revoked as decided. Users who held access outside any group are handled explicitly, since they are invisible to group-based verification. Break-glass access is tested before the window opens, because the moment it is needed is the worst moment to discover it does not work.

7

7

## 7.9 Rollback – If any issue occurs rollback plan )

Rollback for a replication-based migration to Azure is not a failback; replication runs in one direction only, so rollback means returning to the source system as it stood at the data cut-off. Work performed in the target after cutover is not recoverable to the source unless it is manually re-entered, and that treatment is decided in advance rather than improvised. The plan therefore depends on the source remaining intact, powered off and bootable for a stated retention period, with its storage and networking untouched. The point of no return is identified by step number, the decision deadline is set by clock time, and the duration of the rollback itself is measured during rehearsal rather than estimated.

Table 7.9 — Rollback

# 8. Post-Cutover & Service Handover

The post-cutover period is treated as a defined stage with entry and exit conditions rather than as an indefinite settling-in. Hypercare, verification of operational controls in production, decommissioning of the source and the review that feeds the next migration each have their own criteria. Every stage exits on documented evidence rather t

## 8.2 Operational Readiness

Operational readiness is verified control by control in production, because each of these controls was inherited implicitly in the datacenter and exists in Azure only where it has been configured and proven. Monitoring is tested by causing an alert to fire and confirming it reached a person; backup is tested by performing a restore. Patching enrollment, log export to the security platform, cost baseline capture and a scheduled right-sizing review are each confirmed with a date. The section closes with the known issues and workarounds the support team is inheriting, so that nothing arrives as a surprise after the migration team has moved on.

Table 8.2 — Operational Readiness

## 8.3 Decommission

Decommissioning is a sequence of verifications rather than a single act of deletion, and the source is not removed until the rollback retention period has expired and no remaining dependency on it can be found. Two of the original 17 servers have been repurposed as active connectors supporting communication between the Cyberark Saas platform and GEHA’s internal environmnet. The remaining 15 legacy servers are still powered on but no longer process cyberark workflows. These servers should be validated for any residual dependencies and decommisioned as part of the data center exit activities Absence of active users, jobs and integrations is confirmed over a stated period, retention and legal-hold obligations are confirmed satisfied in the target, and a final archive is taken and restore-tested. Access, service accounts, security groups, load balancer objects, tunnels, firewall rules, DNS records and certificates are each retired in turn, with shared objects identified and deliberately left in place. Licences are reclaimed and assets removed from the configuration management database, which is what converts a migration into a realized saving.

# 9. Roles & Responsibilities

Responsibility across the migration lifecycle is assigned here using the RACI model, with exactly one accountable owner for each task. The distinction between responsible and accountable matters most at the two points where migrations stall: the go/no-go decision and the rollback decision. Consulted and informed parties are recorded so that teams learn of changes affecting them before rather than after the event. Where this matrix and the ownership register disagree, the ownership register governs and the discrepancy is corrected here. TBD

| Task | App Owner | Migration Team | Platform / Cloud | Security | End Users | Admin / Support Manager Phil Costanzo |
| --- | --- | --- | --- | --- | --- | --- |
| Landing zone placement | I | C | A/R | C | I | I |
| Target design | C | A/R | C | C | I | C |
| Sizing & cost model | C | R | A | I | I | C |
| Replication build | I | A/R | C | I | I | I |
| Identity & RBAC | C | R | C | A | I | C |
| Migration rehearsal | C | A/R | C | I | I | C |
| Integration re-point | I | R | C | C | I | A |
| Go / no-go decision | A | R | C | C | I | C |
| Cutover execution | A | R | C | I | I | C |
| Reconciliation & acceptance | A | R | I | I | C | C |
| Rollback decision | A | R | C | I | I | C |
| Operational readiness | C | R | A | C | I | C |
| Decommission | A | R | C | C | I | C |

Table 9 — Roles & Responsibilities

.

## 10.3 Dependencies

Dependencies are requirements controlled outside this migration and therefore outside the migration team's ability to accelerate. Subscription provisioning, quota increases, circuit changes, policy exemptions, desktop image cadence and the readiness of other waves are typical, and each runs to a schedule owned by someone else. Every entry names an owner, the date by which it is needed and its current status, so that a slipping dependency is visible while there is still time to act. Dependencies at risk are escalated to the program rather than absorbed silently into the application's own float.

Table 10.3 — Dependencies

# 12. Sign-Off

Approval to execute is recorded here, and each signatory is a named individual accountable for the sections relevant to their role rather than a representative of a team. Signing confirms that the target design, the cutover plan and the rollback position documented in this playbook are approved for execution as written. Signatures are obtained before the go/no-go gate rather than retrospectively. A playbook signed on this basis is the authority under which the cutover proceeds.

By signing below, stakeholders confirm that the target design, cutover plan and rollback position documented in this playbook are approved for execution.

| Name | Role | Date |
| --- | --- | --- |
| To be prov TBD | Application Owner |  |
| To be provided by GEHA TBD | Migration / Technical Lead |  |
| To be provided by GEHATBD | Platform / Cloud Lead |  |
| To be provided by GEHA TBD | Security | T |
| To be provided by GEHATBD | DBA / Production Control |  |
| To be provided by GEHATBD | Network |  |

Table 12 — Sign-Off

CONFIDENTIAL — Prepared by Citius Healthcare Consulting. This document contains confidential and proprietary information and is intended solely for the named recipient. It may not be copied, disclosed or distributed, in whole or in part, without the prior written consent of Citius Healthcare Consulting.