Application Migration Playbook CyberArk PAS Datacenter to Azure Migration v0.2 — DRAFT, FOR GEHA REVIEW

CyberArk PAS is GEHA's Privileged Access Management platform and is a foundational dependency for the entire migration program

Prepared for: G.E.H.A.

Eric Ullmann (Application Owner); Eric Ullmann (Director); Phil Costanzo (Admin / Support Manager)

Prepared by: Citius Healthcare Consulting

George Galindo, Cloud Architect

Peer Reviewer:Not yet assigned

Document Status:☒ DRAFT ☐ RELEASE CANDIDATE ☐ PUBLISHED

Date:14-Aug-2026

Everything a reader needs to orient themselves on this application is gathered here in a single view, so that no one has to hunt through later sections for a date, an owner or a target platform. Each field is owned by the section named beside it, and that owning section remains the authoritative source; this table is corrected to match it rather than the other way round. The scheduling fields — wave placement, migration strategy, cliff date, cliff driver and target cutover date — are recorded here in structured form and narrated in the executive summary that follows. Reading this table alone should be enough to understand what is moving, when it must move, and what forces the timing.

| Field | Value |
| --- | --- |
| Playbook Index ID | GEHA-DCM-CYBERARK-PAS-v0.1 |
| Application Version |  |
| Wave Placement | W1 |
| Migration Strategy |  | Parallel deployment. No migration. |
| Target Cutover Date | 10/01/2026 |
| User Access Method |  |
| Key Dependencies |  |
| Target Subscription & Landing Zone |  |
| Target Region & Paired Region | Central US, primary. East US, paired |
| Application Tier | 24h |
| RTO and RPO | 24h |
| Load Balancer | Internal load balancer. Cyberark.geha.com 10.110.12.39/10/100/12.39 |
| Deployment Pattern | 4 host(s) across 2 environment(s) |

Table 1.0 — Key Information

# 1. Document Control

Document control establishes who has changed this playbook, who has approved it, and the standard of evidence every statement within it must meet

## 1.1 Version History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 0.2 | 14-Aug-2026 | George Galindo, CitiusTech | Prepared for GEHA technical review. Evidenced fields cite their source and as-of date; fields GEHA has not yet supplied are shown as dated requests in Appendix B. Program decisions are not restated in the body — they are cited to Appendix A. |
| 0.3 | 08/15 – 09/15 2026 | Syed Ahmed | Various changes throughout the document. |

Table 1.1 — Version History

## 1.2 Approvers

| Name | Role | Approval Date |
| --- | --- | --- |
| Eric Ullmann | Application Owner |  |
| Phil Costanzo | Application Administrator |  |
| Phil Costanzo | Security Lead |  |
| George Galindo | Cloud Architect — Citius Healthcare Consulting |  |
| Saikat Majumdar | Migration & Platform Lead — Citius Healthcare Consulting |  |
| Scott Schultz | Enterprise Architect G.E.H.A. |  |

Table 1.2 — Approvers

# 2. Executive Summary

G.E.H.A will extend the existing CyberArk on premises configuration boundary  to Microsoft Azure by deploying two CyberArk  Privileged Cloud Connector servers to the Central US Azure region. The deployment will include both production and non-production environments . Each environment will consist of two Windows Server 2022 virtual machines deployed in Azure and placed behind an Azure standard internal load balancer. The solution will use G.E.H.A’s existing Azure landing zone/  landing zone management group pattern .

# 3. Application Overview

## 3.1 Business Purpose

CyberArk PAS is GEHA's enterprise Privileged Access Management (PAM) platform and a foundational dependency for the migration program. All migrated servers must have privileged credentials, service accounts, and application credentials managed through CyberArk. Because of this dependency, CyberArk support for Azure-hosted workloads must be established before the majority of application migrations can occur.

CyberArk is currently delivered as a SaaS-based solution, with cloud-hosted Vault and Central Policy Manager (CPM) services providing privileged access management, secure credential management, credential rotation, and RDP session monitoring and recording. These capabilities are required to satisfy GEHA's operational, security, and audit requirements for both existing and migrated workloads.

To extend CyberArk services to Azure, new CyberArk connector servers will be deployed within Azure to support migrated workloads while existing connectivity continues to support servers that remain in the datacenter. This dual-site operating model allows CyberArk services to be maintained across both environments throughout the migration program.

The Azure connector servers are a prerequisite for workload migration because they provide the communication path between Azure-hosted systems and the CyberArk SaaS platform. Without these connectors, migrated servers would not be able to leverage CyberArk for privileged access management, credential management, or session recording. As a result, the Azure connector deployment must be completed and operational before the associated application and server migrations can proceed.

Although Microsoft Entra Privileged Identity Management (PIM) has been identified as a potential alternative for certain privilege elevation functions, it does not provide equivalent session recording capabilities. Therefore, CyberArk will remain a required component of the target-state architecture to support GEHA's privileged access management, auditing, and compliance requirements.

## 3.2 Ownership & Stakeholders

| Role | Name |
| --- | --- |
| Business / Application Owner | Eric Ullmann |
| On-call / Support (Admin / Support Manager) | Phil Costanzo |

Table 3.2 — Ownership & Stakeholders

## 3.3 Criticality & Service Levels

This section captures the application's service-level and operational requirements, including availability targets, Recovery Time Objectives (RTOs), Recovery Point Objectives (RPOs), peak business operating periods, and migration scheduling constraints. These requirements establish the baseline for evaluating the target-state architecture and developing the migration approach.

| Business Criticality | Tier 2 |
| --- | --- |
| RTO (Recovery Time Objective) | 24 Hours |
| RPO (Recovery Point Objective) | undefined |
| Business Calendar Constraints | Open enrolment / open season — GEHA-wide constraint; Program blackouts: 2026-11, 2027-11 |
| Regulatory / Compliance Scope | Business impact: If the application was unavailable the impact could result in the loss of application certain privileged access management services. |

Table 3.3 — Criticality & Service Levels

# Current State

The current state includes two Windows Server 2022 virtual machines running in an active active load balanced configuration with each server running  CyberArk Privilege  Cloud  Connector . The discovered CyberArk estate differs from the current state due to legacy tech debt as an outcome of Cyberark’s evolution to SaaS.

This section provides a detailed view of the application's current-state including its infrastructure, dependencies, integrations, data stores, service accounts, certificates, scheduled jobs, and supporting services. The information documented here establishes the baseline for target-state design, migration planning, testing, and validation activities.

## Connector Host Inventory

| Host | Role | vCPU | Memory | Disk | Notes |
| --- | --- | --- | --- | --- | --- |
| PASPCCPRD101 | PSM (session broker) | 8 | 8 GB | 80 GB | Load-balanced pair |
| PASPCCPRD102 | PSM (session broker) | 8 | 8 GB | 80 GB | Load-balanced pair |
| PASCCPPRD101 | CCP / AIM | 2 | 4 GB | 80 GB |  |
| PASCCPPRD102 | CCP / AIM | 2 | 4 GB | 80 GB |  |
| PASCCPPRD103 | CCP / AIM | — | — | — | Sizing not supplied (D2) |
| PASCCPPRD104 | CCP / AIM | — | — | — | Sizing not supplied (D2) |

## Primary Connectivity and Data Flows

CyberArk supports two primary access patterns within the GEHA environment: privileged user access and application credential retrieval.

For privileged user access, administrators connect through a load balancer that distributes traffic across the CyberArk Privileged Session Manager (PSM) servers (PASPCCPRD101 and PASPCCPRD102). The PSM servers broker the connection to the target production server, eliminating the need for direct administrative access. All privileged sessions are monitored and recorded, with session recordings stored within the CyberArk cloud recording vault and retained for 180 days in accordance with operational and compliance requirements.

For machine-to-machine authentication, applications retrieve credentials dynamically from CyberArk rather than storing privileged credentials locally. Current consumers include Venafi, Nexpose, UiPath Orchestrator, and ServiceNow, which obtain credentials through the CyberArk Central Credential Provider (CCP) servers (PASCCPPRD101-104). This approach reduces credential exposure and centralizes password management within the CyberArk platform.

CyberArk connector servers and the systems they support reside within the same on-premises production network, eliminating the need for firewall traversal between the connectors and their target systems. The primary controlled network path is the outbound connection from the CyberArk connector servers to the CyberArk Privileged Cloud tenant through the Palo Alto perimeter firewalls. This communication is established over TCP 1858 and TCP 443 and enables connectivity between the on-premises components and the CyberArk SaaS platform.

In addition, CyberArk components communicate with Active Directory to perform directory and identity-related functions using LDAP (TCP 389) and Global Catalog (TCP 3268) services. These directory integrations support authentication, user lookup, and authorization workflows across the CyberArk environment.

| Source | Destination | Data Flow / Purpose | Protocol / Port | Comments |
| --- | --- | --- | --- | --- |
| Administrators | Load Balancer | Initiate privileged administrative access sessions | HTTPS / RDP-related traffic | Entry point for privileged user access. |
| Load Balancer | PSM Servers (PASPCCPRD101, PASPCCPRD102) | Distribute privileged session traffic | Internal Application Traffic | Provides load balancing and high availability for PSM services. |
| PSM Servers | Production Target Servers | Broker privileged access sessions and record administrator activity | RDP | All privileged sessions are recorded and audited. |
| PSM Servers | CyberArk Recording Vault (SaaS) | Transfer and store session recordings | TCP 443 | Session recordings are retained for 180 days. |
| Venafi | CCP Servers (PASCCPPRD101-104) | Runtime credential retrieval | HTTPS | Credentials are retrieved dynamically rather than stored locally. |
| Nexpose | CCP Servers (PASCCPPRD101-104) | Runtime credential retrieval | HTTPS | Credentials are retrieved dynamically rather than stored locally. |
| UiPath Orchestrator | CCP Servers (PASCCPPRD101-104) | Runtime credential retrieval | HTTPS | Credentials are retrieved dynamically rather than stored locally. |
| ServiceNow | CCP Servers (PASCCPPRD101-104) | Runtime credential retrieval | HTTPS | Credentials are retrieved dynamically rather than stored locally. |
| CyberArk Connector Servers | CyberArk Privileged Cloud (SaaS) | Connector-to-cloud communication | TCP 1858, TCP 443 (Outbound) | Required for CyberArk SaaS connectivity and service operations. |
| CyberArk Connector Servers | Active Directory | Authentication, directory lookups, and authorization services | LDAP (TCP 389), Global Catalog (TCP 3268) | Supports Active Directory integration. |
| CyberArk Connector Servers | Managed Target Servers | Privileged access and credential management communications | Internal Network Traffic | Connectors and targets reside in the same production network. No firewall traversal is required. |

## Session recording configuration

| PSM servers defined | PASPCCPRD101, PASPCCPRD102 |
| --- | --- |
| Load balancing | Load-balanced pair |
| Recording retention | 180 days |
| Recording storage | Recordings vault, cloud-hosted |

## CCP application registrations (AIM)

| Consuming applications | Venafi, Nexpose, UiPath_Orchestrator, ServiceNow |
| --- | --- |
| CCP hosts | PASCCPPRD101, 102, 103, 104 |

## Service Accounts

: Svcnexpose, SvcCMDBdc, SvcAutoQA, SVCVenafi.

## Component versions

| Component |  | Version |  |
| --- | --- | --- | --- |
| CyberArk Privileged Cloud |  | 14.9 |  |
| Management Agent |  | 3.0 |  |
| Password Manager |  | 15 |  |
| Central Policy Manager (CPM) |  | 15 |  |
| Privileged Session Manager (PSM) |  | 15 |  |

| Diagram Name | — Current State As-Built |
| --- | --- |
| Description | Not yet provided — One or two sentences: what the diagram shows and the boundary it covers — which environments, which zones, what is delib. To be supplied by GEHA (Appendix B). |
| Use Case | Not yet provided — What this diagram is used for: verifying the §4 registers are complete, walking the §6.1 move-group boundaries, briefing. To be supplied by GEHA (Appendix B). |
| Source of Truth | Not yet provided — What the diagram was drawn from — config exports, firewall rules, discovery tooling — with the as-of date. A diagram wit. To be supplied by GEHA (Appendix B). |
| Author & Date | To be provided by GEHA |
| Sign-Off | Not yet provided — Client approver — name, role, date. To be supplied by GEHA (Appendix B). / Not yet provided — Vendor approver — name, role, date. To be supplied by GEHA (Appendix B). |

## 4.1 Host Resource Specifications

| Server / Component | Role | OS / Version | Environment | Assessment Readiness | Holds Data? | CMDB / Asset ID |
| --- | --- | --- | --- | --- | --- | --- |
| PASCCPPRD101 | application/server host | Not yet provided —. | — | Not assessed — no Azure Migrate export on file (Appendix B item 01) | No | CMDB ID not recorded |
| PASCCPPRD102 | application/server host | Not yet provided — ). | — | Not assessed — no Azure Migrate export on file (Appendix B item 01) | No | CMDB ID not recorded |
| PASPCCPRD101 | application/server host | Not yet provided —. | — | Not assessed — no Azure Migrate export on file (Appendix B item 01) | No | CMDB ID not recorded |
| PASPCCPRD102 | application/server host | Not yet provided — | — | Not assessed — no Azure Migrate export on file (Appendix B item 01) | No | CMDB ID not recorded |

### 4.1.1 Sizing & Utilization Baseline

| Server | vCPU Allocated | Memory Allocated | Disks (Count / Size / Type) | Peak CPU % | Peak Memory % | Peak IOPS / Throughput | Network Throughput | Measurement Source & Window |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PASCCPPRD101 | 2 | 4 GB | 1 disks / 80 GB | Not measured (Appendix B item 01) | Not measured (Appendix B item 01) | Not measured (Appendix B item 01) | Not yet provided — requested from GEHA, required by 2026-08-25 (Appendix B, item 01). | Allocation from Server_VM_Inventory (vCenter export) |
| PASCCPPRD102 | 2 | 4 GB | 1 disks / 80 GB | Not measured (Appendix B item 01) | Not measured (Appendix B item 01) | Not measured (Appendix B item 01) | Not yet provided — requested from GEHA, required by 2026-08-25 (Appendix B, item 01). | Allocation from Server_VM_Inventory (vCenter export) |
| PASPCCPRD101 | 8 | 8 GB | 1 disks / 80 GB | Not measured (Appendix B item 01) | Not measured (Appendix B item 01) | Not measured (Appendix B item 01) | Not yet provided — requested from GEHA, required by 2026-08-25 (Appendix B, item 01). | Allocation from Server_VM_Inventory (vCenter export) |
| PASPCCPRD102 | 8 | 8 GB | 1 disks / 80 GB | Not measured (Appendix B item 01) | Not measured (Appendix B item 01) | Not measured (Appendix B item 01) | Not yet provided — requested from GEHA, required by 2026-08-25 (Appendix B, item 01). | Allocation from Server_VM_Inventory (vCenter export) |

### 4.1.2 Operating System & Platform Readiness

The attributes recorded here determine whether a supported migration path exists at all and whether the machine will boot once it arrives in Azure. Operating system support status, boot type and partition style, architecture, clustering, static addressing, installed agents, licensing entitlement and any special storage are each confirmed against the running system rather than the inventory record. An out-of-support operating system is a decision for the business before it is a task for the migration team, and hardware-bound licensing can stop an application working the moment it moves. Several of these attributes also constrain the migration method chosen later, so they are settled before the method is fixed.

| OS Support Status | a basic Server 2025 image with no customizations is required CyberArk provides a GPO to apply to it with the required settings |
| --- | --- |

Table 4.1.2 — Operating System & Platform Readiness

## 4.2 Application Software & Dependencies

The software layer is documented here in the terms that matter to a migration: exact installed version, whether the vendor supports that version on the target platform, and what else must travel with it. Scheduled jobs, file storage dependencies, license binding and client-side components are each recorded, because every one of them is a thing that silently stops working when the server underneath changes. License binding deserves particular attention: a license tied to a MAC address, host fingerprint or dongle will fail at the moment of cutover, and re-hosting it carries a vendor lead time. An unsupported configuration is a go/no-go item, not a hypercare issue.

| Application Version | Installed software observed on the hosts: ProxyHost.exe; ir_agent.exe; splunkd.exe; rapid7_endpoint_broker.exe; |
| --- | --- |

Table 4.2 — Application Software & Dependencies

| Primary Access Method | Not yet provided — Browser via URL / installed thick client / published or virtualized application / mobile application / terminal or emula. To be supplied by GEHA (Appendix B). |
| --- | --- |
| Application URL(s) | Not yet provided — Entry point URLs, and where users hold them — bookmarks, intranet links, portal tiles, shortcuts. Each is a change at cu. To be supplied by GEHA (Appendix B). |
| Installed Client Detail | Not yet provided — Client name and version, 32/64-bit, prerequisites and runtimes, install footprint, whether administrative rights are nee. To be supplied by GEHA (Appendix B). |
| Present in a Desktop Image? | Not yet provided — Yes/No — which image, who owns it, and the rebuild and redeployment cadence. If yes, that cadence is a dependency, not a. To be supplied by GEHA (Appendix B). |
| Deployment & Packaging Mechanism | Not yet provided — SCCM/Intune package, GPO, manual install, image only — and the team that owns the package. To be supplied by GEHA (Appendix B). |
| Published / Virtualized Delivery | Not yet provided — Citrix, AVD or similar: farm or host pool, published application name, and the team that republishes or retires it. To be supplied by GEHA (Appendix B). |
| User Population by Access Method | — |
| Device Types | 8 distinct out-of-network endpoints observed communicating with these hosts (Evidenced — Application Interface Details, full 451,897-row pass, as-of 12/24/25) |
| Location & Network Path | Not yet provided — On-network, VPN, jump host, specific VLAN, direct internet — and whether any of these change at cutover. To be supplied by GEHA (Appendix B). |
| Local Configuration or Data on the Endpoint | Not yet provided — Config files, cached credentials, local databases, mapped drives, hardcoded server names or IPs, printer or scanner bind. To be supplied by GEHA (Appendix B). |
| Client Removal Owner | Not yet provided — Who uninstalls the client or pulls it from the image after go-live. To be supplied by GEHA (Appendix B). |

## 4.4 Data & Database Tier

## Not Applicable

### 4.5.1 Single Sign-On

Not Applicable

### Not Applicable

Not Applicable

| Present | Mechanism | Present | Mechanism |
| --- | --- | --- | --- |
| ☐ | API key or static token | ☐ | OAuth client credentials |
| ☐ | Bearer or personal access token | ☐ | Mutual TLS client certificate |
| ☐ | SSH key pair for SFTP | ☐ | LDAP or directory bind account |
| ☐ | Shared or generic account | ☐ | Smartcard or certificate logon |
| ☐ | IP allowlist used as access control | ☐ | Direct database login |
| ☐ | Kerberos delegation or constrained delegation | ☐ | Local application administrator account |
| ☐ | Vendor or third-party support access | ☐ | Other — specify below |
| ☐ | Confirmed none present |  | Checked by / date: |

| Mechanism | Who or What Uses It | Credential Type | Issued / Held By | Expiry or Rotation | Bypasses SSO? | Target Equivalent | Disposition |
| --- | --- | --- | --- | --- | --- | --- | --- |
| To be provided by GEHA | To be provided by GEHA | Not yet provided — Key, secret, certificate, key pair, password. To be supplied by GEHA (Appendix B). | To be provided by GEHA | ☐ Date: ☐ Interval: ☐ None | ☐ Yes ☐ No | Not yet provided — Target mechanism that replaces it, or None available. To be supplied by GEHA (Appendix B). | ☐ Replace ☐ Retain ☐ Revoke at cutover |

### 4.5.4 Active Directory Security Group Register

Not Applicable

| Group Name (full DN) | Access It Grants | Effective Members | Nested Groups | Group Owner | How Membership Is Granted | Used By Other Applications? | Target Role Mapping |
| --- | --- | --- | --- | --- | --- | --- | --- |
| To be provided by GEHA | Not yet provided — Application role or permission set this group confers | — | Not yet provided — Groups nested inside this one, or None. | To be provided by GEHA | Not yet provided — | ☐ Yes — name them ☐ No — scoped to this application only | ☐ Target role: ☐ Retire |

### 4.5.5 Service & Application Account Register

Service and application accounts are registered here separately from user accounts, because they fail differently: nothing breaks at cutover, and then a scheduled job runs and fails silently hours later. Each account records what it authenticates to, where its credential is held, its expiry or rotation position, the rights it carries, and the job or integration that depends on it. Every account must trace to a scheduled job, an integration or an explicit retirement decision; an account tracing to none of these is recorded as an open item. Where a managed identity can replace an account in the target, that substitution is recorded, and where it cannot, the reason is stated.- to be determined down

| Account Name | Type | What It Authenticates To | Credential Holder / Vault | Password Policy & Expiry | Rights Held | Depends On / Used By | Disposition at Cutover |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Cyberarkpc rec@geha.com | Not yet provided — | Not yet provided — T |  | To be provided by GEHA |  | ☐ Expiry date: ☐ Non-expiring | Not yet provided — I |  | Not yet provided | ☐ Replaced by a target credential or managed identity in §5.7 ☐ Retained for another purpose ☐ Disabled and deleted |  |

Table 4.5.5 — Service & Application Account Register

## 4.6 Network

Cyberark currently uses an on premises F5 load balancer to provide access through DNS name cyberark.Geha.com The DNS currently resolved to 10.110.12.39 and 10.100.12.39. Because the on-premises F5 environment will be retired, an Azure load balancing solution will be required for the future-state CyberArk environment.The connector servers use outbound TCP 1858 and TCP 443 to the SaaS tenant. The connector servers are in the network as its targets so theres no firewall in-between    timetable.

PASCCPPRD101

PASCCPPRD102

PASCCPPRD103

PASCCPPRD104

| DNS Records | GEHA operates 144 DNS zones (read: DHCP_DNS_list DNS tab). The records for this application must be identified within them before cutover; per-record TTLs are not held in the export. (Evidenced — DHCP_DNS_list (DNS tab)) |
| --- | --- |
| Firewall Rules to Remove | Not yet provided — requested from GEHA, required by 2026-09-01 (Appendix B, item 06). |
| External / Partner Connectivity | Observed outbound destination ports — 443 (HTTPS) — 54 rows; 9998 — 16 rows; 389 (LDAP) — 12 rows; 3268 (Global Catalog) — 12 rows; 49667 — 8 rows; 1858 — 5 rows; 80 (HTTP) — 4 rows; 49669 — 2 rows; 8 out-of-network endpoints (Evidenced — Application Interface Details, full 451,897-row pass, as-of 12/24/25) |

### Not Applicable

Table 4.6.1a — Remote Access VPN

| Tunnel / Peer | Far-End Organization | Traffic Carried | Encryption Domain | Termination Device | Authentication & Expiry | Far-End Contact | Used by Other Applications? | Disposition |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| To be provided by GEHA | Not yet provided — Partner, vendor or other site. To be supplied by GEHA (Appendix B). | Not yet provided — What flows across it, in which direction, and which interfaces in §4.7 depend on it. To be supplied by GEHA (Appendix B). | Not yet provided — Local and remote subnets in scope. To be supplied by GEHA (Appendix B). | Not yet provided — Firewall or gateway, and the owning team. To be supplied by GEHA (Appendix B). | Not yet provided — Pre-shared key or certificate, with rotation or expiry date — add certificates to §4.8. To be supplied by GEHA (Appendix B). | To be provided by GEHA | ☐ Yes — name them ☐ No — carries only this application | ☐ Retire after cutover ☐ Retain for other traffic ☐ Modify encryption domain |

| Incumbent Vendor Support Access | Not yet provided — How the current vendor or any third party reaches this environment for support — VPN, jump host, remote tool, standing a. To be supplied by GEHA (Appendix B). |
| --- | --- |
| Standing Versus On-Demand | Not yet provided — Whether that access is always available or requested per incident, and who approves it. To be supplied by GEHA (Appendix B). |

| Load Balancer in Use? | Not yet provided — requested from GEHA, required by 2026-09-01 (Appendix B, item 06). |
| --- | --- |

Table 4.6.2b — Load Balancer Configuration

| System | Direction | Protocol / Method | Frequency | Owning Team (Far Side) | Criticality |
| --- | --- | --- | --- | --- | --- |
| SCCM | Inbound | observed on ports 51371… (dllhost) | 4 connection rows | Not yet provided — far-side owning team not on file (Appendix B item 05). To be supplied by GEHA (Appendix B). | Low |
| SERVICENOW | Inbound | observed on ports 135… (svchost) | 1 connection rows | Not yet provided — far-side owning team not on file (Appendix B item 05). To be supplied by GEHA (Appendix B). | Low |

| Certificate / Secret | Purpose | Holder / Vault | Expiry | Expires Before Cutover? | Action |
| --- | --- | --- | --- | --- | --- |
| Not yet provided — requested from GEHA, required by 2026-09-01 (Appendix B, item 06). | — | — | — | — | — |

## 4.

| Data Sensitivity | Criticality tier 2 (2 - Medium). Business impact: If the application was unavailable the impact could result in the loss of application certain privileged access management services. (Evidenced — BIA_Capability and Application_DC Migration (Application BIA), as-of 13-Nov-2025) |
| --- | --- |

## 4.10 Environment Inventory

| Environment | Purpose | URL / Endpoint | Data Source | Migration Wave |
| --- | --- | --- | --- | --- |
| PROD | Live business use | Not yet provided — endpoint URL not on file (Appendix B item 05). To be supplied by GEHA (Appendix B). | Live data | 4 host-rows observed |

Table 4.10 — Environment Inventory

## 4.11 Availability & Backup Position

## Not applicable

| High Availability Topology | Not yet provided — requested from GEHA, required by 2026-09-15 (Appendix B, item 16). |
| --- | --- |
| Known Single Points of Failure | Not yet provided — requested from GEHA, required by 2026-09-15 (Appendix B, item 05). |
| Backup Product & Schedule | Not yet provided — requested from GEHA, required by 2026-09-15 (Appendix B, item 17). |
| Most Recent Verified Restore | Not yet provided — requested from GEHA, required by 2026-09-15 (Appendix B, item 17). |
| Retention & Legal Hold | Not yet provided — requested from GEHA, required by 2026-09-30 (Appendix B, item 12). |
| Achieved RPO Today | Not yet provided — requested from GEHA, required by 2026-09-15 (Appendix B, item 16). |
| DR Replica or Standby Copy | Not yet provided — requested from GEHA, required by 2026-09-15 (Appendix B, item 16). |

-

## Design Overview

CyberArk Privileged Access Security is a software-as-a-service platform. CyberArk hosts and operates the vault, the web portal, the policy engine and the session recording store. None of that moves. What GEHA operates is the connector tier: the servers that broker privileged sessions, rotate the credentials held in the vault, and hold the outbound tunnel to the tenant. The connector tier is what moves to Azure.

CyberArk will be deployed to Azure using a parallel deployment pattern. Two new Microsoft Windows Server 2022 servers are built for production and two for non-production, four in total. All four are deployed from the approved GEHA server image through the Bicep module library. The existing on-premises connectors are not migrated. They stay in service for the whole program, so privileged access never depends on one estate. As each application migrates, its credentials are re-pointed from the on-premises connectors to the Azure connectors. GEHA decommissions the on-premises connectors after the final wave, once no on-premises target remains.

Each environment is a pair of Standard_D8ls_v5 servers, eight virtual processors and sixteen gigabytes of memory, one in availability zone 1 and one in availability zone 2 in the Central US region. They sit behind a standard internal load balancer. The load balancer holds a client to the same server for the life of a session, which the CyberArk brokering handshake requires. Both servers run the Privileged Session Manager and the Secure Tunnel. Credential rotation runs active on the first server and passive on the second, so rotation survives the loss of either. The connector management agent, the identity connector and the dynamic access connector run on both.

The estate lands in the two security landing zone subscriptions, CIP-PRD and CIP-DEV, beneath Landing Zones and Corp. Each takes a /27 subnet inside the landing zone virtual network that already serves its subscription. No dedicated network is built. No connector holds a public address. All traffic transits the Azure Firewall Premium in the Central US secured hub, where it is inspected and, where outbound, translated. That covers administrator sessions inbound, brokered sessions to migrated servers, directory authentication and log forwarding to the data centers over ExpressRoute, and outbound traffic to the CyberArk tenant. Administrative access to the operating systems is through Azure Bastion only.

One firewall rule holds the boundary that makes the parallel pattern safe. The Azure connectors are denied brokered access to on-premises targets that have not yet migrated. Directory authentication and log forwarding to those same networks stay permitted, so the rule works by service, not by address. An application is served by one connector estate at any moment. The change that moves it is a configuration change in the CyberArk platform, not a cutover of a running server.

The design is stateless. The connectors hold no database, no application data and no persistent copy of any credential. Session recordings upload to the tenant and are not kept locally. Recovery from the loss of a server, a zone or the region is a redeployment from the approved image and a re-registration with the tenant, not a restore. This is also what keeps the migration low risk. Nothing is copied. Nothing is transformed. Reversing an application is the same configuration change applied in the opposite direction.

## 5.0  Target State Architecture Diagram

| Field | Value |
| --- | --- |
| Diagram Name | CyberArk PAS Production Cloud Architecture CyberArk PAS Azure Future State CyberArk PAS Azure Subnet Address Allocation |
| Description | The production figure shows every production resource, its containment within subscription, resource group, virtual network and subnet, and the platform services the design consumes. The future state figure shows both environments, the traffic paths between them and the boundary maintained during the parallel run. The subnet figure shows the address allocation within each subnet. |
| Use Case | Design review and sign-off; the Well-Architected review at 5.14; briefing the platform, network and security teams ahead of the build. |
| Source of Truth | CyberArk PAS Azure Future State Design and CyberArk PAS Azure Build Parameters. Every element on the figures corresponds to a row in the build parameters tables. |
| Author & Date | CitiusTech, 10 September 2026 |
| Sign-Off | Client approver Vendor approver |

Table 5.0: Target state architecture diagram

## 5.1  Migration Strategy

| Component | Approach | Target Service | Description |
| --- | --- | --- | --- |
| Connector tier | Build | CyberArk Privilege Cloud connectors on Azure infrastructure | New servers are deployed in Azure and registered as new connectors, extending the connector boundary of the existing platform. The on-premises connectors are not migrated. |
| Vault, web portal and platform services | Retain | CyberArk Privilege Cloud | Hosted and operated by CyberArk. No migration action. |
| On-premises connectors | Decommission in place | Not applicable | Retained in parallel until the final wave, then decommissioned by GEHA under its standard internal process. |
| Credential provider tier | Later phase | Not applicable | Addressed as a separate phase, sequenced with CyberArk. |
| Secure shell proxy tier | Later phase | Not applicable | Addressed as a separate phase. |
| DMZ environment | Later phase | Not applicable | Sequenced with the wider DMZ migration. |
| Privileged Threat Analytics | Retired | Not applicable | Decommissioned. |

Table 5.1: Migration strategy per component

This is a build rather than a move. There is no replication, no cutover of a running server and no data transfer. A target server joins the Azure estate when its safe is re-pointed to the Azure rotation engine and its platform to the Azure session manager farm.

## 5.2  Landing Zone Placement

| Field | Production | Non-production |
| --- | --- | --- |
| Management Group | GEHA › Landing Zones › Corp | GEHA › Landing Zones › Corp |
| Subscription Name and ID | CIP-PRD 87c9e9d1-06a7-4b33-87e0-5f04bcbfbfae | CIP-DEV e657afbe-61e4-4a5f-b6cb-cfbba50fd3a6 |
| Resource Groups | rg-sec-cyberark-prd. Workload lifecycle, created for this deployment. rg-alz-centralus-vnet-cip-cus-prd-01. Platform lifecycle, holds the network. | rg-sec-cyberark-npd. Workload lifecycle, created for this deployment. rg-alz-centralus-vnet-cip-cus-dev-01. Platform lifecycle, holds the network. |
| Primary Region | Central US | Central US |
| Paired Region | None. The connectors hold no state and are rebuilt rather than recovered. | As production. |
| Naming Standard | Security workload resource groups follow rg-sec-workload-environment. Virtual networks and subnets follow the platform convention for the region and environment. | As production. |
| Tagging | Environment, owner, application name, business unit, cost center, criticality, data classification and disaster recovery tier, applied at deployment by the Bicep module. | As production. |
| Inherited Policy Assignments | Corp scope: public IP on a network interface denied; workload gateway resources denied; private DNS zone creation denied; public network access disabled for platform services. Landing Zones scope: management port access from the internet blocked. Tenant root: Allowed locations; Azure Compute Security Baseline compliance auditing. | As production. |
| Policy Exemptions | Two exemptions against the compute security baseline, covering the operating system configuration the product requires at 5.3. Both are scoped to the connector servers and carry an expiry aligned to the platform review cycle. | As production. |
| Role-Based Access Control | The workload team operates within rg-sec-cyberark-prd. Network, subnet and private endpoint provisioning remain with Cloud and Platform Services. Role assignment and privileged identity management remain with Security. | As production. |

Table 5.2: Landing zone placement

## 5.3  Compute

The connector servers are deployed from the approved GEHA Windows Server image through the Bicep module library. Operating system version and edition, hardening, security type, boot configuration, the installed agent set, endpoint protection and the patching mechanism are carried by that image. The table below records the values specific to this workload.

| Field | Production | Non-production |
| --- | --- | --- |
| Source Image | The approved GEHA Windows Server image, deployed by Bicep module. | As production. |
| Virtual Machine Size | Standard_D8ls_v5, 8 virtual processors and 16 GB memory. Two servers. | Standard_D8ls_v5, 8 virtual processors and 16 GB memory. Two servers. |
| Sizing Basis | Eight processors is the CyberArk small tier for the session manager and matches the current connector allocation. Observed utilization on the current connectors is 3.75 to 6 per cent processor and 66 to 68 per cent memory at the ninety-fifth percentile against 8 GB; memory is doubled accordingly. | As production. |
| Availability Design | Availability zones. One server in zone 1, one in zone 2. The physical zone behind each logical number is recorded in the build record. | As production. |
| Disk Configuration | Operating system disk only, 128 GB premium solid state. No data disk. Session recordings are uploaded to the tenant and are not retained on the connector. | As production. |
| Operating System Configuration | The Remote Desktop Services role is enabled; the session manager runs on it. Network level authentication is disabled on the session manager listener, as the product requires. The listener is reachable only from the internal load balancer, which is itself reachable only from the secured hub. Both settings are covered by the exemptions at 5.2. | As production. |
| Client Access Licensing | Remote Desktop Services client access licenses are drawn from the existing GEHA Microsoft agreement and assigned to the Azure connector servers. | As production. |
| Agents and Extensions | Monitoring, endpoint security, log forwarding and domain join are carried by the approved image. The CyberArk components are installed by the vendor connector installer following deployment. | As production. |
| Proximity and Latency | No co-location requirement. The two servers are deliberately separated across zones; session brokering tolerates inter-zone latency and the load balancer holds a client to one node for the life of a session. | As production. |
| Scheduling | No scheduled shutdown. The connectors must be reachable whenever a privileged session is requested. | No scheduled shutdown, on the same basis. |
| Scaling | Fixed size, two servers per environment. A further connector is added by deploying an additional server from the same image into the same subnet and joining it to the farm; the subnet is sized to accommodate this. | As production. |

Table 5.3: Compute

## 5.4  Data Platform

Not applicable. The connectors hold no database and no persistent application data. Credentials, safes, policies, audit records and session recordings are held in the CyberArk Privilege Cloud tenant. A connector that fails is redeployed and re-registered; there is nothing to restore.

## 5.5  Storage and File Services

Not applicable. No file share, object storage or attached data volume is required. The only storage is the operating system disk recorded at 5.3 and the managed storage account used for boot diagnostics. Session recordings transit the connector and are written to the tenant.

## 5.6  Network

| Field | Production | Non-production |
| --- | --- | --- |
| Virtual Network | vnet-cip-cus-prd-01, in rg-alz-centralus-vnet-cip-cus-prd-01. | vnet-cip-cus-dev-01, in rg-alz-centralus-vnet-cip-cus-dev-01. |
| Subnet | snet-cyberark-cus-prd-01, a /27 within the landing zone address space, allocated by Cloud and Platform Services. | snet-cyberark-cus-dev-01, a /27 within the landing zone address space, allocated by Cloud and Platform Services. |
| IP Addressing | Static on all three addresses. The load balancer front end takes the fourth usable address in the subnet, connector 01 the fifth and connector 02 the sixth. Three of twenty-seven usable addresses are consumed. | As production. |
| Connectivity to On-Premises | ExpressRoute. Two redundant circuits at 1 Gbps each, terminating on the Central US secured hub. | As production. |
| Hub Attachment | Both landing zone networks attach to the virtual wide-area network hub. No workload peering is created. | As production. |
| Network Security Group | nsg-cyberark-prd-cus-01, associated to the subnet. Inbound: TCP 3389 from the secured hub only. Outbound: as permitted by the hub firewall rule set. | nsg-cyberark-npd-cus-01, on the same terms. |
| Routing | No user-defined route. Egress is directed through the hub firewall by the platform route. | As production. |
| Firewall and Egress Control | Azure Firewall Premium in the Central US secured hub performs east-west inspection and outbound translation. Seven rules govern this workload: administrator session inbound; connector to Azure target; connector to the CyberArk tenant; connector to directory services; connector to the log platform; connector to endpoint security; and a deny on brokered sessions from the Azure connectors to on-premises targets that have not yet migrated. Intrusion detection bypasses inspection of the vault protocol on TCP 1858. | As production. |
| Private Endpoints and Private DNS | None required. No platform service is consumed privately by this workload. | As production. |
| Load Balancing | lbi-cyberark-prd-cus-01, standard internal, no public address. Session persistence is set to client address; the brokering handshake reconnects mid-session and a second connection arriving at the other node would fail the session. Health probe TCP 3389 at five second intervals, two failures to unhealthy. Idle timeout thirty minutes. TCP reset on idle enabled. The backend pool contains both connector interfaces. | lbi-cyberark-npd-cus-01, on the same terms. |
| Web Application Firewall | Not applicable. No web application is published by this workload. | As production. |
| DNS Records | cyberark-prd.geha.com, an A record resolving to the load balancer front end, placed in the geha.com zone by the platform team. Azure networks resolve through the on-premises domain controllers. | cyberark-npd.geha.com, on the same terms. |
| Certificates | No new certificate is issued. The connectors present the vendor-supplied certificate for the session manager listener and validate the tenant certificate outbound. | As production. |

Table 5.6: Network

## 5.7  Identity and Access

| Field | Production | Non-production |
| --- | --- | --- |
| Directory Model | On-premises Active Directory Domain Services, reached over ExpressRoute. Six domain controllers across the two data centers. The connectors bind domain services directly. | As production. |
| Application Authentication | Unchanged. Administrators authenticate to the CyberArk platform, which brokers the session. No new authentication method is introduced. | As production. |
| Group-to-Role Mapping | Unchanged. The Active Directory groups governing platform access are not affected by the connector build; access is granted at the platform, not at the connector. | As production. |
| Azure Role Assignments | Workload team: Contributor within rg-sec-cyberark-prd. Platform team: Network Contributor at the network resource group. Security team: role assignment and privileged identity management at subscription scope. No standing Owner assignment. | As production. |
| Managed Identities | As required by the approved image and the platform agents. The CyberArk service accounts are not replaced by managed identities; the product authenticates to its own tenant. | As production. |
| Service Accounts | The existing connector service accounts are reused rather than replaced, so safe permissions and audit history remain continuous. Credential custody, rotation owner and rotation interval are unchanged. | As production. |
| Secrets and Certificate Storage | No workload secret is stored in Azure. The connector holds its registration credential locally as the product requires; all other credentials are held in the CyberArk vault. | As production. |
| Privileged Access | Administrative access to the connector operating system is through Azure Bastion only. No connector holds a public address, and direct management port access from the internet is blocked by policy. Elevation follows the existing privileged identity management model. | As production. |
| Break-Glass Access | Covered by the existing conditional access policy. No workload-specific break-glass account is created. | As production. |
| Programmatic Access Paths | The identity connector binds the directory for the platform. The dynamic access connector is carried forward with its existing target inventory and policies. | As production. |

Table 5.7: Identity and access

## 5.8  Security and Compliance

| Field | Production | Non-production |
| --- | --- | --- |
| Cloud Security Posture | Microsoft Defender for Cloud, applied at the tenant root. Aqua cloud security posture management operates estate-wide. | As production. |
| Endpoint Protection | Carried by the approved image. Reports outbound on TCP 443 through the hub firewall. | As production. |
| Encryption at Rest | Platform-managed keys. The connectors hold no persistent sensitive data. | As production. |
| Encryption in Transit | All traffic is encrypted in transit: session brokering on TCP 3389, tenant traffic on TCP 443, vault protocol on TCP 1858 and directory traffic over the standard signed channels. | As production. |
| Security Log Collection | Operating system and application logs are forwarded to the four log platform indexers on TCP 9998, with management on TCP 8089. Platform diagnostics are collected to the platform workspace by policy. Session recordings are held in the CyberArk tenant. | As production. |
| Vulnerability Management | Carried by the approved image, under the existing scanning cadence, remediation ownership and remediation window by severity. | As production. |
| Patching | Carried by the approved image and the platform update mechanism. Maintenance is staggered so that a patch never takes both servers in an environment at once. | As production. |
| Compliance | Data residency within the continental United States. The regional policy assignment restricts deployment to approved United States regions and the design lands in Central US. Compute, disks, diagnostics and the log platform are all within the United States. | As production. |

Table 5.8: Security and compliance

## 5.9  Resilience and Recovery

| Field | Production | Non-production |
| --- | --- | --- |
| Backup | The connector servers are excluded from the native backup service by tag and are protected by the enterprise backup platform, in line with the program backup standard. | As production. |
| Recovery Method | Redeployment from the approved image and re-registration with the tenant. The connectors hold no state, so recovery is a rebuild rather than a restore. | As production. |
| Recovery Objectives | Recovery time is bounded by redeployment and re-registration. A single server failure carries no recovery objective, as the surviving server continues to serve. No recovery point objective applies; no state is held on the connector. | As production. |
| Availability Commitment | Two servers across two availability zones behind a zone-redundant internal load balancer. Loss of a single zone removes one server and sessions continue on the survivor. | As production. |
| Disaster Recovery Design | Redeploy and re-register. No cross-region replication. The design is stateless by intent: the pipeline rebuilds a connector from the approved image, the platform re-registers it, and safes reference the farm rather than a named host. | As production. |
| Disaster Recovery Test | Exercised at build validation by stopping one server and confirming that sessions continue on the survivor within the probe window and that credential rotation resumes on the partner engine. Repeated at the annual failover exercise. | As production. |

Table 5.9: Resilience and recovery

## 5.10  Monitoring and Operations

| Field | Production | Non-production |
| --- | --- | --- |
| Log Analytics Workspace | The platform workspace. No workload workspace is created. | As production. |
| Diagnostic Settings | Applied automatically to every resource by policy assignment. | As production. |
| Platform and Guest Metrics | Platform metrics by default. Guest metrics through the monitoring agent carried by the approved image. | As production. |
| Alert Rules | Six workload alerts in addition to the platform standard: connector unreachable; session manager service stopped; credential rotation engine stopped; secure tunnel disconnected; load balancer probe failure on both servers; operating system disk above eighty-five per cent. | As production, at a lower severity on each. |
| Action Groups and Routing | The existing platform action group, routing to ServiceNow. Escalation follows the existing unacknowledged path. | As production. |
| Application Monitoring | Connector health, component status and tunnel state are reported in the CyberArk tenant, which is the authoritative view of whether a connector is serving. | As production. |
| Dashboards and Reporting | Connector status is read from the CyberArk tenant; platform health from the standard Azure workbooks. No workload dashboard is required. | As production. |
| Update Management | Carried by the approved image and the platform update mechanism, against the staggered maintenance at 5.8. | As production. |

Table 5.10: Monitoring and operations

## 5.11  Cost and Licensing

| Field | Production | Non-production |
| --- | --- | --- |
| Cost Model | Run cost for the connector estate is carried in the program cost model against the sizes at 5.3 and Central US pricing. It is not restated here. | As production. |
| Cost Profile During Migration | Both estates run in parallel until the final wave, so the program carries the on-premises connectors and the Azure connectors concurrently. The reduction is realized at decommission. | As production. |
| Reservations and Commitments | None. The workload runs at on-demand pricing until it reaches steady state and the estate has stopped growing. | As production. |
| Windows Licensing | Azure Hybrid Benefit is applied in line with the approved image and the GEHA Microsoft agreement. | As production. |
| Remote Desktop Services Licensing | Client access licenses are drawn from the existing GEHA Microsoft agreement and assigned to the Azure connector servers. | As production. |
| Cost Controls | No scheduled shutdown applies. The connectors must be reachable whenever a privileged session is requested. | As production. |
| Attribution | Cost is attributed by the tags applied at 5.2, with a budget and threshold alerts set at deployment. | As production. |

Table 5.11: Cost and licensing

## 5.12  Deployment Method

| Field | Production | Non-production |
| --- | --- | --- |
| Deployment Approach | Infrastructure as code. The servers are deployed from the approved GEHA Windows Server image through the Bicep module library and the existing release pipeline. | As production. |
| Tooling and Repository | Bicep modules from the vetted GEHA module library, deployed through Azure DevOps pipelines. | As production. |
| Pipeline and Approvals | The existing release pipeline and its approval gates. Production deployment additionally requires Change Advisory Board approval. | The existing release pipeline and its approval gates. |
| Environment Parity | Both environments are deployed from the same image and one parameterized module. They differ only in subscription, network, name tokens and alert severity. | As production. |
| Configuration Drift | Pipeline redeployment corrects infrastructure drift. Operating system drift is answered by redeployment from the approved image rather than in-place remediation. Connector component versions are managed from the CyberArk tenant by the connector management agent. | As production. |
| State and Secret Handling | Deployment state and pipeline secrets are held in the existing platform key vault under the existing access model. Service principals are used for pipeline authentication. | As production. |

Table 5.12: Deployment method

## 5.13  Configuration Changes at Cutover

No application configuration value is changed, as no application is moving. The changes below are made in the CyberArk platform, once per migrating application rather than once for this workload.

| Change | Where It Lives | Current Value | Target Value | Owner | Pre-Stageable |
| --- | --- | --- | --- | --- | --- |
| Session manager server for a migrating target | Platform definition in the CyberArk tenant | On-premises farm | Azure-PSM-PRD | GEHA CyberArk administration | Yes. The platform is cloned in advance and activated at cutover. |
| Rotation engine for a migrating safe | Safe properties in the CyberArk tenant | On-premises engine name | AZ-CPM-PRD-01 | GEHA CyberArk administration | No. This change is the act of moving the server. |
| Connector address used by administrators | Internal name resolution | On-premises connector name | cyberark-prd.geha.com | GEHA Cloud and Platform Services | Yes. The record is created at build. |
| Firewall rule set for the connector subnets | Central US secured hub firewall policy | Not present | Seven rules per 5.6 | GEHA Network | Yes. Staged before the build, in a change window separate from any application cutover. |

Table 5.13: Configuration changes

## 5.14  Well-Architected Review Record

| Pillar | Key Decisions | Trade-Off Accepted | Accepted By |
| --- | --- | --- | --- |
| Reliability | Two connectors per environment across two availability zones behind a zone-redundant internal load balancer. Stateless by design: recovery is redeployment from the approved image and re-registration. Credential rotation runs active on one server with the partner passive. | No cross-region design. The connectors carry no state and a regional loss is answered by rebuilding, which is faster than replicating. |  |
| Security | Built on the approved GEHA server image. No public address on any connector. Administrative access through Azure Bastion only. All traffic inspected at the hub firewall. A deny rule maintains the parallel-run boundary. Existing service accounts reused so audit history remains continuous. | Two operating system settings the product requires are covered by scoped exemptions against the compute security baseline rather than by varying the image. |  |
| Cost Optimization | Sized to the CyberArk small tier. Fixed size, no scale set, on-demand pricing until steady state. | Both estates run in parallel for the length of the program. The reduction arrives at decommission, which is inherent to the migration model. |  |
| Operational Excellence | Deployed by pipeline from the approved image and one parameterized module for both environments. Operating system drift answered by redeployment. Component lifecycle managed from the CyberArk tenant. | No workload dashboard. Connector status is authoritative in the CyberArk tenant and duplicating it in Azure would create two answers to one question. |  |
| Performance Efficiency | Sized from observed utilization at the ninety-fifth percentile rather than from allocation. Accelerated networking enabled. Client address persistence on the load balancer. | Fixed capacity at the small tier. Capacity is reviewed if concurrent session volume changes materially. |  |

Table 5.14: Well-Architected review record

## 5.15  Scheduled Job and Batch Orchestration

Not applicable. No scheduled job, batch process or enterprise scheduler task runs on a connector. Credential rotation is scheduled by the CyberArk platform against the safe rather than by an operating system scheduler, and it follows the safe rather than the host. No scheduling agent is installed.

## 5.0 Target State Architecture Diagram

The diagram presents the application as it will run in Azure and serves as the visual counterpart to the design decisions recorded in this section. Subscription and resource-group boundaries, compute, data services, network segmentation and identity paths should all be locatable on it, and any component drawn without an owning subsection is undesigned rather than merely undocumented. It is used for design review and sign-off, for briefing the platform and network teams on what to build, and afterwards for verifying that what was built matches what was agreed. Read against the current-state diagram, the delta between the two is the scope of work.

Not yet provided — INSERT TARGET STATE ARCHITECTURE DIAGRAM HERE. To be supplied by GEHA (Appendix B).

Table 5.0 — Diagram Record

| Component | Strategy | Target Service | Rationale | Decided By |
| --- | --- | --- | --- | --- |
| CyberArk PAS — application tier | Rehost | target service not recorded in the Wave Plan Tracker | Wave Plan Tracker disposition; Matilda migration type IaaS, complexity Low | Wave Plan Tracker rev-3 / Matilda assessment |

## 5.2 Landing Zone Placement

Landing zone placement records where this workload deploys and, just as importantly, what it inherits by deploying there. The management group, subscription, resource groups, region and paired region are captured together with the naming and tagging standards the workload must satisfy. Inherited policy is called out explicitly because it constrains deployments in ways invisible to the application team and is a frequent cause of failures that appear inexplicable at build time. Quota, SKU and zone availability in the target region are confirmed before design sign-off rather than discovered on the day of deployment.

Table 5.2 — Landing Zone Placement

| Assessment Report Reference | To be provided by GEHA |
| --- | --- |
| Right-Sizing Basis | Matilda assessment: migration type IaaS, complexity Low, priority Low, group GroupSix (Evidenced — Matilda Discovery Assessment Summary (Application Assessment Summary), as-of 08-Aug-2026) |
| Availability Design | ☐ Availability zones ☐ Availability set ☐ Single instance — Not yet provided — with the uptime commitment each gives, compared against §3.3. To be supplied by GEHA (Appendix B). |
| Disk Configuration | Not yet provided — Disk type and size per volume, with the IOPS and throughput each provides against the §4.1.1 measured peak. To be supplied by GEHA (Appendix B). |
| Proximity & Latency Requirements | Not yet provided — Whether components must be co-located, and what breaks if they are not. To be supplied by GEHA (Appendix B). |
| VM Extensions & Agents | Not yet provided — Extensions to be installed — monitoring, backup, security, domain join, custom script — and who owns each. To be supplied by GEHA (Appendix B). |
| Trusted Launch / Security Type | ☐ Trusted Launch ☐ Standard — Not yet provided — Trusted Launch requires a Gen2 UEFI source; confirm against the boot type in §4.1.2 and state the reason where Standard . To be supplied by GEHA (Appendix B). |
| Boot Diagnostics & Serial Access | Not yet provided — Enabled, and where diagnostics are stored — this is what makes a failed boot diagnosable. To be supplied by GEHA (Appendix B). |
| Auto-Shutdown / Scheduling | Not yet provided — Applies to non-production; state the schedule and who can override it. To be supplied by GEHA (Appendix B). |
| Scaling Approach | Not yet provided — Fixed size, scale set, or manual resize — and the trigger for a resize decision. To be supplied by GEHA (Appendix B). |

| Target Data Service | ☐ SQL on Azure VM ☐ SQL Managed Instance ☐ Azure SQL Database ☐ Other — Not yet provided — with the reason, referencing the §4.4 compatibility assessment. To be supplied by GEHA (Appendix B). |
| --- | --- |
| Service Tier & Sizing | Not yet provided — Tier, compute size and storage, sized from the §4.4 utilization figures. To be supplied by GEHA (Appendix B). |
| High Availability Design | Not yet provided — Target HA model and the availability commitment it carries. To be supplied by GEHA (Appendix B). |
| Backup Configuration | Not yet provided — Backup frequency, retention, long-term retention, and where backups are held. To be supplied by GEHA (Appendix B). |
| Restore Testing | Not yet provided — How and when a restore is proven — an untested backup is an assumption. To be supplied by GEHA (Appendix B). |
| Migration Method | Not yet provided — Backup and restore, replication link, migration service, or export and import — with the expected downtime each implies. To be supplied by GEHA (Appendix B). |
| Compatibility Blockers & Remediation | Not yet provided — Findings from the §4.4 assessment, and the fix or accepted change for each. To be supplied by GEHA (Appendix B). |
| Connection String & Endpoint Changes | Not yet provided — New endpoints and every place a connection string must be updated — cross-reference §5.13. To be supplied by GEHA (Appendix B). |

## 5.5 Storage & File Services

The target storage design addresses not only capacity but the two things that most often break at cutover: how identity is presented to file shares, and whether permissions survive the copy. Each source location maps to a target service with a stated redundancy option and lifecycle rule aligned to the retention obligation recorded earlier. Copy duration is taken from the rehearsal rather than estimated, because a file copy that runs longer than the outage window is discovered too late to fix. Permission preservation is verified explicitly and the verification signed, since restored data that nobody can open has not been migrated.

| Target Storage Services | Current on-premises platform |
| --- | --- |

Table 5.5 — Storage & File Services

## 5.6 Network

The target network design records the addressing, segmentation and connectivity the workload requires, together with every change users, integrations and partners must make to reach it. Address space is confirmed as non-overlapping with on-premises and peered ranges before anything is built. Security groups and route tables are derived from the on-premises rules being retired, so that the target reproduces the intended posture rather than inheriting an accumulation of exceptions. Private endpoints, DNS zones and load balancing are specified deliberately, including persistence, health probes and TLS termination, because carrying these across by default is a common source of intermittent failure.

Not yet provided — INSERT TARGET NETWORK TOPOLOGY DIAGRAM HERE. To be supplied by GEHA (Appendix B).

| Virtual Network & Subnets | Geroge |
| --- | --- |
| IP Addressing | Not yet provided |
| Connectivity to On-Premises | Program record — |
| Hub / Spoke Peering | Program target ( |
| Network Security Groups & Application Security Groups | Not yet provide |
| Route Tables & Forced Tunnelling | (Appendix B). |
| Firewall / Egress Control | Program target |
| Private Endpoints & Private DNS | Not yet provided — |
| Load Balancing | Cyberark.geha.com (pool Members) - PASCCPPRD101, PASCCPPRD102, PASCCPPRD103, PASCCPPRD104 — |
| Web Application Firewall | Not yet provided —. |
| DNS Records | GEHA operates 144 DNS zones |
| Certificates | Not yet provided |

Table 5.6 — Network

## 5.7 Identity & Access

The target identity design must account for every entry in the current-state identity registers; unresolved entries are the single most common cause of access failure after cutover. The directory model is stated first, since it determines whether domain-joined authentication remains available or whether the application must move to a federated protocol. Group-to-role mapping is recorded one row per source group, with no group left unmapped, and service accounts resolve either to a managed identity or to a credential with a named rotation owner. Break-glass and privileged access are defined explicitly, including how their use is detected.

| Directory Model | Program identity position — "van led a discussion on current user and app authentication methods, including the use of Entra ID, conditional access policies, service accounts, managed identities, and RBAC for security groups. + Tom and Dale confirmed that on-premises Active Directory groups replicate via AD Connect, and permiss" (ai notes - 2025.11.26 Identity and Access) ¦ "e groups. + Khurshid asked about single sign-on and guest access, and Tom clarified that Entra ID is used for SSO and guest access is supported. + Tom confirmed that single sign-on is managed through Entra ID, and guest access is supported for third-party vendors. + Dale explained that Octa is no lo" (ai notes - 2025.11.26 Identity and Access) (Evidenced — GEHA Identity &amp; Access discovery session, 26-Nov-2025) |
| --- | --- |
| Application Authentication | Not yet provided — Target authentication method, mapped from §4.5.1. If SSO is being introduced rather than carried, that is new work — siz. To be supplied by GEHA (Appendix B). |
| Group-to-Role Mapping | Not yet provided — One row per group in §4.5.4, resolving to a target group or role, or to Retire. No group may be left unmapped. To be supplied by GEHA (Appendix B). |
| Azure RBAC Assignments | Not yet provided — Role, scope and assignee for platform-level access — distinct from access inside the application. To be supplied by GEHA (Appendix B). |
| Managed Identities | Not yet provided — Where a service account from §4.5.5 is replaced by a managed identity, and where it cannot be, with the reason. To be supplied by GEHA (Appendix B). |
| Remaining Service Accounts | Not yet provided — Accounts that must persist, their credential store, rotation owner and rotation interval. To be supplied by GEHA (Appendix B). |
| Secrets & Certificate Storage | Not yet provided — Key vault, access model, and who can read what. To be supplied by GEHA (Appendix B). |
| Privileged Access | Not yet provided — Just-in-time elevation, approval requirement, and standing access that survives — standing administrative access should . To be supplied by GEHA (Appendix B). |
| Break-Glass Access | Not yet provided — Emergency access, who holds it, and how its use is detected. To be supplied by GEHA (Appendix B). |
| Programmatic Access Paths | Not yet provided — Target equivalent for each row of §4.5.3 — API credentials, certificates, keys — with issuer, storage and rotation. To be supplied by GEHA (Appendix B). |

## 5.8 Security & Compliance TBD By George

The controls protecting this workload in the target are recorded here, together with the obligations carried forward from the data classification. Posture management, endpoint protection, encryption at rest and in transit, log collection, vulnerability management and patching are each assigned to a named tool and a named owner rather than described in general terms. Where a control is inherited from the platform rather than configured per workload, that inheritance is stated so it is not duplicated or assumed. Data residency is confirmed for the workload, its backups and its logs, since the three do not always land in the same place.

| Cloud Security Posture Tooling | Program target — f |
| --- | --- |
| Endpoint Protection | Not yet provided — |
| Encryption at Rest |  |
| Security Log Collection | Not yet provided — |
| Vulnerability Management | Not yet provided — |
| Patching Approach | Not yet provided — |
| Compliance Obligations | Not yet provided — Obligations carried from §4.8, and the control that satisfies each in the target. To be supplied by GEHA (Appendix B). |
| Data Residency Confirmation | Not yet provided — Confirmed against the region selected in §5.2, including where backups and logs are held. To be supplied by GEHA (Appendix B). |

Table 5.8 — Security & Compliance

## 5.9 Resilience & Recovery

The target backup and recovery design is stated against the current service levels rather than in isolation, so that any regression is visible rather than buried. Backup policy, retention, verification, and restore testing are defined as design decisions with owners, not as operational details to be settled later. A target recovery position weaker than the current state requires the application owner's written acceptance, recorded here rather than assumed. The disaster recovery design names its procedure and its owner, and an untested design is carried as an assumption until it has actually been exercised.

## 5.11 Cost & Licensing TBD

The estimated run cost is recorded here together with the licensing position it depends on, because the two cannot be separated: hybrid benefit eligibility alone can move the figure substantially. The estimate names its date, its source tool and the assumptions behind it, so that it can be validated later rather than merely believed. Reservation and savings commitments are proposed but not made until the workload has run at steady state, since committing early locks in the over-provisioning the migration was meant to remove. Budgets, alert thresholds and chargeback tags are defined so that cost lands with the owner who can act on it.

Table 5.11 — Cost & Licensing

|  | Not yet provided — |
| --- | --- |
|  | Not yet provided — |

Table 5.12 — Deployment Method & Infrastructure as Code

## 5

sure.

| Change | Where It Lives | Current Value | Target Value | Owner | Pre-Stageable |
| --- | --- | --- | --- | --- | --- |
| Not yet provided — Connection string, hostname, IP, URL, file path, certificate reference, SMTP relay, license server, service account. To be supplied by GEHA (Appendix B). | Not yet provided — File, registry key, database table, environment variable. To be supplied by GEHA (Appendix B). | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | ☐ Yes ☐ No |

| Pillar | Key Decisions | Trade-Off Accepted | Accepted By |
| --- | --- | --- | --- |
| Reliability | Not yet provided — Availability design, redundancy, recovery. To be supplied by GEHA (Appendix B). |  | To be provided by GEHA |
| Security | Not yet provided — Identity, encryption, network isolation, logging. To be supplied by GEHA (Appendix B). | — | — |
| Cost Optimization | Not yet provided — Sizing, licensing, commitments, scheduling. To be supplied by GEHA (Appendix B). | — | — |
| Operational Excellence | Not yet provided — Deployment, monitoring, patching, runbooks. To be supplied by GEHA (Appendix B). | — | — |
| Performance Efficiency | Not yet provided — Sizing basis, scaling approach, latency. To be supplied by GEHA (Appendix B). | — | — |

| Job / Batch | Trigger Today | Target Trigger | Change Required | Owning Team | Runs As | First Run After Cutover |
| --- | --- | --- | --- | --- | --- | --- |
| To be provided by GEHA | Not yet provided — Enterprise scheduler, Task Scheduler, cron, SQL Agent, application-internal. To be supplied by GEHA (Appendix B). | Not yet provided — Same scheduler re-pointed, target-native scheduling, or retired. To be supplied by GEHA (Appendix B). | Not yet provided — Endpoint, credential, agent installation, script path. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — Account or managed identity from §5.7. To be supplied by GEHA (Appendix B). | To be provided by GEHA |

| Scheduler Agent Installation | Not yet provided — Whether a scheduling agent must be installed on the target and who installs it. To be supplied by GEHA (Appendix B). |
| --- | --- |
| Calendar and Time Zone | Whether the target region‘s time zone changes any job’s effective run time — a job scheduled for 02:00 local runs at a different hour if the target region differs |
| Job Dependencies and Sequence | Not yet provided — Jobs that must run in order or that depend on jobs on other systems, and how that sequence is preserved. To be supplied by GEHA (Appendix B). |
| Failure Alerting | Not yet provided — How a failed job is detected in the target and who receives the alert. A job that silently stops running is the most com. To be supplied by GEHA (Appendix B). |

| Move Group | Servers / Components | Why Grouped | Depends On | Planned Date |
| --- | --- | --- | --- | --- |
| CyberArk PAS — primary | PASCCPPRD101; PASCCPPRD102; PASPCCPRD101; PASPCCPRD102 | Single application move group | G-1 discovery validation (2026-09-30) | 10/06/26 |

| Component | Method | Tool | Expected Downtime | Rollback Available? | Owner |
| --- | --- | --- | --- | --- | --- |
| CyberArk PAS — all components | Azure Migrate | Azure Migrate | To be confirmed at rehearsal | Yes — source retained, powered off and bootable | Eric Ullmann |

Table 6.3 — Replication Build & Bandwidth

| Test Environment | Not yet provided — Isolated network used, and confirmation that it cannot reach production. To be supplied by GEHA (Appendix B). |
| --- | --- |
| Passes Planned | Not yet provided — Minimum two — the last must be defect-free. To be supplied by GEHA (Appendix B). |
| Validation Performed | Not yet provided — Boot, service start, application login, database connectivity, integration smoke tests, agent check-in. To be supplied by GEHA (Appendix B). |
| Timings Captured | Not yet provided — Elapsed time per step, carried into §7.3. To be supplied by GEHA (Appendix B). |
| Defects Raised & Cleared | Not yet provided — Reference to the defect log, with the count outstanding. To be supplied by GEHA (Appendix B). |
| Test Resources Cleaned Up | ☐ Yes ☐ No — To be provided by GEHA |
| Sign-Off | To be provided by GEHA |

| Test Type | Scope | Owner | Entry Criteria | Exit Criteria |
| --- | --- | --- | --- | --- |
| Functional / UAT | Not yet provided — Core business workflows on the migrated system. To be supplied by GEHA (Appendix B). | To be provided by GEHA | To be provided by GEHA | Not yet provided — All P1 cases pass; no open Sev1/Sev2. To be supplied by GEHA (Appendix B). |
| Data Validation | Not yet provided — Record counts and integrity after migration. To be supplied by GEHA (Appendix B). | To be provided by GEHA | To be provided by GEHA | Not yet provided — Reconciliation within the §7.8 tolerance. To be supplied by GEHA (Appendix B). |
| Integration Testing | Not yet provided — Every interface in §4.7, both directions. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — Endpoints reachable, credentials issued. To be supplied by GEHA (Appendix B). | To be provided by GEHA |
| Performance | Not yet provided — Response under peak load from §3.3. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — Production-like sizing and data. To be supplied by GEHA (Appendix B). | Not yet provided — Response times and batch durations at or better than the §3.4 baseline. To be supplied by GEHA (Appendix B). |
| Security & Access | Not yet provided — RBAC, group mapping, network rules, privileged access. To be supplied by GEHA (Appendix B). | To be provided by GEHA | To be provided by GEHA | Not yet provided — Access matches design; no excess privilege. To be supplied by GEHA (Appendix B). |
| Backup & Restore | Not yet provided — Backup runs and a restore succeeds. To be supplied by GEHA (Appendix B). | To be provided by GEHA | To be provided by GEHA | Not yet provided — Restore proven, with evidence. To be supplied by GEHA (Appendix B). |
| Failover / DR | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | Not yet provided — Recovery within the stated RTO. To be supplied by GEHA (Appendix B). |

## 6.6 Change Freeze

| Source System Freeze Window | Program blackout months: 2026-11, 2027-11; production cutovers are barred in those months under the SOW. (Evidenced — SOW ZCON-18111, signed 30-Jul-2026) |
| --- | --- |
| Why Patching Is Included | Not yet provided — Patching and restarts during replication can invalidate it — confirm the exclusion with whoever owns patching. To be supplied by GEHA (Appendix B). |
| Target Configuration Freeze | Not yet provided — When target configuration stops changing ahead of cutover. To be supplied by GEHA (Appendix B). |
| Enforced By | To be provided by GEHA |
| Change Control Reference | Not yet provided — Change record authorizing the cutover. To be supplied by GEHA (Appendix B). |
| Blackout Window Check | SOW blackout clause — "vernance outcomes, and business constraints are confirmed. During blackout periods, production cutovers will not be scheduled unless specifically approved by G.E.H.A. Planning, design, build, testing, remediation, and non-production activities may continue. Waves Expectations 0 Application inventory va" (Evidenced — SOW ZCON-18111, signed 30-Jul-2026) |

## 6.7 Readiness Review

The readiness review is held before the go/no-go gate and confirms that every team with a part to play knows its role, holds tested access to the target, and has agreed what proves their step succeeded. It is emphatically not the first review of the plan; teams arriving unfamiliar with the runbook at this point is itself a finding. Access is tested rather than assumed, because credentials that have never been exercised fail at the least convenient moment. Rollback criteria are agreed here so that the decision to abort, if it comes, is a judgment against pre-agreed conditions rather than an argument at three in the morning.

| Review Date | To be provided by GEHA To be Determined |
| --- | --- |
| Teams Represented | Not yet provided to be determined |
| Skills & Capability Confirmed |  |

| User-Visible Change | Not yet provided — What users experience differently — new URL, new client, changed performance. From §5.13 and §4.3. To be supplied by GEHA (Appendix B). |
| --- | --- |
| Training Plan | Not yet provided — Audience, format and completion target. To be supplied by GEHA (Appendix B). |
| Communication Schedule | Not yet provided — Announcement, go-live notice, and where users go for help. To be supplied by GEHA (Appendix B). |
| External Party Notification | Not yet provided — Lead time required, owner, and what each party must change — tracked per party in §7.7. To be supplied by GEHA (Appendix B). |
| Support Desk Briefing | Not yet provided — When the service desk is briefed, and on what. To be supplied by GEHA (Appendix B). |

# 7. Cutover Runbook

## 7

| Gate Criterion | Evidence Required | Owner | Status |
| --- | --- | --- | --- |
| Rehearsal complete and defect-free | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| Replication lag at zero and stable | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| UAT signed off | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| All integrations tested end to end | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| Identity, RBAC and group mapping verified | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| Backup policy applied and a restore proven | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| Monitoring and alerting live in the target | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| Readiness review held; actions closed | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| Change freeze in effect; change approved | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| Source retention and rollback position confirmed | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| External parties confirmed | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| Software vendor support position confirmed for the target configuration | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| Scheduled jobs re-pointed or retired; first-run owners named | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |
| Support and hypercare staffed | To be provided by GEHA | To be provided by GEHA | ☐ R ☐ A ☐ G |

## 7.2 Cutover Team & Bridge

The cutover team is named here individually, with a designated backup and a reachable telephone number for every role, because a role covered by a team name is a role nobody is holding at two in the morning. Availability is stated as hours rather than as intent. The bridge is live for the whole window, the status update cadence is fixed in advance, and the escalation path states who is woken and in what order. This section exists so that the window is worked by a team that knows its shape before the first step begins. To be determined

| Role | Name | Backup | Phone | Available From / To |
| --- | --- | --- | --- | --- |
| Cutover Lead | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Migration / Replication | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Database | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Identity / Access | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Network / DNS / Firewall | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Integrations | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Application Owner (acceptance) | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |
| Rollback Authority | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | To be provided by GEHA |

Table 7.2a — Cutover Team & Bridge

| Conference Bridge | Not yet provided — Dial-in and link — live for the whole window. To be supplied by GEHA (Appendix B). |
| --- | --- |
| Status Update Cadence |  |
| Escalation Path | Not yet provided — Who is woken, in what order, at what severity. To be supplied by GEHA (Appendix B). |

## 7.3 Cutover Schedule

The cutover schedule is the executable document for the window, written to be used by staff who were not present at the design sessions. Absolute clock times with a stated time zone are used rather than relative durations, and every duration is taken from the rehearsal rather than estimated. Each step carries a named owner, a verification that confirms completion before the next step begins, and the condition that would trigger rollback. Cumulative elapsed time is shown so that the total is visible before the window is committed; if the total exceeds the agreed outage, the plan is not ready.

|  |  |  |  |  |  |  | Rollback Trigger |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | — |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | To be provided by GEHA |
|  |  |  |  |  |  |  | — |

Table 7.3 — Cutover Schedule

| Cut-Off Timestamp | Cutover date of record: 12/01/26 (engine-achievable); GEHA plan date 08/29/26. Exact clock time to be set at the readiness review. (Evidenced — wave engine; Wave Plan Tracker rev-3) |
| --- | --- |
| In-Flight Transaction Handling | Not yet provided — What happens to work started before cut-off and not completed. To be supplied by GEHA (Appendix B). |
| Manual Capture During the Window | Not yet provided — How business activity is recorded while the system is unavailable, and who re-enters it. To be supplied by GEHA (Appendix B). |
| Late-Arriving Data | Not yet provided — Batch files or feeds that land during the window, and where they are held. To be supplied by GEHA (Appendix B). |

Table 7.4 — Data Cut-Off

## 7.5 Access Verification

Access is verified in the target account by account and group by group, rather than inferred from the fact that the design was implemented correctly. At least one member of each source group signs in, every service account authenticates and its dependent job is confirmed running, and every programmatic access path is shown to be replaced, retained or revoked as decided. Users who held access outside any group are handled explicitly, since they are invisible to group-based verification. Break-glass access is tested before the window opens, because the moment it is needed is the worst moment to discover it does not work.

| Group-to-Role Mapping Verified | Not yet provided — Tested per group from §4.5.4 — at least one member of each — and signed. To be supplied by GEHA (Appendix B). |
| --- | --- |
| Azure RBAC Assignments Verified | Not yet provided — Platform access matches §5.7; no excess assignment. To be supplied by GEHA (Appendix B). |
| Service Accounts & Managed Identities | Not yet provided — Each entry from §4.5.5 authenticating successfully in the target, with its dependent job confirmed running. To be supplied by GEHA (Appendix B). |
| Programmatic Access Paths | Not yet provided — Each row of §4.5.3 replaced, retained or revoked, with the decision recorded. To be supplied by GEHA (Appendix B). |
| Direct-Assignment Users Handled | Not yet provided — Users who held access outside any group, carried across or deliberately dropped. To be supplied by GEHA (Appendix B). |
| Break-Glass Verified | Not yet provided — Emergency access tested before the window opens. To be supplied by GEHA (Appendix B). |

| Integration | Change Type | Executed By (Named) | Pre-Stageable | Lead Time | Window Slot | Test Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| To be provided by GEHA | Not yet provided — Endpoint / credential / certificate / firewall rule / code change. To be supplied by GEHA (Appendix B). | To be provided by GEHA | ☐ Yes ☐ No | — | Not yet provided — Step # in §7.3, or Pre-staged. To be supplied by GEHA (Appendix B). | To be provided by GEHA |

## 7

| Partner | Contact | Notified | Change Required Their Side | Confirmed | Tested | Fallback |
| --- | --- | --- | --- | --- | --- | --- |
| To be provided by GEHA | To be provided by GEHA | To be provided by GEHA | Not yet provided — Endpoint, credential, allowlist, tunnel. To be supplied by GEHA (Appendix B). | To be provided by GEHA | To be provided by GEHA | Not yet provided — What happens if they are not ready. To be supplied by GEHA (Appendix B). |

## 7

| Control Totals | Record counts and financial or volumetric totals by object, source versus target — |
| --- | --- |
| Tolerance | Not yet provided — The numeric threshold — state it. Zero for financial and regulated objects unless the Application Owner has accepted oth. To be supplied by GEHA (Appendix B). |
| File & Attachment Counts | — |
| Error Queue Handling | Not yet provided — Where failed records go, who works them, and by when. To be supplied by GEHA (Appendix B). |
| Acceptance Sign-Off | Not yet provided — Application Owner name, and the time acceptance was given. To be supplied by GEHA (Appendix B). |

## 7.9 Rollback – If any issue occurs rollback plan )

Rollback for a replication-based migration to Azure is not a failback; replication runs in one direction only, so rollback means returning to the source system as it stood at the data cut-off. Work performed in the target after cutover is not recoverable to the source unless it is manually re-entered, and that treatment is decided in advance rather than improvised. The plan therefore depends on the source remaining intact, powered off and bootable for a stated retention period, with its storage and networking untouched. The point of no return is identified by step number, the decision deadline is set by clock time, and the duration of the rollback itself is measured during rehearsal rather than estimated.

Table 7.9 — Rollback

# 8. Post-Cutover & Service Handover

The post-cutover period is treated as a defined stage with entry and exit conditions rather than as an indefinite settling-in. Hypercare, verification of operational controls in production, decommissioning of the source and the review that feeds the next migration each have their own criteria. Every stage exits on documented evidence rather t

| Hypercare Period | SOW record — ", communication plan, service desk readiness checklist, and hypercare approach. 1 Software Development Units are registered with Special Economic Zones or Software Technology Parks. G.E.H.A. Data Center Transition and Cloud Migration SOW 3 Scope of Services • Program Management: Establish and manage the integrated project plan, assumptions log," (Evidenced — SOW ZCON-18111, signed 30-Jul-2026) |
| --- | --- |
| Hypercare Roster | To be provided by GEHA |
| Steady-State Support Owner | To be provided by GEHA |
| Issue Triage Process | Not yet provided — How issues are logged, triaged and routed. To be supplied by GEHA (Appendix B). |
| Escalation Path | Not yet provided — Sev1 and Sev2 contacts, with response expectations. To be supplied by GEHA (Appendix B). |
| Exit Criteria | Objective — |

## 8.2 Operational Readiness

Operational readiness is verified control by control in production, because each of these controls was inherited implicitly in the datacenter and exists in Azure only where it has been configured and proven. Monitoring is tested by causing an alert to fire and confirming it reached a person; backup is tested by performing a restore. Patching enrollment, log export to the security platform, cost baseline capture and a scheduled right-sizing review are each confirmed with a date. The section closes with the known issues and workarounds the support team is inheriting, so that nothing arrives as a surprise after the migration team has moved on.

Table 8.2 — Operational Readiness

## 8.3 Decommission

Decommissioning is a sequence of verifications rather than a single act of deletion, and the source is not removed until the rollback retention period has expired and no remaining dependency on it can be found. Two of the original 17 servers have been repurposed as active connectors supporting communication between the Cyberark Saas platform and GEHA’s internal environmnet. The remaining 15 legacy servers are still powered on but no longer process cyberark workflows. These servers should be validated for any residual dependencies and decommisioned as part of the data center exit activities Absence of active users, jobs and integrations is confirmed over a stated period, retention and legal-hold obligations are confirmed satisfied in the target, and a final archive is taken and restore-tested. Access, service accounts, security groups, load balancer objects, tunnels, firewall rules, DNS records and certificates are each retired in turn, with shared objects identified and deliberately left in place. Licences are reclaimed and assets removed from the configuration management database, which is what converts a migration into a realized saving.

| Source Retention Period | Not yet provided — How long the source stays intact, powered off and bootable after go-live, and who authorises its release. Rollback is un. To be supplied by GEHA (Appendix B). |
| --- | --- |
| Retention Expiry Date | To be provided by GEHA |
| Released By | To be provided by GEHA |

| Step | Action | Owner | Verification |
| --- | --- | --- | --- |
| 1 | Not yet provided — Confirm no active users, jobs or integrations on the source for N days. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — Access and traffic logs reviewed. To be supplied by GEHA (Appendix B). |
| 2 | Not yet provided — Confirm retention and legal-hold obligations are met in the target. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — Sign-off from records or compliance owner. To be supplied by GEHA (Appendix B). |
| 3 | Not yet provided — Confirm the rollback retention period has expired and been released. To be supplied by GEHA (Appendix B). | To be provided by GEHA | To be provided by GEHA |
| 4 | Not yet provided — Final archive of source data taken and restore-tested. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — Archive location, retention, and a successful test restore. To be supplied by GEHA (Appendix B). |
| 5 | Not yet provided — Revoke access; disable service accounts and credentials marked for retirement in §4.5. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — Disabled for N days with no failure raised, then deleted. To be supplied by GEHA (Appendix B). |
| 6 | Not yet provided — Retire application-scoped security groups. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — Only groups marked as unshared in §4.5.4; shared groups left in place and recorded. To be supplied by GEHA (Appendix B). |
| 7 | Not yet provided — Retire the source virtual server, pool, monitors and certificates. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — Only objects marked as unshared in §4.6.2. To be supplied by GEHA (Appendix B). |
| 8 | Not yet provided — Retire tunnels marked for retirement; remove source subnets from encryption domains that remain. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — Far end reports no loss; shared tunnels still carrying other traffic. To be supplied by GEHA (Appendix B). |
| 9 | Not yet provided — Remove firewall rules, DNS records and certificates. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — §4.6 and §4.8 items closed out. To be supplied by GEHA (Appendix B). |
| 10 | Not yet provided — Decommission source infrastructure and reclaim licenses. To be supplied by GEHA (Appendix B). | To be provided by GEHA | Not yet provided — Assets removed from CMDB; licenses returned or reallocated. To be supplied by GEHA (Appendix B). |

| What Worked | Not yet provided — Practices to repeat, stated specifically enough to be reused. To be supplied by GEHA (Appendix B). |
| --- | --- |
| What Did Not | Not yet provided — Steps that failed, ran long, or were discovered late — with the root cause, not the symptom. To be supplied by GEHA (Appendix B). |
| Rollback Procedure Corrections | Not yet provided — Changes to the §7.9 rollback steps, triggers, or timings arising from this migration, whether or not rollback was invoke. To be supplied by GEHA (Appendix B). |
| Schedule Corrections | Not yet provided — Steps in §7.3 whose actual duration differed materially from plan, with the corrected figure for future playbooks. To be supplied by GEHA (Appendix B). |
| Template or Process Changes | Not yet provided — Changes required to this playbook template or the program process, with the owner who will make them. To be supplied by GEHA (Appendix B). |
| Reviewed By & Date | To be provided by GEHA |

# 9. Roles & Responsibilities

Responsibility across the migration lifecycle is assigned here using the RACI model, with exactly one accountable owner for each task. The distinction between responsible and accountable matters most at the two points where migrations stall: the go/no-go decision and the rollback decision. Consulted and informed parties are recorded so that teams learn of changes affecting them before rather than after the event. Where this matrix and the ownership register disagree, the ownership register governs and the discrepancy is corrected here. TBD

| Task | App Owner | Migration Team | Platform / Cloud | Security | End Users | Admin / Support Manager Phil Costanzo |
| --- | --- | --- | --- | --- | --- | --- |
| Landing zone placement | I | C | A/R | C | I | I |
| Target design | C | A/R | C | C | I | C |
| Sizing & cost model | C | R | A | I | I | C |
| Replication build | I | A/R | C | I | I | I |
| Identity & RBAC | C | R | C | A | I | C |
| Migration rehearsal | C | A/R | C | I | I | C |
| Integration re-point | I | R | C | C | I | A |
| Go / no-go decision | A | R | C | C | I | C |
| Cutover execution | A | R | C | I | I | C |
| Reconciliation & acceptance | A | R | I | I | C | C |
| Rollback decision | A | R | C | I | I | C |
| Operational readiness | C | R | A | C | I | C |
| Decommission | A | R | C | C | I | C |

Table 9 — Roles & Responsibilities

.

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Contract cliff 2027-09-02 falls after the planned cutover 12/01/26; renewal exposure $109,305/yr | — | — | Schedule to beat the cliff or budget the renewal | Eric Ullmann |
| cutover slipped past blackout → 2026-12-01 | — | — | Tracked on the program wave board | Eric Ullmann |
| achievable 2026-12-01 vs plan cutover 2026-08-29 (+94d late) | — | — | Tracked on the program wave board | Eric Ullmann |

| Assumption | Why It Matters | Confirm By | Owner | Status |
| --- | --- | --- | --- | --- |
| Ruled effort size S = 4 weeks; 4 parallel migration tracks | Drives the cutover date and wave capacity | To be confirmed by GEHA | GEHA PMO | Open |
| Wave window 2026-08-01 onward per the program wave plan | Cutover must fall inside the wave window | Confirmed in the Wave Plan Tracker | CitiusTech | Confirmed |

## 10.3 Dependencies

Dependencies are requirements controlled outside this migration and therefore outside the migration team's ability to accelerate. Subscription provisioning, quota increases, circuit changes, policy exemptions, desktop image cadence and the readiness of other waves are typical, and each runs to a schedule owned by someone else. Every entry names an owner, the date by which it is needed and its current status, so that a slipping dependency is visible while there is still time to act. Dependencies at risk are escalated to the program rather than absorbed silently into the application's own float.

Table 10.3 — Dependencies

| Milestone | Target Date | Status |
| --- | --- | --- |
| Landing zone and subscription confirmed | — | Not started |
| Target design signed off | — | Not started |
| G-1 Azure Migrate discovery validation closes | 09/30/26 | Not started |
| Replication pre-seed starts | 09/15/26 | Not started |
| Build start (engine) | 10/06/26 | Not started |
| GEHA plan — design start | 07/20/26 | Not started |
| GEHA plan — build start | 07/27/26 | Not started |
| GEHA plan — test start | 08/17/26 | Not started |
| Rehearsal pass 2 complete and defect-free | — | Not started |
| UAT sign-off | — | Not started |
| Readiness review held | — | Not started |
| Go / no-go gate | — | Not started |
| Production cutover (engine-achievable) | 12/01/26 | Not started |
| GEHA plan — cutover | 08/29/26 | Not started |
| CONTRACT CLIFF — $109,305 at stake | 09/02/27 | Hard date |
| Hypercare ends | — | Not started |
| Source retention released | — | Not started |
| Source decommissioned | — | Not started |

| Measure | Planned | Actual | Variance & Cause |
| --- | --- | --- | --- |
| Playbook authoring effort (person-days) | — | — | — |
| Assessment and discovery effort (person-days) | — | — | — |
| Build and configuration effort (person-days) | — | — | — |
| Testing and rehearsal effort (person-days) | — | — | — |
| Cutover window (elapsed hours) | — | — | — |
| Hypercare (elapsed days) | — | — | — |
| Total elapsed time, kickoff to decommission (days) | — | — | — |

| Complexity Classification | Matilda migration complexity: Low; priority Low (Evidenced — Matilda Discovery Assessment Summary (Application Assessment Summary), as-of 08-Aug-2026) |
| --- | --- |
| Reported to Program | ☐ Yes ☐ No — To be provided by GEHA |

# 12. Sign-Off

Approval to execute is recorded here, and each signatory is a named individual accountable for the sections relevant to their role rather than a representative of a team. Signing confirms that the target design, the cutover plan and the rollback position documented in this playbook are approved for execution as written. Signatures are obtained before the go/no-go gate rather than retrospectively. A playbook signed on this basis is the authority under which the cutover proceeds.

By signing below, stakeholders confirm that the target design, cutover plan and rollback position documented in this playbook are approved for execution.

| Name | Role | Date |
| --- | --- | --- |
| To be prov TBD | Application Owner |  |
| To be provided by GEHA TBD | Migration / Technical Lead |  |
| To be provided by GEHATBD | Platform / Cloud Lead |  |
| To be provided by GEHA TBD | Security | T |
| To be provided by GEHATBD | DBA / Production Control |  |
| To be provided by GEHATBD | Network |  |

Table 12 — Sign-Off

CONFIDENTIAL — Prepared by Citius Healthcare Consulting. This document contains confidential and proprietary information and is intended solely for the named recipient. It may not be copied, disclosed or distributed, in whole or in part, without the prior written consent of Citius Healthcare Consulting.